# Sprint Retrospective Meeting Minutes – Sprint 3

Attendees: Van Duc Nguyen, Armand Robinson Jr., Zachary Shepard, Piero Ramirez
 Start time: 10:30 PM
 End time: 11:00 PM

### What went wrong?

● Estimating team velocity:
 Yes, our estimates remained consistent and achievable.

● Estimating story points:
 Mostly yes, though service management required slightly more UI work than anticipated.

● Team member scheduling:
 Yes, everyone followed their schedules and completed tasks.

### What went right?

● All features—business hours, services, and dynamic time slot generation—were implemented successfully and improved the booking workflow.

### How to address the issues in the next sprint?

● Improve the process:
 We will allocate extra buffer time for UI-heavy story points.

● Improve the product:
 Next sprint will focus on implementing automated reminders to help reduce no-shows.