Daily Standup – 9/15

Attendees: Ana Maria Martinez, Angel Duarte, Jaqueline Lizeth Lopez, Jennifer Mesa, Julian Novak
Start time: 7:00 PM
End time: 10:00 PM
All attendees worked for 3 hours

### Meeting Summary

This was the second official meeting for the new project: creating a game that teaches Python. The focus was on aligning the vision, assigning initial responsibilities, and identifying what tools and resources will be needed. Everyone contributed ideas for gameplay, user engagement, and technical setup.

Ana Maria Martinez:

- Since the last scrum: Started sketching user flows using different examples.

- Before next scrum: Continue sketching possible user flows for the Python game.

- Current hurdle: Deciding how to simplify Python concepts into game levels.

Angel Duarte:

- Since the last scrum: Started on a backend structure outline with the research conducted

- Before next scrum: Continue the basic backend structure for storing player progress.

- Current hurdle: Balancing backend complexity with the need for quick iteration.

Jaqueline Lizeth Lopez:

- Since the last scrum: Used the designed elements in the initial draft for references

- Before next scrum: Begin drafting early mockups of the game interface.

- Current hurdle: Choosing a design style that is engaging but not overwhelming for learners.

Jennifer Mesa:

- Since the last scrum: Began the draft with the problem statement and objectives

- Before next scrum: Continue the draft with the objectives finalized in the document.

- Current hurdle: Ensuring documentation remains aligned as the design direction evolves.

Julian Novak:

- Since the last scrum: Began the draft on the test scenarios

- Before next scrum: Continue the initial draft and revise the QA checklist.

- Current hurdle: Coordinating testing without having a playable prototype yet.