Daily Standup – 9/18

Attendees: Ana Maria Martinez, Angel Duarte, Jaqueline Lizeth Lopez, Jennifer Mesa, Julian Novak
Start time: 6:30 PM
End time: 9:30 PM
All attendees worked for 3 hours

Meeting Summary

This was the second official meeting for the new project: creating a game that teaches Python. The focus was on aligning the vision, assigning initial responsibilities, and identifying what tools and resources will be needed. Everyone contributed ideas for gameplay, user engagement, and technical setup.

Ana Maria Martinez:

• Since the last scrum: Got team feedback, and continued sketching possible user flows for the Python game.

• Before next scrum: Continue sketching possible user flows for the Python game.

• Current hurdle: Deciding how to simplify Python concepts into game levels.

Angel Duarte:

• Since the last scrum: Continued the basic backend structure for storing player progress

• Before next scrum: Continue the basic backend structure for storing player progress.

• Current hurdle: Balancing backend complexity with the need for quick iteration.

Jaqueline Lizeth Lopez:

• Since the last scrum: Continued drafting early mockups of the game interface

• Before next scrum: Continue drafting early mockups of the game interface.

• Current hurdle: Choosing a design style that is engaging but not overwhelming for learners.

Jennifer Mesa:

• Since the last scrum: Finalized the draft with the objectives finalized in the document.

• Before next scrum: Receive team feedback on the next plan of action.

• Current hurdle: Ensuring documentation remains aligned as the design direction evolves.

Julian Novak:

• Since the last scrum: Continued with the initial draft and revise the QA checklist.

• Before next scrum: Continue the initial draft and revise the QA checklist with input from team.

• Current hurdle: Coordinating testing without having a playable prototype yet.