Daily Standup – 9/29

Attendees: Ana Maria Martinez, Angel Duarte, Jaqueline Lizeth Lopez, Jennifer Mesa, Julian Novak

Start time: 6:00 PM

End time: 9:02 PM

All attendees worked for 3

Meeting Summary

This was the third official standup for the Python game project. The team shared progress on their initial tasks, coordinated responsibilities, and identified blockers that need follow-up before the next sprint planning.

Ana Maria Martinez:

Since the last scrum: Completed wireframes for the tutorial flow.

Before next scrum: Begin converting wireframes into clickable prototypes.

Current hurdle: Needing feedback on the tutorial pacing for younger users.

Angel Duarte:

Since the last scrum: Built initial backend structure with placeholder APIs for saving progress.

Before next scrum: Connect backend to prototype interface once available.

Current hurdle: Handling multiple save states for different players on the same device.

Jaqueline Lizeth Lopez:

Since the last scrum: Finalized mockups for main menu and tutorial screens.

Before next scrum: Work with Ana to integrate mockups into prototype.

Current hurdle: Balancing fun design elements with accessibility standards.

Jennifer Mesa:

Since the last scrum: Completed draft of functional requirements.

Before next scrum: Start preparing the software architecture documentation.

Current hurdle: Keeping documentation flexible while design and backend evolve quickly.

Julian Novak:

Since the last scrum: Drafted early QA test scenarios based on user flows.

Before next scrum: Run small informal tests on prototype navigation.

Current hurdle: Lack of finalized prototype limits breadth of usability testing.