# Daily Standup – 10/7

Attendees: Ana Maria Martinez, Angel Duarte, Jaqueline Lizeth Lopez, Jennifer Mesa, Julian Novak

Start time: 7:15 PM

End time: 10:20 PM

All attendees worked for 3 hours.

Meeting Summary:

This was the fifth official standup for the Python game project. The team discussed progress since the previous meeting, reviewed integration between the frontend prototype and backend structure, and coordinated remaining work before the next sprint planning session.

Ana Maria Martinez:

Since the last scrum: Began refining the tutorial level flow for testing.

Before next scrum: Continue to refine the tutorial, level flow and gather user feedback.

Current hurdle: Waiting on backend connections to complete prototype testing.

Angel Duarte:

Since the last scrum: Optimized data handling for multiple players

Before next scrum: Continue to optimize data handling for players and test autosave.

Current hurdle: Syncing data storage between user accounts and device sessions.

Jaqueline Lizeth Lopez:

Since the last scrum: Began to refine the layout for in-game challenges

Before next scrum: Continue refining the layout and UI mockups

Current hurdle: Ensuring consistent visual feedback across multiple screen resolutions.

Jennifer Mesa:

Since the last scrum: Began the draft for sprint 3 planning and the documentation with final design.

Before next scrum: Finalize the drafts and documentation

Current hurdle: Coordinating consistent terminology across all documentation sections.

Julian Novak:

Since the last scrum: Complied with the test results and investigated any fixes

Before next scrum: Propose any fixes on the test results

Current hurdle: Limited test sample due to ongoing prototype adjustments.