Daily Standup – 10/13

Attendees: Ana Maria Martinez, Angel Duarte, Jaqueline Lizeth Lopez, Jennifer Mesa, Julian Novak

Start time: 6:45 PM
End time: 9:45 PM

All attendees worked for 3 hours.

### Meeting Summary:

The team discussed progress made since the last sprint review, reviewed interface and functionality updates, and identified the remaining issues to address before the upcoming mid-sprint checkpoint. The focus of this session was improving the responsiveness of the coding blocks and preparing the prototype for user testing feedback.

Ana Maria Martinez:
Since the last scrum: Completed user testing sessions with the updated prototype and noted feedback related to block placement accuracy and screen layout.
Before next scrum: Organize and summarize user testing feedback for inclusion in the mid-sprint report.
Current hurdle: Minor difficulty in collecting consistent feedback results due to prototype loading times.

Angel Duarte:
Since the last scrum: Improved data synchronization between the lesson checkpoints and user profiles.
Before next scrum: Finalize debugging of the save and load system to prevent duplicate user data entries.
Current hurdle: Encountering inconsistent behavior in the auto-save trigger under multiple sessions.

Jaqueline Lizeth Lopez:
Since the last scrum: Updated the project documentation with new screenshots and corrected outdated terminology.
Before next scrum: Begin preparing the presentation slides for the mid-sprint meeting.
Current hurdle: Some formatting issues in the document templates causing alignment inconsistencies.

Jennifer Mesa:
Since the last scrum: Completed layout adjustments to improve color contrast and readability across all screens.
Before next scrum: Review lesson screen flow for final design confirmation and support the demo preparation.
Current hurdle: Ensuring that all UI screens remain consistent after merging new visual updates.

Julian Novak:
Since the last scrum: Tested the conditional and loop block execution, identifying improved performance but new overlap errors.
Before next scrum: Implement fixes for block alignment and complete retesting for smooth drag-and-drop execution.
Current hurdle: Persistent block snapping delays when executing multiple actions simultaneously.