Daily Standup – 10/16

Attendees: Ana Maria Martinez, Angel Duarte, Jaqueline Lizeth Lopez, Jennifer Mesa, Julian Novak

Start time: 8:00 PM
End time: 11:00 PM

All attendees worked for 3 hours.

### Meeting Summary:

The team discussed progress made since the last sprint review, reviewed interface and functionality updates, and identified the remaining issues to address before the upcoming mid-sprint checkpoint. The focus of this session was improving the responsiveness of the coding blocks and preparing the prototype for user testing feedback.

Ana Maria Martinez:

- Since the last scrum: Continued to organize and summarize user testing feedback for inclusion in the mid-sprint report.

- Before next scrum: Continue to organize and summarize user testing feedback for inclusion in the mid-sprint report.

- Current hurdle: Minor difficulty in collecting consistent feedback results due to prototype loading times.

Angel Duarte:

- Since the last scrum: Finalized debugging of the save and load system to prevent duplicate user data entries.

- Before next scrum: Ensure save and load system has no discrepancies between saves.

- Current hurdle: Encountering inconsistent behavior in the auto-save trigger under multiple sessions.

Jaqueline Lizeth Lopez:

- Since the last scrum: Continued to prepare the presentation for the mid-sprint meeting.

- Before next scrum: Finish preparing the presentation for the mid-sprint meeting.

- Current hurdle: Some formatting issues in the document templates causing alignment inconsistencies.

Jennifer Mesa:

- Since the last scrum: Finished reviewing the lesson screen flow for final design confirmation and support the demo preparation.

- Before next scrum: Continue to support demo preparation.

- Current hurdle: Ensuring that all UI screens remain consistent after merging new visual updates.

Julian Novak:

- Since the last scrum: Continued with the implementation fixes for block alignment and completed retesting for smooth drag-and-drop execution.

- Before next scrum: Finish the implementation fixes for block alignment.

- Current hurdle: Persistent block snapping delays when executing multiple actions simultaneously.