Daily Standup – 10/21

Attendees: Ana Maria Martinez, Angel Duarte, Jaqueline Lizeth Lopez, Jennifer Mesa, Julian Novak

Start time: 6:30 PM

End time: 9:40 PM

All attendees worked for 3 hours.

Meeting Summary:

The team met to discuss updates on the adventure game’s lesson system, bug fixes, and upcoming demo preparation. Focus was placed on refining lesson pacing, enhancing visual cues, and ensuring smoother Pygame transitions for child-friendly gameplay.

Ana Maria Martinez:

Since the last scrum: Began the sprite poses for player reactions and finalized the revised UI layout in the lesson flow

Before next scrum: Continue adding additional sprite poses for player reactions after answering questions

Current hurdle: Some exported sprite layers are misaligned in Pygame scenes.

Angel Duarte:

Since the last scrum: Finished the linking lesson data with the JSON loader and integrated the question prompts with the event handler.

Before next scrum: Revise the data on the lesson with the JSON loader.

Current hurdle: Random lag occurs when loading questions between scenes.

Jaqueline Lizeth Lopez:

Since the last scrum: Began adding hint explanations for 20 questions and proofreading to verify consistency.

Before next scrum: Finish and revise the hint explanations and review the previous 15 finish-the-code questions.

Current hurdle: Balancing difficulty progression across levels is proving challenging.

Jennifer Mesa:

Since the last scrum: Tested the cross-platform performance and set up the scoring system into the lesson module.

Before next scrum: Update the README while continuing to test the performance cross platforms

Current hurdle: Scoring results occasionally fail to persist after restarting sessions.

Julian Novak:

Since the last scrum: Began the implantation of the sound feedback for the correct/incorrect answers

Before next scrum: Continue the implantation of the sound feedback while testing the data retrieval

Current hurdle: Limited sound assets available for integration and testing.