### Daily Standup

Attendees: Ana Maria Martinez, Angel Duarte, Jaqueline Lizeth Lopez, Jennifer Mesa, Julian Novak
Start time: 7:05 PM
End time: 10:10 PM

All attendees worked for 3 hours.

Meeting Summary:
This was the fifth official stand-up for the Python game project. The team discussed progress since the previous sprint, coordinated testing updates, and identified remaining UI and functionality fixes before the mid-sprint review.

Ana Maria Martinez:
Since the last scrum: Completed prototype testing sessions and gathered feedback on user navigation.
Before next scrum: Compile survey results and summarize feedback for the demo report.
Current hurdle: Limited response time from test participants.

Angel Duarte:
Since the last scrum: Linked lesson checkpoints with profile data and verified save system accuracy.
Before next scrum: Eliminate duplicate entry issues and test auto-save triggers.
Current hurdle: Data sync inconsistencies during multi-session testing.

Jaqueline Lizeth Lopez:
Since the last scrum: Updated documentation and collected latest screenshots for the slide deck.
Before next scrum: Design new layout for mid-sprint presentation.
Current hurdle: Minor formatting alignment errors in the slides.

Jennifer Mesa:
Since the last scrum: Reviewed UI flow and corrected visual inconsistencies in the main menu.
Before next scrum: Assist with demo setup and cross-check lesson navigation screens.
Current hurdle: Maintaining color consistency after multiple Figma exports.

Julian Novak:
Since the last scrum: Improved block connection accuracy and tested conditional logic execution.
Before next scrum: Finish debugging loop block timing and retest drag-and-drop responsiveness.
Current hurdle: Blocks occasionally misalign under rapid user input.