### Daily Standup

Attendees: Ana Maria Martinez, Angel Duarte, Jaqueline Lizeth Lopez, Jennifer Mesa, Julian Novak
Start time: 7:30 PM
End time: 10:45 PM

All attendees worked for 3 hours.

Meeting Summary:
This was the fifth official stand-up for the Python game project. The team discussed progress since the previous sprint, coordinated testing updates, and identified remaining UI and functionality fixes before the mid-sprint review.

Ana Maria Martinez:
Since the last scrum: Compiled the survey results and reviewed the feedback from the user testing. 
Before next scrum: Continue to summarize feedback for the demo report while checking over the survey results. 
Current hurdle: Limited response time from test participants.

Angel Duarte:
Since the last scrum: Began to eliminate the duplicate entry and verified the save system accuracy
Before next scrum: Continue to eliminate duplicate entry issues and test auto-save triggers.
Current hurdle: Data sync inconsistencies during multi-session testing.

Jaqueline Lizeth Lopez:
Since the last scrum: Began to design a new layout for the presentation and updated documentation
Before next scrum: Continue to work on the new layout for mid-sprint presentation.
Current hurdle: Minor formatting alignment errors in the slides.

Jennifer Mesa:
Since the last scrum: Assisted with the demo setup and checked over the UI flow
Before next scrum: Continue with the demo setup and cross-check lesson navigation screens.
Current hurdle: Maintaining color consistency after multiple Figma exports.

Julian Novak:
Since the last scrum: Reviewed and finished debugging the loop block timing. 
Before next scrum: Worked on the retest if the drag and drop responsiveness and checked over the conditional logic
Current hurdle: Blocks occasionally misalign under rapid user input.