# Daily Standup – 11/03

Attendees: Ana Maria Martinez, Angel Duarte, Jaqueline Lizeth Lopez, Jennifer Mesa, Julian Novak
Start time: 6:00 PM
End time: 9:00 PM
All attendees worked for 3 hours.

Meeting Summary:
Team synced on MVP readiness: stable lesson flow, scoring persistence, and polish for the kid-friendly UI. Focus today: finalize hint copy, smooth Pygame transitions, and verify sound hooks.

Ana Maria Martinez:
Since the last scrum: Delivered final color tokens and re-exported UI components with padding fixes.
Before next scrum: Produce a compact style-guide sheet (fonts, sizes, spacing, colors).
Current hurdle: Button focus states inconsistent across OS renderers.

Angel Duarte:
Since the last scrum: Optimized room transition code; added input debounce.
Before next scrum: Profile JSON loader and cache assets to remove stutter.
Current hurdle: Occasional frame drops on first lesson load.

Jaqueline Lizeth Lopez:
Since the last scrum: Finished 20/20 questions with hints at Grade-5 reading level.
Before next scrum: Create 5 stretch questions and review glossary.
Current hurdle: Need sign-off on hint length vs. screen space.

Jennifer Mesa:
Since the last scrum: Hardened scoring persistence; added progress-bar thresholds.
Before next scrum: Write quick-start test plan and expand README troubleshooting.
Current hurdle: Rare save collision on close during autosave.

Julian Novak:
Since the last scrum: Hooked sound feedback; completed overlay alignment checks.
Before next scrum: Balance SFX levels and add mute toggle in settings.
Current hurdle: Volume normalization varies by OS mixer.