# Daily Standup – 11/04

Attendees: Ana Maria Martinez, Angel Duarte, Jaqueline Lizeth Lopez, Jennifer Mesa, Julian Novak
Start time: 7:20 PM
End time: 10:30 PM
All attendees worked for 3 hours.

Meeting Summary:
Team synced on MVP readiness: stable lesson flow, scoring persistence, and polish for the kid-friendly UI. Focus today: finalize hint copy, smooth Pygame transitions, and verify sound hooks.

Ana Maria Martinez:
Since the last scrum: Worked on a compact style-guide sheet and gained feedback from the team. 
Before next scrum: Continue to work on a compact style-guide sheet and check over the UI components. 
Current hurdle: Button focus states inconsistent with OS renderers.

Angel Duarte:
Since the last scrum: Profiled JSON loader and cache assets to remove stutter. 
Before next scrum: Reviewed the room transition code and the JSON loader.
Current hurdle: Occasional frame drops on first lesson load.

Jaqueline Lizeth Lopez:
Since the last scrum: Created the 5 stretch questions and began the review glossary. 
Before next scrum: Finalize the 5 stretch questions and review glossary.
Current hurdle: Need sign-off on hint length vs. screen space.

Jennifer Mesa:
Since the last scrum: Wrote the quick-start test plan and reviewed the progress-bar thresholds
Before next scrum: Expand the README troubleshooting and review the quick-start test plan.
Current hurdle: Rare save collision on close during autosave.

Julian Novak:
Since the last scrum: Worked on balancing the SFX levels with the added mute toggle. 
Before next scrum: Continue working on the SFX levels with the overlay alignment checks 
Current hurdle: Volume normalization varies by OS mixer.