# Daily Standup – 11/05

Attendees: Ana Maria Martinez, Angel Duarte, Jaqueline Lizeth Lopez, Jennifer Mesa, Julian Novak
Start time: 7:50 PM
End time: 11:00 PM
All attendees worked for 3 hours.

Meeting Summary:
Team synced on MVP readiness: stable lesson flow, scoring persistence, and polish for the kid-friendly UI. Focus today: finalize hint copy, smooth Pygame transitions, and verify sound hooks.

Ana Maria Martinez:
Since the last scrum: Continued to work on a compact style-guide sheet and checked over the UI components.  
Before next scrum: Finish work on compact style-guide sheet.
Current hurdle: Button focus states inconsistent with OS renderers.

Angel Duarte:
Since the last scrum: Reviewed the room transition code and the JSON loader.
Before next scrum: Run through levels to check for frame drops in other lessons.
Current hurdle: Occasional frame drops on first lesson load.

Jaqueline Lizeth Lopez:
Since the last scrum: Finalized the 5 stretch questions and reviewed the glossary.
Before next scrum: Finish reviewing the glossary.
Current hurdle: Need sign-off on hint length vs. screen space.

Jennifer Mesa:
Since the last scrum: Expanded the README troubleshooting and reviewed the quick-start test plan.
Before next scrum: Continue reviewing the quick-start test plan.
Current hurdle: Rare save collision on close during autosave.

Julian Novak:
Since the last scrum: Continued working on the SFX levels with the overlay alignment checks 
Before next scrum: Continue working on the SFX levels with the overlay alignment checks 
Current hurdle: Volume normalization varies by OS mixer.