Daily Standup 11/10

Attendees: Ana Maria Martinez, Angel Duarte, Jaqueline Lizeth Lopez, Jennifer Mesa, Julian Novak

Start time: 7:30 PM

End time: 10:30 PM

All attendees worked for 3 hours.

Meeting Summary:

Focus: lock MVP for the classroom demo, stabilize scoring persistence, finalize hint copy, and reduce transition stutter. Verify accessibility (contrast, font sizes) and confirm the README quick-start on Windows/macOS.

Ana Maria Martinez:

Since the last scrum: Polished UI spacing for lesson screens and exported final icon set.

Before next scrum: Audit color contrast and prepare a one-page visual style reference.

Current hurdle: Icons look slightly blurry on high-DPI monitors.

Angel Duarte:

Since the last scrum: Implemented asset preloading and cut first-scene hitch by ~40%.

Before next scrum: Finish caching question JSON and profile room→lesson transitions.

Current hurdle: Intermittent lag when switching scenes rapidly.

Jaqueline Lizeth Lopez:

Since the last scrum: Rewrote hints for clarity and trimmed long explanations.

Before next scrum: Finalize glossary terms and review 5 bonus questions.

Current hurdle: Text overflow on smaller windows needs a pass.

Jennifer Mesa:

Since the last scrum: Resolved save collision by serializing autosave events.

Before next scrum: Expand README troubleshooting and draft a smoke-test checklist.

Current hurdle: Need confirmations from teammates to finalize cross-platform steps.

Julian Novak:

Since the last scrum: Balanced SFX levels and added a mute toggle in settings.

Before next scrum: Hook success/error animations to scoring events.

Current hurdle: Audible pop on first play after a cold start.