Daily Standup 11/11

Attendees: Ana Maria Martinez, Angel Duarte, Jaqueline Lizeth Lopez, Jennifer Mesa, Julian Novak

Start time: 7:00 PM

End time: 10:00 PM

All attendees worked for 3 hours.

Meeting Summary:

Focus: lock MVP for the classroom demo, stabilize scoring persistence, finalize hint copy, and reduce transition stutter. Verify accessibility (contrast, font sizes) and confirm the README quick-start on Windows/macOS.

Ana Maria Martinez:

Since the last scrum: Began to prepare the visual style reference and reviewed the polished UI spacing.

Before next scrum: Continue the color contrast while finishing the one-page visual style reference.

Current hurdle: Icons look slightly blurry on high-DPI monitors.

Angel Duarte:

Since the last scrum: Finished the caching questions JSON and implemented asset preloading.

Before next scrum: Continue the profile room→lesson transitions.

Current hurdle: Intermittent lag when switching scenes rapidly.

Jaqueline Lizeth Lopez:

Since the last scrum: Rewrote hints for clarity and trimmed long explanations.

Finalized the glossary terms and reviewed the bonus questions.

Before next scrum: Continue to check over the hints and glossary terms, ensuring clarity

Current hurdle: Text overflow on smaller windows needs a pass.

Jennifer Mesa:

Since the last scrum: Expanded the readme troubleshooting while resolving the save collision

Before next scrum: Begin a draft of the smoke-test checklist.

Current hurdle: Need confirmations from teammates to finalize cross-platform steps.

Julian Novak:

Since the last scrum: Hooked success animations to the scoring events and reviewed the added mute button.

Before next scrum: Continue to hook the success and error animations to scoring events.

Current hurdle: Audible pop on first play after a cold start.