### Daily Stand-Up – 11/24

Attendees: Ana Maria Martinez, Angel Duarte, Jaqueline Lizeth Lopez, Jennifer Mesa, Julian Novak
Start time: 7:00 PM
End time: 9:55 PM

All attendees worked for 3 hours.

Meeting Summary:
This was the ninth official stand-up for the Capstone II Python game project. The team reviewed current progress, discussed final touch-ups, and organized tasks for the last sprint before submission.

Ana Maria Martinez:
Since the last scrum: Completed testing of Level 2 and documented player interaction patterns.
Before next scrum: Analyze test results and compile recommendations for presentation.
Current hurdle: Some test devices are lagging during block execution.

Angel Duarte:
Since the last scrum: Resolved minor bugs in save/load features.
Before next scrum: Finalize performance testing for multi-profile support.
Current hurdle: Occasional sync delay when loading large save files.

Jaqueline Lizeth Lopez:
Since the last scrum: Updated project presentation slides and documentation images.
Before next scrum: Incorporate final UI screenshots and video clips into the slide deck.
Current hurdle: Waiting for final UI assets to complete visual layout.

Jennifer Mesa:
Since the last scrum: Revised main menu layout and color scheme for visual consistency.
Before next scrum: Review and format final presentation slides for submission.
Current hurdle: Balancing design contrast while maintaining accessibility standards.

Julian Novak:
Since the last scrum: Improved performance of block collision detection and logic flow.
Before next scrum: Conduct final integration testing to confirm functionality.
Current hurdle: Minor delays when multiple block actions occur simultaneously.