### Daily Stand-Up – 11/24

Attendees: Ana Maria Martinez, Angel Duarte, Jaqueline Lizeth Lopez, Jennifer Mesa, Julian Novak
Start time: 6:00 PM
End time: 9:30 PM

All attendees worked for 3.5 hours.

Meeting Summary:
This was the 10th official stand-up for the Capstone II Python game project. The team reviewed current progress, discussed final touch-ups, and organized tasks for the last sprint before submission.

Ana Maria Martinez:
Since the last scrum: Analyzed the test results and reviewed the documented player interactions
Before next scrum: Finish compiling the recommendations for presentation.
Current hurdle: Some test devices are lagging during block execution.

Angel Duarte:
Since the last scrum: Began to finalize the performance testing while identifying bugs.
Before next scrum: Continue to check over the performance testing and resolving bugs.
Current hurdle: Occasional sync delay when loading large save files.

Jaqueline Lizeth Lopez:
Since the last scrum: Began the incorporation of the final UI screenshots with the video clips while updating the presentation
Before next scrum: Finalize the incorporation of the final UI screenshots/video clips into the slide deck.
Current hurdle: Waiting for final UI assets to complete visual layout.

Jennifer Mesa:
Since the last scrum: Reviewed and finalized the final presentation slides 
Before next scrum: Check over the main menu layout and color scheme
Current hurdle: Balancing design contrast while maintaining accessibility standards.

Julian Novak:
Since the last scrum: Conducted the final integration testing, confirming functionality
Before next scrum: Fix the bugs found within the integration testing
Current hurdle: Minor delays when multiple block actions occur simultaneously.