Daily Standup – 9/11

Attendees: Ana Maria Martinez, Angel Duarte, Jaqueline Lizeth Lopez, Jennifer Mesa, Julian Novak
Start time: 7:00 PM
End time: 9:15 PM
All attendees worked for 2 hours 15 minutes

Meeting Summary

This was the seventh official meeting for Capstone II. The team focused on dividing tasks, clarifying responsibilities, and getting started with their work. Each member was assigned specific roles based on strengths and previous contributions.

Ana Maria Martinez:

● Since the last scrum: Finished working on the poster

● Before next scrum: Continue with the outline, and continue preparing the updated UI assets

● Current hurdle: Determining how to integrate new Capstone II deliverables into our existing designs.

Angel Duarte:

● Since the last scrum: Finished setting up the backend repository structure

● Before next scrum: Continue to define endpoints needed for lesson progression.

● Current hurdle: Ensuring compatibility between the backend logic and the updated lesson flow.

Jaqueline Lizeth Lopez:

● Since the last scrum: Finalized outlining new interactive elements, begun adding to the preparations of the visual assets

● Before next scrum: Continued with adding to the preparations of the visual assets

● Current hurdle: Establishing a design that remains simple and fun for the target audience.

Jennifer Mesa:

● Since the last scrum: Finalized the shared document for team contributions, looked over the reports for Capstone II

● Before next scrum: Finalize the reports for Capstone II

● Current hurdle: Making sure each section of the report reflects the new project direction.

Julian Novak:

● Since the last scrum: Continued to set up the initial QA procedures for future sprints while refining the outline.

● Before next scrum: Continue to set up the initial QA procedures for future sprints while refining the outline.

● Current hurdle: Coordinating testing timelines alongside development deadlines.