### Sprint Planning Meeting Minutes

Attendees: <Felix Arbucias, Pablo Martinez, Isaac Torres, John Corbacho, Alan Touze>
 Start time: <12:15pm>
 End time: <1:00pm>

After discussion, the velocity of the team was estimated to be 26 story points for this sprint.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority:

User Story #1: Backend Service for Address Lookup – 8 pts
 As a user, I want to enter a Miami property address so that the system can return basic property details (beds, baths, sq. ft., lot size) from a data source.

User Story #2: Nearby Comps Calculation – 6 pts
 As a user, I want to see 3–5 recent nearby sales so that I can compare prices and sizes against my selected property.

User Story #3: Fair Price Calculation – 6 pts
 As a user, I want the system to show if a property is Good / Fair / Overpriced so that I can quickly gauge its value.

User Story #4: Connect Frontend to Backend – 6 pts
 As a user, I want the UI to show live data instead of mock data so that I can test the tool with real addresses.

Current Assignments:

- Pablo Martinez – Continue User Story #4 (connect frontend to backend)

- Felix Arbucias – User Story #3 (fair price calculation logic)

- Isaac Torres – Support User Story #1 (backend service for address lookup)

- John Corbacho – User Story #2 (nearby comps calculation logic)

- Alan Touze – Support User Story #1 (API/data integration work)