## Sprint Planning Meeting Minutes

Attendees: Felix Arbucias, Pablo Martinez, Isaac Torres, John Corbacho, Alan Touze
 Start Time: 12:15pm
 End Time: 1:00pm

### Sprint Goal

Refine property search experience and improve the accuracy and visibility of property listings based on partial user input.

### Updated Team Velocity: 26 story points

## Proposed User Stories for This Sprint

### User Story #1: Search Refinement & Autocomplete (8 pts)

As a user, I want property suggestions to appear once I’ve entered at least 3 characters so I can quickly find the correct address.

### User Story #2: Enhanced Property Listing Display (6 pts)

As a user, I want the returned properties to display more prominently so I can easily review details without extra clicks.

### User Story #3: Address Lookup Accuracy Improvements (6 pts)

As a user, I want the search results to be more consistent and correctly match Miami property data sources.

### User Story #4: Beta Stability & Bug Fixing (6 pts)

As a user, I want the system to behave reliably in beta so that every feature (lookup, comps, pricing) works as expected.

Total = 26 story points

## Assignments

Pablo Martinez: Lead Autocomplete Improvements (User Story #1)
 Felix Arbucias: Property Listing Display Enhancements (User Story #2)
 Isaac Torres: Address Lookup Accuracy (User Story #3)
 John Corbacho: Support Beta Bug Fixing (User Story #4)
 Alan Touze: Assist Search/Data Refinement (User Story #1 & #3)