Daily Scrum Meeting Minutes:

Attendees: Elier Quesada, Gabriel Prieto, Raul Herrero, Rosny Anteno, Yousuf Habouh, Anaika Bien-Aime

Start time: 9:00pm

End time: 10:00pm

Elier Quesada:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Communicate with a group about setting up a CGAL library and working on polygons.

  - Discuss how to represent the actual graph of nodes

- What is planned to be done until the next scrum meeting?

  - Work on actually producing a graph of the nodes and a possible path

- What are the hurdles?

  - No large hurdles to note so far.

Gabriel Prieto:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Got VS Code setup with CGAL.

- What is planned to be done until the next scrum meeting?

  - Go over the files that the product owner provided us.

- What are the hurdles?

  - No hurdles for now.

Raul Herrero:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Parsed through inherited code in the zip file given by our product leader containing information about our project.

- What is planned to be done until the next scrum meeting?

  - Continue analysis of the codebase given by our product leader.

- What are the hurdles?

  - N/A.

Rosny Antenor:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Researched Java code for visualization

- What is planned to be done until the next scrum meeting?

  - Continue researching the Java code that will be given for visualization

- What are the hurdles?

  - None

Yousuf Habouh:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Reading through email/code sent and beginning to implement it.

- What is planned to be done until the next scrum meeting?

  - Fully implementing the trapezoiding algo and then forming the graph.

- What are the hurdles?

  - None.

Anaika Bien-Aime:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Took a look at the zip file that the product owner sent

- What is planned to be done until the next scrum meeting?

  - Continue to look at the zip file

  - Make any necessary research

- What are the hurdles?

  - No hurdles