# 09/02

Daily Scrum Meeting Minutes:

Attendees: Nitin Chokkalla, Edgar Velarde , Alberto Abrahantes, Sebastian Rodriguez, Jin Carballosa

Start time: <8:30pm>

End time: <10:45pm>

<Velarde>:

- How many hours did I work since the last meeting?

  - This was the first meeting

- What was done since the last scrum meeting?

  - This was the first meeting

- What is planned to be done until the next scrum meeting?

  - Research languages and frameworks that will fit the project’s and the team’s needs

- What are the hurdles?

  - No hurdles expected

<Rodriguez>:

- How many hours did I work since the last meeting?

  - This was the first meeting.

- What was done since the last scrum meeting?

  - This was the first meeting.

- What is planned to be done until the next scrum meeting?

  - I will research possible tech stacks and determine which works best for our product.

- What are the hurdles?

  - Researching and testing.

<Nitin Chokkalla>:

- How many hours did I work since the last meeting?

  - This was the first meeting.

- What was done since the last scrum meeting?

  - This was the first meeting.

- What is planned to be done until the next scrum meeting?

  - Do research on the project and gain some knowledge on the platforms like Django etc.

- What are the hurdles?

  - Where to start for the project research.

<Alberto Abrahantes>:

- How many hours did I work since the last meeting?

  - This was the first meeting

- What was done since the last scrum meeting?

  - This was the first meeting

- What is planned to be done until the next scrum meeting?

  - Research what languages would be ideal for our project

- What are the hurdles?

  - None at the moment

<Jin Carballosa>:

- How many hours did I work since the last meeting?

  - This was the first meeting

- What was done since the last scrum meeting?

  - Tech stack research

- What is planned to be done until the next scrum meeting?

  - Searching for current implementations of the project to guide us.

- What are the hurdles?

  - None at the moment

# 09/03

Daily Scrum Meeting Minutes:

Attendees: Nitin Chokkalla, Edgar Velarde , Alberto Abrahantes, Sebastian Rodriguez, Jin Carballosa

Start time: <7:00pm>

End time: <9:15pm>

<Velarde>:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Continued researching languages and frameworks

- What is planned to be done until the next scrum meeting?

  - Continue research on languages and frameworks specifically Python and Flask

- What are the hurdles?

  - No hurdles expected

<Rodriguez>:

- How many hours did I work since the last meeting?

  - 2 hours.

- What was done since the last scrum meeting?

  - Began research on different frameworks like Flask and FastAPI.

- What is planned to be done until the next scrum meeting?

  - Have a better understanding of the different backend frameworks available.

- What are the hurdles?

  - Researching and testing.

<Nitin Chokkalla>:

- How many hours did I work since the last meeting?

  - 2 hour.

- What was done since the last scrum meeting?

  - Did some research on the project.

- What is planned to be done until the next scrum meeting?

  - Continue the research on the project and gain some knowledge on the platforms like Django etc.

- What are the hurdles?

  - Researching.

<Alberto Abrahantes>:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Did some researching and looking into setup for the project repository

- What is planned to be done until the next scrum meeting?

  - Continue research on the project and better understand our goals

- What are the hurdles?

  - No hurdles at the moment

<Jin Carballosa>:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Searched current implementations of similar projects

- What is planned to be done until the next scrum meeting?

  - Continue research

- What are the hurdles?

  - None at the moment

# 09/04

Daily Scrum Meeting Minutes:

Attendees: Nitin Chokkalla, Edgar Velarde , Alberto Abrahantes, Sebastian Rodriguez, Jin Carballosa

Start time: <7:00pm>

End time: <9:15pm>

<Velarde>:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Continued researching languages and frameworks

- What is planned to be done until the next scrum meeting?

  - Continue research on languages and frameworks specifically Python and Flask

- What are the hurdles?

  - No hurdles expected

<Rodriguez>:

- How many hours did I work since the last meeting?

  - 2 hours.

- What was done since the last scrum meeting?

  - Continued research on different frameworks like Flask and FastAPI.

- What is planned to be done until the next scrum meeting?

  - Conclude my research and decide on a framework that works for us.

- What are the hurdles?

  - Researching and testing.

<Nitin Chokkalla>:

- How many hours did I work since the last meeting?

  - 2 hour.

- What was done since the last scrum meeting?

  - Continued research on the project.

- What is planned to be done until the next scrum meeting?

  - Continue researching the project and build a deeper understanding of the platforms and frameworks we'll be using

- What are the hurdles?

  - Researching.

<Alberto Abrahantes>:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Continued researching on the project

- What is planned to be done until the next scrum meeting?

  - Start preparing draft wireframes to present to group and gather feedback

- What are the hurdles?

  - No hurdles at the moment

<Jin Carballosa>:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Began high level work on MCP

- What is planned to be done until the next scrum meeting?

  - Find existing solutions or implementations and showcase to teammates

- What are the hurdles?

  - None

# 09/05

Daily Scrum Meeting Minutes:

Attendees: Nitin Chokkalla, Edgar Velarde , Alberto Abrahantes, Sebastian Rodriguez, Jin Carballosa

Start time: <7:00pm>

End time: <9:15pm>

<Velarde>:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Continued researching on Python and Flask, plus other languages and frameworks

- What is planned to be done until the next scrum meeting?

  - Continue research on languages and frameworks specifically Python and Flask

- What are the hurdles?

  - No hurdles expected

<Rodriguez>:

- How many hours did I work since the last meeting?

  - 2 hours.

- What was done since the last scrum meeting?

  - Continued research on different frameworks like Flask and FastAPI.

- What is planned to be done until the next scrum meeting?

  - Conclude my research and decide on a framework that works for us.

- What are the hurdles?

  - Researching and testing.

<Nitin Chokkalla>:

- How many hours did I work since the last meeting?

  - 2 hour.

- What was done since the last scrum meeting?

  - Continued research on the project.

- What is planned to be done until the next scrum meeting?

  - Continue researching the project and build a deeper understanding of the platforms and frameworks we'll be using

- What are the hurdles?

  - Researching.

<Alberto Abrahantes>:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Continued researching on the project

- What is planned to be done until the next scrum meeting?

  - Start preparing draft wireframes to present to group and gather feedback

- What are the hurdles?

  - No hurdles at the moment

<Jin Carballosa>:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Found an existing implementation for the MCP

- What is planned to be done until the next scrum meeting?

  - Detail the solution to specify it to teammates

- What are the hurdles?

  - None

# 09/08

Daily Scrum Meeting Minutes:

Attendees: Nitin Chokkalla, Edgar Velarde , Alberto Abrahantes, Sebastian Rodriguez, Jin Carballosa

Start time: <7:00pm>

End time: <9:15pm>

<Velarde>:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Continued researching on Python and Flask, plus other languages and frameworks

- What is planned to be done until the next scrum meeting?

  - Start looking at documentation for Python and Flask

- What are the hurdles?

  - No hurdles expected

<Rodriguez>:

- How many hours did I work since the last meeting?

  - 2 hours.

- What was done since the last scrum meeting?

  - Concluded research on different frameworks like Flask and FastAPI.

- What is planned to be done until the next scrum meeting?

  - Narrowed it down to 2 potential options.

- What are the hurdles?

  - Testing.

<Nitin Chokkalla>:

- How many hours did I work since the last meeting?

  - 2 hour.

- What was done since the last scrum meeting?

  - Continued research on the project and learned something new on the frameworks.

- What is planned to be done until the next scrum meeting?

  - Complete the research

- What are the hurdles?

  - Researching.

<Alberto Abrahantes>:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Began drafting wireframes and got feedback from group

- What is planned to be done until the next scrum meeting?

  - Improve on drafts and get more feedback to reach a closer product to what we want

- What are the hurdles?

  - None currently

<Jin Carballosa>:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Detailed the solution for the MCP and presented it to teammates for feedback.

- What is planned to be done until the next scrum meeting?

  - Begin assisting with the database setup and initial data population, as per the Sprint Backlog Grooming Meeting Minutes.

- What are the hurdles?

  - None currently.

# 09/09

Daily Scrum Meeting Minutes:

Attendees: Nitin Chokkalla, Edgar Velarde , Alberto Abrahantes, Sebastian Rodriguez, Jin Carballosa

Start time: <8:00pm>

End time: <10:15pm>

<Velarde>:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Continued researching on Python and Flask, plus other languages and frameworks

- What is planned to be done until the next scrum meeting?

  - Start looking at documentation for Python and Flask

- What are the hurdles?

  - No hurdles expected

<Rodriguez>:

- How many hours did I work since the last meeting?

  - 2 hours.

- What was done since the last scrum meeting?

  - Concluded research on different frameworks like Flask and FastAPI.

- What is planned to be done until the next scrum meeting?

  - Narrowed it down to 2 potential options.

- What are the hurdles?

  - Testing.

<Nitin Chokkalla>:

- How many hours did I work since the last meeting?

  - 2 hours .

- What was done since the last scrum meeting?

  - Continued research on the project and frameworks.

- What is planned to be done until the next scrum meeting?

  - Complete the research

- What are the hurdles?

  - Researching.

<Alberto Abrahantes>:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Began drafting wireframes and got feedback from group

- What is planned to be done until the next scrum meeting?

  - Improve on drafts and get more feedback to reach a closer product to what we want

- What are the hurdles?

  - None currently

<Jin Carballosa>:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Helping with the setup

- What is planned to be done until the next scrum meeting?

  - Continue studying to better implement the setup

- What are the hurdles?

  - None at this time

# 09/10

Daily Scrum Meeting Minutes:

Attendees: Nitin Chokkalla, Edgar Velarde , Alberto Abrahantes, Sebastian Rodriguez, Jin Carballosa

Start time: <8:00pm>

End time: <10:15pm>

<Velarde>:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Continued researching and looking at documentation for Python, Flask and FastAPI

- What is planned to be done until the next scrum meeting?

  - Continue research and keep reading documentation

- What are the hurdles?

  - No hurdles expected

<Rodriguez>:

- How many hours did I work since the last meeting?

  - 2 hours.

- What was done since the last scrum meeting?

  - After more research, FastAPI seems like the better choice.

- What is planned to be done until the next scrum meeting?

  - Do further research on frameworks.

- What are the hurdles?

  - Testing.

<Nitin Chokkalla>:

- How many hours did I work since the last meeting?

  - 2 hours .

- What was done since the last scrum meeting?

  - Continued research on the project and frameworks. Started on github

- What is planned to be done until the next scrum meeting?

  - Complete the research

- What are the hurdles?

  - Researching.

<Alberto Abrahantes>:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Refined initial wireframes based on team feedback

- What is planned to be done until the next scrum meeting?

  - Finalize wireframe drafts for feedback/approval

- What are the hurdles?

  - Finalizing wireframe

<Jin Carballosa>:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Helping with the setup

- What is planned to be done until the next scrum meeting?

  - Continue studying to better implement the setup

- What are the hurdles?

  - None right now

# 09/11

Daily Scrum Meeting Minutes:

Attendees: Nitin Chokkalla, Edgar Velarde , Alberto Abrahantes, Sebastian Rodriguez, Jin Carballosa

Start time: <8:00pm>

End time: <10:15pm>

<Velarde>:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Continued researching and looking at documentation for Python, Flask and FastAPI

- What is planned to be done until the next scrum meeting?

  - Continue research

- What are the hurdles?

  - No hurdles expected

<Rodriguez>:

- How many hours did I work since the last meeting?

  - 2 hours.

- What was done since the last scrum meeting?

  - Completed research on FastAPI.

- What is planned to be done until the next scrum meeting?

  - Do further research on frameworks.

- What are the hurdles?

  - Testing.

<Nitin Chokkalla>:

- How many hours did I work since the last meeting?

  - 2 hours .

- What was done since the last scrum meeting?

  - Started on github. Starting working on code and task

- What is planned to be done until the next scrum meeting?

  - Complete the research and start coding

- What are the hurdles?

  - None

<Alberto Abrahantes>:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Continue refining and finalizing wireframe

- What is planned to be done until the next scrum meeting?

  - Have the wireframe finalized by next meeting before new sprint

- What are the hurdles?

  - Finalizing wireframe

<Jin Carballosa>:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - API testing reading Canvas documentation

- What is planned to be done until the next scrum meeting?

  - Continue API development

- What are the hurdles?

  - None at this time

# 09/12

Daily Scrum Meeting Minutes:

Attendees: Nitin Chokkalla, Edgar Velarde , Alberto Abrahantes, Sebastian Rodriguez, Jin Carballosa

Start time: <8:00pm>

End time: <10:15pm>

<Velarde>:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Continued researching and looking at documentation for Python, Flask and FastAPI

- What is planned to be done until the next scrum meeting?

  - Continue research and reading documentation

- What are the hurdles?

  - No hurdles expected

<Rodriguez>:

- How many hours did I work since the last meeting?

  - 2 hours.

- What was done since the last scrum meeting?

  - Continued research on Flask.

- What is planned to be done until the next scrum meeting?

  - Do further research on frameworks.

- What are the hurdles?

  - Testing.

<Nitin Chokkalla>:

- How many hours did I work since the last meeting?

  - 2 hours .

- What was done since the last scrum meeting?

  - Started on github. Still working on code and task

- What is planned to be done until the next scrum meeting?

  - Complete the research and start coding

- What are the hurdles?

  - None

<Alberto Abrahantes>:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Continue refining and finalizing wireframe

- What is planned to be done until the next scrum meeting?

  - Have the wireframe finalized by next meeting before new sprint

- What are the hurdles?

  - Finalizing wireframe

<Jin Carballosa>:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Canvas documentation overview read and thought about implementation steps.

- What is planned to be done until the next scrum meeting?

  - Taking action on implementing API calls.

- What are the hurdles?

  - Read and understand documentation during implementation

# 09/14

Daily Scrum Meeting Minutes:

Attendees: Nitin Chokkalla, Edgar Velarde , Alberto Abrahantes, Sebastian Rodriguez, Jin Carballosa

Start time: <8:00pm>

End time: <10:15pm>

<Velarde>:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Continued researching and looking at documentation for Python, Flask and FastAPI

- What is planned to be done until the next scrum meeting?

  - Continue research and reading documentation

- What are the hurdles?

  - No hurdles expected

<Rodriguez>:

- How many hours did I work since the last meeting?

  - 2 hours.

- What was done since the last scrum meeting?

  - Continued research on Flask.

- What is planned to be done until the next scrum meeting?

  - Do further research on frameworks.

- What are the hurdles?

  - Testing.

<Nitin Chokkalla>:

- How many hours did I work since the last meeting?

  - 2 hours .

- What was done since the last scrum meeting?

  - Started on github and working on code

- What is planned to be done until the next scrum meeting?

  - Do any additional research

- What are the hurdles?

  - None

<Alberto Abrahantes>:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Finalize wireframe

- What is planned to be done until the next scrum meeting?

  - Checking up on project repository/pipeline before next scrum sprint

- What are the hurdles?

  - none

<Jin Carballosa>:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Started writing test API calls to Canvas

- What is planned to be done until the next scrum meeting?

  - Implement first functional Canvas API data pull and log results to database

- What are the hurdles?

  - Handling authentication tokens and Canvas API rate limits

# 09/15

Daily Scrum Meeting Minutes:

Attendees: Nitin Chokkalla, Edgar Velarde , Alberto Abrahantes, Sebastian Rodriguez, Jin Carballosa

Start time: <8:00pm>

End time: <10:15pm>

<Velarde>:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Built a small FastAPI demo project locally and confirmed endpoint testing.

- What is planned to be done until the next scrum meeting?

  - Assist Nitin with building out core project endpoints.

- What are the hurdles?

  - Environment setup differences between local machines

<Rodriguez>:

- How many hours did I work since the last meeting?

  - 3 hours.

- What was done since the last scrum meeting?

  - Completed final research comparing Flask and FastAPI, documented findings.

- What is planned to be done until the next scrum meeting?

  - Support backend setup by helping test FastAPI routes.

- What are the hurdles?

  - Understanding proper configuration for async requests.

<Nitin Chokkalla>:

- How many hours did I work since the last meeting?

  - 3 hours .

- What was done since the last scrum meeting?

  - Set up initial FastAPI project structure in GitHub repository.

- What is planned to be done until the next scrum meeting?

  - Commit first working API routes (/assignments, /announcements).

- What are the hurdles?

  - Ensuring database schema integrates smoothly with API endpoints.

<Alberto Abrahantes>:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Reviewed wireframe with team and matched flow to backend requirements.

- What is planned to be done until the next scrum meeting?

  - Begin preparing UI mockups for web chat testing.

- What are the hurdles?

  - No hurdles expected

<Jin Carballosa>:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Successfully tested Canvas API calls and retrieved assignment data.

- What is planned to be done until the next scrum meeting?

  - Integrate data fetch into backend database storage.

- What are the hurdles?

  - Managing API pagination and mapping Canvas response to DB schema.

# 09/16

Daily Scrum Meeting Minutes:

Attendees: Nitin Chokkalla, Edgar Velarde , Alberto Abrahantes, Sebastian Rodriguez, Jin Carballosa

Start time: <6:00pm>

End time: <9:15pm>

<Velarde>:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Paired with Nitin to outline the structure of key API endpoints and reviewed FastAPI demo for expansion.

- What is planned to be done until the next scrum meeting?

  - Assist in testing API responses for /assignments and /announcements once committed.

- What are the hurdles?

  - Still working through small environment inconsistencies across machines, causing delays in debugging.

<Rodriguez>:

- How many hours did I work since the last meeting?

  - 3 hours.

- What was done since the last scrum meeting?

  - Helped Nitin troubleshoot async route configuration, documented notes on best practices.

- What is planned to be done until the next scrum meeting?

  - Run full testing on API endpoints and assist Alberto by verifying API compatibility with frontend mockups.

- What are the hurdles?

  - Clarifying how to handle error states in async endpoints gracefully.

<Nitin Chokkalla>:

- How many hours did I work since the last meeting?

  - 3 hours .

- What was done since the last scrum meeting?

  - Committed first working API routes: /assignments and /announcements to GitHub repo.

- What is planned to be done until the next scrum meeting?

  - Set up database schema for assignment storage and link it to API routes.

- What are the hurdles?

  - Debugging database integration with async FastAPI queries.

<Alberto Abrahantes>:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Created first draft of UI mockups for chat integration flow.

- What is planned to be done until the next scrum meeting?

  - Finalize UI mockups and connect static UI components to placeholder API endpoints.

- What are the hurdles?

  - Need to confirm endpoint payload formats from backend to align with frontend structure.

<Jin Carballosa>:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Integrated Canvas assignment fetch into local DB prototype.

- What is planned to be done until the next scrum meeting?

  - Expand DB integration to support announcement storage and prepare test cases for syncing Canvas data.

- What are the hurdles?

  - Handling pagination logic cleanly for both assignments and announcements API calls.

# 09/17

Daily Scrum Meeting Minutes:

Attendees: Nitin Chokkalla, Edgar Velarde , Alberto Abrahantes, Sebastian Rodriguez, Jin Carballosa

Start time: <6:00pm>

End time: <9:15pm>

<Velarde>:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Tested Nitin’s initial /assignments and /announcements endpoints, documented response handling, and logged minor bugs.

- What is planned to be done until the next scrum meeting?

  - Work with Rodriguez to validate async error handling and support Jin with Canvas data validation.

- What are the hurdles?

  - Still seeing intermittent failures due to mismatched local DB schema versions.

<Rodriguez>:

- How many hours did I work since the last meeting?

  - 3 hours.

- What was done since the last scrum meeting?

  - Verified async configurations for Nitin’s routes, identified improvements for error-handling patterns.

- What is planned to be done until the next scrum meeting?

  - Assist Alberto by testing mockup integration with live endpoints. Provide Velarde with async test scripts.

- What are the hurdles?

  - Ensuring proper timeout handling for long Canvas API calls.

<Nitin Chokkalla>:

- How many hours did I work since the last meeting?

  - 3 hours .

- What was done since the last scrum meeting?

  - Linked database schema with /assignments endpoint and resolved initial async query bugs.

- What is planned to be done until the next scrum meeting?

  - Complete /announcements database linkage and refine schema for scalability.

- What are the hurdles?

  - Balancing schema normalization with performance requirements.

<Alberto Abrahantes>:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Finalized UI mockups and connected placeholder components to backend test endpoints.

- What is planned to be done until the next scrum meeting?

  - Develop clickable prototype with integrated mock API data.

- What are the hurdles?

  - Need final confirmation of endpoint payload formats to prevent rework.

<Jin Carballosa>:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Extended DB integration for announcements and tested assignment syncing with Canvas.

- What is planned to be done until the next scrum meeting?

  - Refine pagination logic to handle large data sets efficiently and build unit tests for sync.

- What are the hurdles?

  - Ensuring sync tasks don’t overload API rate limits during testing.

# 09/18

Daily Scrum Meeting Minutes:

Attendees: Nitin Chokkalla, Edgar Velarde , Alberto Abrahantes, Sebastian Rodriguez, Jin Carballosa

Start time: <6:00pm>

End time: <9:15pm>

<Velarde>:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Tested Nitin’s initial /assignments and /announcements endpoints, documented response handling, and logged minor bugs.

- What is planned to be done until the next scrum meeting?

  - Work with Rodriguez to validate async error handling and support Jin with Canvas data validation.

- What are the hurdles?

  - Still seeing intermittent failures due to mismatched local DB schema versions.

<Rodriguez>:

- How many hours did I work since the last meeting?

  - 3 hours.

- What was done since the last scrum meeting?

  - Verified async configurations for Nitin’s routes, identified improvements for error-handling patterns.

- What is planned to be done until the next scrum meeting?

  - Assist Alberto by testing mockup integration with live endpoints. Provide Velarde with async test scripts.

- What are the hurdles?

  - Ensuring proper timeout handling for long Canvas API calls.

<Nitin Chokkalla>:

- How many hours did I work since the last meeting?

  - 3 hours .

- What was done since the last scrum meeting?

  - Solving bugs and adding the code. Did some research again

- What is planned to be done until the next scrum meeting?

  - Complete /announcements database linkage and refine schema for scalability.

- What are the hurdles?

  - Balancing schema normalization with performance requirements.

<Alberto Abrahantes>:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Worked on developing a clickable prototype with integrated mock API data into UI

- What is planned to be done until the next scrum meeting?

  - Continue testing and polishing the prototype and address errors that are found (error-handling).

- What are the hurdles?

  - Need final confirmation of endpoint payload formats to prevent rework.

<Jin Carballosa>:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Extended DB integration for announcements and tested assignment syncing with Canvas.

- What is planned to be done until the next scrum meeting?

  - Refine pagination logic to handle large data sets efficiently and build unit tests for sync.

- What are the hurdles?

  - Ensuring sync tasks don’t overload API rate limits during testing.

# 09/19

Daily Scrum Meeting Minutes:

Attendees: Nitin Chokkalla, Edgar Velarde , Alberto Abrahantes, Sebastian Rodriguez, Jin Carballosa

Start time: <4:00pm>

End time: <7:15pm>

<Velarde>:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Paired with Rodriguez on async error-handling tests and reviewed Jin’s Canvas data validation outputs.

- What is planned to be done until the next scrum meeting?

  - Re-test endpoints after Nitin’s schema refinements and finalize test cases for assignment/announcement routes.

- What are the hurdles?

  - Occasional failures due to inconsistent test datasets between DB and API fetch results.

<Rodriguez>:

- How many hours did I work since the last meeting?

  - 3 hours.

- What was done since the last scrum meeting?

  - Delivered async test scripts to Velarde and assisted Alberto with connecting prototype calls to backend.

- What is planned to be done until the next scrum meeting?

  - Focus on timeout and retry logic for Canvas API requests, collaborate with Nitin to harden endpoint error handling.

- What are the hurdles?

  - Difficulty reproducing timeouts consistently during testing, making it harder to debug.

<Nitin Chokkalla>:

- How many hours did I work since the last meeting?

  - 3 hours .

- What was done since the last scrum meeting?

  - Linked /announcements database schema to backend and patched bugs identified in initial commit.

- What is planned to be done until the next scrum meeting?

  - Work on optimizing query performance, add indexing where needed, and prepare routes for production testing.

- What are the hurdles?

  - Schema updates require refactoring some earlier code, which is slowing progress.

<Alberto Abrahantes>:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Polished UI prototype and validated error-handling on mock API integrations.

- What is planned to be done until the next scrum meeting?

  - Integrate with live endpoints once Nitin finalizes payload structures, and gather early user feedback from team.

- What are the hurdles?

  - Dependencies on backend updates to fully test UI flows.

<Jin Carballosa>:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Built unit tests for Canvas sync and refined pagination logic for large datasets.

- What is planned to be done until the next scrum meeting?

  - Expand sync coverage to include announcements, run stress tests against API to monitor rate limits.

- What are the hurdles?

  - Potential bottlenecks when syncing multiple course data simultaneously.

# 09/22

Daily Scrum Meeting Minutes:

Attendees: Nitin Chokkalla, Edgar Velarde , Alberto Abrahantes, Sebastian Rodriguez, Jin Carballosa

Start time: <4:00pm>

End time: <7:15pm>

<Velarde>:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Re-tested /assignments and /announcements after schema refinements; logged inconsistencies between DB results and Canvas payloads.

- What is planned to be done until the next scrum meeting?

  - Collaborate with Carballosa to align DB schema with Canvas data structures and finalize automated endpoint test cases.

- What are the hurdles?

  - Frequent re-sync issues whenever schema updates are introduced.

<Rodriguez>:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Implemented retry logic for Canvas API requests and assisted Velarde in validating async error handling.

- What is planned to be done until the next scrum meeting?

  - Document retry/timeout approach and support Abrahantes in refining prototype-backend integration.

- What are the hurdles?

  - Inconsistent timeout occurrences make testing scenarios difficult to reproduce.

<Nitin Chokkalla>:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Created virtual environment conda, installed flask API and worked on them

- What is planned to be done until the next scrum meeting?

  - Complete the user story

- What are the hurdles?

  - Choosing among virtual environments.

<Abrahantes>:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Connected UI prototype with initial live endpoint responses, gathered initial feedback from team members.

- What is planned to be done until the next scrum meeting?

  - Improve UX by refining error messages, polish UI elements for displaying assignments and announcements.

- What are the hurdles?

  - Dependent on consistent backend payload formats for smoother UI integration.

<Carballosa>:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Expanded sync logic to handle announcements; performed initial stress testing on Canvas API.

- What is planned to be done until the next scrum meeting?

  - Optimize sync efficiency by batching API requests; run extended tests to monitor rate limits under heavy load.

- What are the hurdles?

  - Batching introduces new complexity in managing pagination properly.

# 09/23

Daily Scrum Meeting Minutes:

Attendees: Nitin Chokkalla, Edgar Velarde , Alberto Abrahantes, Sebastian Rodriguez, Jin Carballosa

Start time: <7:00pm>

End time: <10:15pm>

<Velarde>:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Collaborated with Jin on DB schema alignment and made progress on automated endpoint test cases for both assignments and announcements.

- What is planned to be done until the next scrum meeting?

  - Complete the automated test suite and begin integration testing with the updated schema changes.

- What are the hurdles?

  - Schema alignment requires careful coordination to avoid breaking existing endpoints during updates.

<Rodriguez>:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Documented retry/timeout approach for Canvas API calls and assisted Abrahantes with backend integration for the UI prototype.

- What is planned to be done until the next scrum meeting?

  - Implement the documented retry logic in production code and continue supporting frontend-backend integration.

- What are the hurdles?

  - Balancing retry aggressiveness with API rate limit compliance requires fine-tuning.

<Chokkalla>:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Made significant progress on user story completion and resolved virtual environment setup across team machines.

- What is planned to be done until the next scrum meeting?

  - Finalize the current user story and begin preparation for next sprint planning.

- What are the hurdles?

  - Ensuring consistent environment setup across all development machines for final testing.

<Abrahantes>:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Refined error message displays and polished UI elements for assignments and announcements with Rodriguez’s backend integration support.

  - • What are the hurdles?

- What is planned to be done until the next scrum meeting?

  - Conduct user testing sessions with the refined UI and gather feedback for further improvements.

- What are the hurdles?

  - Some UI elements still depend on final backend payload format confirmations.

<Carballosa>:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Optimized sync efficiency through API request batching and completed extended rate limit testing under heavy load.

- What is planned to be done until the next scrum meeting?

  - Finalize batching implementation and document best practices for Canvas API pagination handling.

- What are the hurdles?

  - Complex pagination scenarios still require additional edge case testing and validation.

# 09/24

Daily Scrum Meeting Minutes:

Attendees: Nitin Chokkalla, Edgar Velarde , Alberto Abrahantes, Sebastian Rodriguez, Jin Carballosa

Start time: <7:00pm>

End time: <10:15pm>

<Velarde>:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Completed the initial build of the automated test suite for assignments and announcements. Began integration testing against the updated schema.

- What is planned to be done until the next scrum meeting?

  - Identify and resolve bugs found during integration testing. Work with the team to ensure endpoints are stable with the new schema.

- What are the hurdles?

  - Initial integration tests have revealed some minor data format mismatches between the frontend expectations and the new backend schema.

<Rodriguez>:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Implemented the first pass of the retry/timeout logic for Canvas API calls in a feature branch. Finalized payload structures with Abrahantes for the UI.

- What is planned to be done until the next scrum meeting?

  - Refine the retry logic based on initial load testing and merge it into the main branch.

- What are the hurdles?

  - The retry logic is occasionally triggering API rate limits faster than expected; the backoff strategy needs adjustment.

<Chokkalla>:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Finalized and merged the current user story. Began outlining tasks and acceptance criteria for the next sprint's high-priority stories.

- What is planned to be done until the next scrum meeting?

  - Complete the story breakdown for the next sprint and prepare the sprint planning board.

- What are the hurdles?

  - No major hurdles at the moment; focused on preparation for the next sprint cycle.

<Abrahantes>:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Conducted two user testing sessions on the UI prototype. Began compiling feedback and identifying common themes.

- What is planned to be done until the next scrum meeting?

  - Synthesize all user feedback into a summary report and create tickets for the required UI adjustments.

- What are the hurdles?

  - User feedback has highlighted a desire for a workflow change that might have a larger backend scope than originally planned.

<Carballosa>:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - The request batching implementation is code-complete and has been deployed to the staging environment. Created the initial draft of the pagination best practices document.

- What is planned to be done until the next scrum meeting?

  - Monitor the performance of batching in staging and finalize the best practices documentation with examples.

- What are the hurdles?

  - A rare pagination edge case was discovered during testing that affects accounts with an unusually high number of courses; a fix is being developed.

# 09/25

Daily Scrum Meeting Minutes:

Attendees: Nitin Chokkalla, Edgar Velarde , Alberto Abrahantes, Sebastian Rodriguez, Jin Carballosa

Start time: <7:00pm>

End time: <10:15pm>

<Velarde>:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Collaborated with Rodriguez to resolve the final data format mismatches. The full automated test suite is now passing against the updated schema in the staging environment.

- What is planned to be done until the next scrum meeting?

  - Perform final regression tests and merge the schema-related changes and updated test suite into the main branch.

- What are the hurdles?

  - Coordinating the merge to avoid conflicts with other pending features, specifically Carballosa's batching deployment.

<Rodriguez>:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Adjusted the retry logic to use an exponential backoff strategy, which resolved the rate-limiting issues in load testing. The feature has been merged into the main branch.

- What is planned to be done until the next scrum meeting?

  - Monitor the performance of the new retry logic in production and begin preliminary research for tasks in the next sprint.

- What are the hurdles?

  - No hurdles at the moment; work for the current sprint is complete.

<Chokkalla>:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Checking the code and fixing the bugs and refining it.

- What is planned to be done until the next scrum meeting?

  - Complete the story breakdown for the next sprint and prepare the sprint planning board.

- What are the hurdles?

  - Code bugs and errors

<Abrahantes>:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Completed the user feedback summary report and created tickets for all minor, actionable UI adjustments.

- What is planned to be done until the next scrum meeting?

  - Meet with the Product Owner and lead developers to discuss the feasibility and priority of the larger workflow change suggested by users.

- What are the hurdles?

  - The proposed workflow change is significant and will likely need to be broken down into a separate epic for a future release.

<Carballosa>:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Implemented and verified the fix for the complex pagination edge case. The API batching feature is now considered stable and ready for production.

- What is planned to be done until the next scrum meeting?

  - Deploy the batching feature to production and share the finalized best practices documentation with the team.

- What are the hurdles?

  - The production deployment requires a brief maintenance window, which needs to be scheduled and communicated.

# 09/26

Daily Scrum Meeting Minutes:

Attendees: Nitin Chokkalla, Edgar Velarde , Alberto Abrahantes, Sebastian Rodriguez, Jin Carballosa

Start time: <8:00pm>

End time: <11:15pm>

<Velarde>:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Helped Chokkalla troubleshoot unit test failures; updated test scripts for new schema changes.

- What is planned to be done until the next scrum meeting?

  - Pair with Rodriguez to run integration tests against batched API calls.

- What are the hurdles?

  - Frequent endpoint adjustments force constant rework of test cases.

<Rodriguez>:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Adjusted the retry logic to use an exponential backoff strategy, which resolved the rate-limiting issues in load testing. The feature has been merged into the main branch.

- What is planned to be done until the next scrum meeting?

  - Monitor the performance of the new retry logic in production and begin preliminary research for tasks in the next sprint.

- What are the hurdles?

  - No hurdles at the moment; work for the current sprint is complete.

<Chokkalla>:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Created the structure and models for the project.

- What is planned to be done until the next scrum meeting?

  - Complete the story breakdown for the next sprint and prepare the sprint planning board.

- What are the hurdles?

  - Working on the models.

<Abrahantes>:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Held meetings with Product meetings and lead developers and identified the components in the workflow that needs to be changed.

- What is planned to be done until the next scrum meeting?

  - Finish breaking down the workflow into stories/epics and update the backlog to reflect the new structure. Also plan to review priority of the minor UI tickets created earlier.

- What are the hurdles?

  - Need clear acceptance criteria and stakeholder sign-off before we can schedule work

<Carballosa>:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Debugged pagination for batched requests; added monitoring for API throttle responses.

- What is planned to be done until the next scrum meeting?

  - Stress-test sync module under simulated heavy usage and prepare optimization report.

- What are the hurdles?

  - Handling rate limits gracefully without slowing sync performance.

# 09/27

Daily Scrum Meeting Minutes:

Attendees: Nitin Chokkalla, Edgar Velarde , Alberto Abrahantes, Sebastian Rodriguez, Jin Carballosa

Start time: <8:00pm>

End time: <11:15pm>

<Velarde>:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Helped Chokkalla troubleshoot unit test failures; updated test scripts for new schema changes.

- What is planned to be done until the next scrum meeting?

  - Pair with Rodriguez to run integration tests against batched API calls.

- What are the hurdles?

  - Frequent endpoint adjustments force constant rework of test cases.

<Rodriguez>:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Adjusted the retry logic to use an exponential backoff strategy, which resolved the rate-limiting issues in load testing. The feature has been merged into the main branch.

- What is planned to be done until the next scrum meeting?

  - Monitor the performance of the new retry logic in production and begin preliminary research for tasks in the next sprint.

- What are the hurdles?

  - No hurdles at the moment; work for the current sprint is complete.

<Chokkalla>:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Created the structure and models for the project.

- What is planned to be done until the next scrum meeting?

  - Complete the story breakdown for the next sprint and prepare the sprint planning board.

- What are the hurdles?

  - Working on the models.

<Abrahantes>:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Held meetings with Product meetings and lead developers and identified the components in the workflow that needs to be changed.

- What is planned to be done until the next scrum meeting?

  - Finish breaking down the workflow into stories/epics and update the backlog to reflect the new structure. Also plan to review priority of the minor UI tickets created earlier.

- What are the hurdles?

  - Need clear acceptance criteria and stakeholder sign-off before we can schedule work

<Carballosa>:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Completed extended stress tests on batching logic; fine-tuned pagination handling.

- What is planned to be done until the next scrum meeting?

  - Prepare sync performance benchmarks and review rate-limit handling strategies with team.

- What are the hurdles?

  - Balancing batch size with API limits remains challenging under heavy load.

# 09/29

Daily Scrum Meeting Minutes:

Attendees: Nitin Chokkalla, Edgar Velarde , Alberto Abrahantes, Sebastian Rodriguez, Jin Carballosa

Start time: <8:00pm>

End time: <11:15pm>

<Velarde>:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Helped Chokkalla troubleshoot unit test failures; updated test scripts for new schema changes.

- What is planned to be done until the next scrum meeting?

  - Pair with Rodriguez to run integration tests against batched API calls.

- What are the hurdles?

  - Frequent endpoint adjustments force constant rework of test cases.

<Rodriguez>:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Adjusted the retry logic to use an exponential backoff strategy, which resolved the rate-limiting issues in load testing. The feature has been merged into the main branch.

- What is planned to be done until the next scrum meeting?

  - Monitor the performance of the new retry logic in production and begin preliminary research for tasks in the next sprint.

- What are the hurdles?

  - No hurdles at the moment; work for the current sprint is complete.

<Chokkalla>:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Created the structure and explored other different models for the project.

- What is planned to be done until the next scrum meeting?

  - Complete the story breakdown for the next sprint and prepare the sprint planning board.

- What are the hurdles?

  - Working on the models.

<Abrahantes>:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Held meetings with Product meetings and lead developers and identified the components in the workflow that needs to be changed.

- What is planned to be done until the next scrum meeting?

  - Finish breaking down the workflow into stories/epics and update the backlog to reflect the new structure. Also plan to review priority of the minor UI tickets created earlier.

- What are the hurdles?

  - Need clear acceptance criteria and stakeholder sign-off before we can schedule work

<Carballosa>:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Completed extended stress tests on batching logic; fine-tuned pagination handling.

- What is planned to be done until the next scrum meeting?

  - Prepare sync performance benchmarks and review rate-limit handling strategies with team.

- What are the hurdles?

  - Balancing batch size with API limits remains challenging under heavy load.

# 09/30

Daily Scrum Meeting Minutes:

Attendees: Nitin Chokkalla, Edgar Velarde , Alberto Abrahantes, Sebastian Rodriguez, Jin Carballosa

Start time: <8:00pm>

End time: <11:15pm>

<Velarde>:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Helped Chokkalla troubleshoot unit test failures; updated test scripts for new schema changes.

- What is planned to be done until the next scrum meeting?

  - Pair with Rodriguez to run integration tests against batched API calls.

- What are the hurdles?

  - Frequent endpoint adjustments force constant rework of test cases.

<Rodriguez>:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Adjusted the retry logic to use an exponential backoff strategy, which resolved the rate-limiting issues in load testing. The feature has been merged into the main branch.

- What is planned to be done until the next scrum meeting?

  - Monitor the performance of the new retry logic in production and begin preliminary research for tasks in the next sprint.

- What are the hurdles?

  - No hurdles at the moment; work for the current sprint is complete.

<Chokkalla>:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Finalized the model for the project and refined it.

- What is planned to be done until the next scrum meeting?

  - Complete the story breakdown for the next sprint and prepare the sprint planning board.

- What are the hurdles?

  - Working on the models.

<Abrahantes>:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Held meetings with Product meetings and lead developers and identified the components in the workflow that needs to be changed.

- What is planned to be done until the next scrum meeting?

  - Finish breaking down the workflow into stories/epics and update the backlog to reflect the new structure. Also plan to review priority of the minor UI tickets created earlier.

- What are the hurdles?

  - Need clear acceptance criteria and stakeholder sign-off before we can schedule work

<Carballosa>:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Completed extended stress tests on batching logic; fine-tuned pagination handling.

- What is planned to be done until the next scrum meeting?

  - Prepare sync performance benchmarks and review rate-limit handling strategies with team.

- What are the hurdles?

  - Balancing batch size with API limits remains challenging under heavy load.

# 10/01

Daily Scrum Meeting Minutes:

Attendees: Nitin Chokkalla, Edgar Velarde , Alberto Abrahantes, Sebastian Rodriguez, Jin Carballosa

Start time: <8:00pm>

End time: <11:15pm>

<Velarde>:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Reviewed pull requests for the data migration branch; created mock data to validate new query performance.

- What is planned to be done until the next scrum meeting?

  - Set up load tests on the staging environment and document results for the team.

- What are the hurdles?

  - Staging environment resources are limited, causing delays in running large-scale tests.

<Rodriguez>:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Adjusted the retry logic to use an exponential backoff strategy, which resolved the rate-limiting issues in load testing. The feature has been merged into the main branch.

- What is planned to be done until the next scrum meeting?

  - Monitor the performance of the new retry logic in production and begin preliminary research for tasks in the next sprint.

- What are the hurdles?

  - No hurdles at the moment; work for the current sprint is complete.

<Chokkalla>:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Created main.py entry point and trying to run server locally

- What is planned to be done until the next scrum meeting?

  - Complete the story breakdown for the next sprint and prepare the sprint planning board.

- What are the hurdles?

  - Nothing

<Abrahantes>:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Finished breaking down the workflow into stories and epics, updated the backlog, and started reviewing the priority of the minor UI tickets

- What is planned to be done until the next scrum meeting?

  - Finalize UI ticket prioritization and prepare a draft of acceptance criteria for review with product owner

- What are the hurdles?

  - None

<Carballosa>:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Gathered performance benchmark data from stress tests and shared results with team.

- What is planned to be done until the next scrum meeting?

  - Explore adjustments to sync scheduling for smoother load balancing under Canvas API constraints.

- What are the hurdles?

  - Managing API rate limits during concurrent sync operations.

# 10/02

Daily Scrum Meeting Minutes:

Attendees: Nitin Chokkalla, Edgar Velarde , Alberto Abrahantes, Sebastian Rodriguez, Jin Carballosa

Start time: <8:00pm>

End time: <11:15pm>

<Velarde>:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Reviewed pull requests for the data migration branch; created mock data to validate new query performance.

- What is planned to be done until the next scrum meeting?

  - Set up load tests on the staging environment and document results for the team.

- What are the hurdles?

  - Staging environment resources are limited, causing delays in running large-scale tests.

<Rodriguez>:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Adjusted the retry logic to use an exponential backoff strategy, which resolved the rate-limiting issues in load testing. The feature has been merged into the main branch.

- What is planned to be done until the next scrum meeting?

  - Monitor the performance of the new retry logic in production and begin preliminary research for tasks in the next sprint.

- What are the hurdles?

  - No hurdles at the moment; work for the current sprint is complete.

<Chokkalla>:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Created main.py entry point and trying to run server locally

- What is planned to be done until the next scrum meeting?

  - Complete the story breakdown for the next sprint and prepare the sprint planning board.

- What are the hurdles?

  - Nothing

<Abrahantes>:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Worked on Fnalizing UI ticket prioritization and prepare a draft of acceptance criteria for review with product owner

- What is planned to be done until the next scrum meeting?

  - Continue to work on Finalizing UI ticket prioritization and prepare a draft of acceptance criteria for review with product owner

- What are the hurdles?

  - None

<Carballosa>:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Evaluated sync scheduling options and shared results with Velarde for review.

- What is planned to be done until the next scrum meeting?

  - Test staggered scheduling approach to minimize rate-limit conflicts.

- What are the hurdles?

  - Handling concurrent syncs without overloading API remains a balancing act.

# 10/03

Daily Scrum Meeting Minutes:

Attendees: Nitin Chokkalla, Edgar Velarde , Alberto Abrahantes, Sebastian Rodriguez, Jin Carballosa

Start time: <8:00pm>

End time: <11:15pm>

<Velarde>:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Reviewed pull requests for the data migration branch; created mock data to validate new query performance.

- What is planned to be done until the next scrum meeting?

  - Set up load tests on the staging environment and document results for the team.

- What are the hurdles?

  - Staging environment resources are limited, causing delays in running large-scale tests.

<Rodriguez>:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Adjusted the retry logic to use an exponential backoff strategy, which resolved the rate-limiting issues in load testing. The feature has been merged into the main branch.

- What is planned to be done until the next scrum meeting?

  - Monitor the performance of the new retry logic in production and begin preliminary research for tasks in the next sprint.

- What are the hurdles?

  - No hurdles at the moment; work for the current sprint is complete.

<Chokkalla>:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Created main.py entry point, routers file and working on those files.

- What is planned to be done until the next scrum meeting?

  - Complete the story breakdown for the next sprint and prepare the sprint planning board.

- What are the hurdles?

  - Nothing

<Abrahantes>:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Completed the UI ticket prioritization and finished the first draft of acceptance criteria for review with the group

- What is planned to be done until the next scrum meeting?

  - Get feedback and begin incorporating it based on what was agreed and start outlining implementation for the highest-priority tickets.

- What are the hurdles?

  - none

<Carballosa>:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Ran tests with staggered scheduling; captured data on rate-limit compliance improvements.

- What is planned to be done until the next scrum meeting?

  - Tune scheduling intervals further and finalize sync performance report.

- What are the hurdles?

  - Still balancing between maximum efficiency and avoiding Canvas API throttle penalties.

# 10/04

Daily Scrum Meeting Minutes:

Attendees: Nitin Chokkalla, Edgar Velarde , Alberto Abrahantes, Sebastian Rodriguez, Jin Carballosa

Start time: <8:00pm>

End time: <11:15pm>

<Velarde>:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Reviewed pull requests for the data migration branch; created mock data to validate new query performance.

- What is planned to be done until the next scrum meeting?

  - Set up load tests on the staging environment and document results for the team.

- What are the hurdles?

  - Staging environment resources are limited, causing delays in running large-scale tests.

<Rodriguez>:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Adjusted the retry logic to use an exponential backoff strategy, which resolved the rate-limiting issues in load testing. The feature has been merged into the main branch.

- What is planned to be done until the next scrum meeting?

  - Monitor the performance of the new retry logic in production and begin preliminary research for tasks in the next sprint.

- What are the hurdles?

  - No hurdles at the moment; work for the current sprint is complete.

<Chokkalla>:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Created main.py entry point, routers file and working on those files.

- What is planned to be done until the next scrum meeting?

  - Complete the story breakdown for the next sprint and prepare the sprint planning board.

- What are the hurdles?

  - Nothing

<Abrahantes>:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Completed the UI ticket prioritization and finished the first draft of acceptance criteria for review with the group

- What is planned to be done until the next scrum meeting?

  - Get feedback and begin incorporating it based on what was agreed and start outlining implementation for the highest-priority tickets.

- What are the hurdles?

  - none

<Carballosa>:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Continued testing.

- What is planned to be done until the next scrum meeting?

  - Create a performance report to visualize progress and efficiency.

- What are the hurdles?

  - Nothing at this time.

# 10/06

Daily Scrum Meeting Minutes:

Attendees: Nitin Chokkalla, Edgar Velarde , Alberto Abrahantes, Sebastian Rodriguez, Jin Carballosa

Start time: <8:00pm>

End time: <11:15pm>

<Velarde>:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Data inconsistencies during load testing occasionally cause false-positive latency spikes.

- What is planned to be done until the next scrum meeting?

  - Share findings with the team and prepare a short optimization proposal for improving database query performance.

- What are the hurdles?

  - Completed load tests on the staging environment and documented latency metrics across different query batches.

<Rodriguez>:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Monitored retry logic in production; gathered metrics confirming reduced rate-limit violations..

- What is planned to be done until the next scrum meeting?

  - Begin compiling a documentation section for retry/backoff configuration best practices.

- What are the hurdles?

  - Minor discrepancy in logging output, requiring cleanup before final report submission.

<Chokkalla>:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Finished routers configuration and verified main.py integration; confirmed endpoint responses through manual testing.

- What is planned to be done until the next scrum meeting?

  - Start drafting automated endpoint test scripts and link them with CI setup.

- What are the hurdles?

  - Need to synchronize environment variables with the team for consistent test results.

<Abrahantes>:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Incorporated team feedback into acceptance criteria and finalized high-priority UI stories.

- What is planned to be done until the next scrum meeting?

  - Start implementing the first batch of refined UI stories, focusing on layout consistency and error state visibility.

- What are the hurdles?

  - None at the moment; waiting for stable backend data for full integration testing.

<Carballosa>:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Completed performance report draft summarizing sync and batch test efficiency.

- What is planned to be done until the next scrum meeting?

  - Share performance report results with Velarde and plan next optimization sprint items.

- What are the hurdles?

  - Occasional API throttle responses during extended test runs still affecting consistency.

# 10/07

Daily Scrum Meeting Minutes:

Attendees: Nitin Chokkalla, Edgar Velarde , Alberto Abrahantes, Sebastian Rodriguez, Jin Carballosa

Start time: <8:00pm>

End time: <11:15pm>

<Velarde>:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Data inconsistencies during load testing occasionally cause false-positive latency spikes.

- What is planned to be done until the next scrum meeting?

  - Share findings with the team and prepare a short optimization proposal for improving database query performance.

- What are the hurdles?

  - Completed load tests on the staging environment and documented latency metrics across different query batches.

<Rodriguez>:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Monitored retry logic in production; gathered metrics confirming reduced rate-limit violations..

- What is planned to be done until the next scrum meeting?

  - Begin compiling a documentation section for retry/backoff configuration best practices.

- What are the hurdles?

  - Minor discrepancy in logging output, requiring cleanup before final report submission.

<Chokkalla>:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Finished routers configuration and verified main.py integration; confirmed endpoint responses through manual testing. Fixing bugs in main.py and re checking if everything is good to go

- What is planned to be done until the next scrum meeting?

  - Start drafting automated endpoint test scripts and link them with CI setup.

- What are the hurdles?

  - Need to synchronize environment variables with the team for consistent test results.

<Abrahantes>:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Incorporated team feedback into acceptance criteria and finalized high-priority UI stories.

- What is planned to be done until the next scrum meeting?

  - Start implementing the first batch of refined UI stories, focusing on layout consistency and error state visibility.

- What are the hurdles?

  - None at the moment; waiting for stable backend data for full integration testing.

<Carballosa>:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Completed performance report draft summarizing sync and batch test efficiency.

- What is planned to be done until the next scrum meeting?

  - Share performance report results with Velarde and plan next optimization sprint items.

- What are the hurdles?

  - Occasional API throttle responses during extended test runs still affecting consistency.

# 10/08

Daily Scrum Meeting Minutes:

Attendees: Nitin Chokkalla, Edgar Velarde , Alberto Abrahantes, Sebastian Rodriguez, Jin Carballosa

Start time: <8:00pm>

End time: <11:15pm>

<Velarde>:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Data inconsistencies during load testing occasionally cause false-positive latency spikes.

- What is planned to be done until the next scrum meeting?

  - Share findings with the team and prepare a short optimization proposal for improving database query performance.

- What are the hurdles?

  - Completed load tests on the staging environment and documented latency metrics across different query batches.

<Rodriguez>:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Monitored retry logic in production; gathered metrics confirming reduced rate-limit violations..

- What is planned to be done until the next scrum meeting?

  - Begin compiling a documentation section for retry/backoff configuration best practices.

- What are the hurdles?

  - Minor discrepancy in logging output, requiring cleanup before final report submission.

<Chokkalla>:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Proceeding to refine functionality and perform final validations to ensure system stability before deployment.

- What is planned to be done until the next scrum meeting?

  - Start drafting automated endpoint test scripts and link them with CI setup.

- What are the hurdles?

  - Ensuring seamless integration of all routers and endpoints after recent bug fixes.

<Abrahantes>:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Incorporated team feedback into acceptance criteria and finalized high-priority UI stories.

- What is planned to be done until the next scrum meeting?

  - Start implementing the first batch of refined UI stories, focusing on layout consistency and error state visibility.

- What are the hurdles?

  - None at the moment; waiting for stable backend data for full integration testing.

<Carballosa>:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Database query analysis and began simulating sync runs under adjusted batch intervals.

- What is planned to be done until the next scrum meeting?

  - Complete updated benchmarking session and compile results for the next team report.

- What are the hurdles?

  - Ongoing rate-limit fluctuations during test runs create inconsistent performance readings.

# 10/10

Daily Scrum Meeting Minutes:

Attendees: Nitin Chokkalla, Edgar Velarde , Alberto Abrahantes, Sebastian Rodriguez, Jin Carballosa

Start time: <8:00pm>

End time: <11:15pm>

<Velarde>:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Data inconsistencies during load testing occasionally cause false-positive latency spikes.

- What is planned to be done until the next scrum meeting?

  - Share findings with the team and prepare a short optimization proposal for improving database query performance.

- What are the hurdles?

  - Completed load tests on the staging environment and documented latency metrics across different query batches.

<Rodriguez>:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Monitored retry logic in production; gathered metrics confirming reduced rate-limit violations..

- What is planned to be done until the next scrum meeting?

  - Begin compiling a documentation section for retry/backoff configuration best practices.

- What are the hurdles?

  - Minor discrepancy in logging output, requiring cleanup before final report submission.

<Chokkalla>:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Proceeding to prepare deployment documentation and finalize setup for release.

  - Next, deploying to the staging environment for final user acceptance testing.

- What is planned to be done until the next scrum meeting?

  - Start drafting automated endpoint test scripts and link them with CI setup.

- What are the hurdles?

  - Ensuring seamless integration of all routers and endpoints after recent bug fixes.

<Abrahantes>:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Incorporated team feedback into acceptance criteria and finalized high-priority UI stories.

- What is planned to be done until the next scrum meeting?

  - Start implementing the first batch of refined UI stories, focusing on layout consistency and error state visibility.

- What are the hurdles?

  - None at the moment; waiting for stable backend data for full integration testing.

<Carballosa>:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Database query analysis and began simulating sync runs under adjusted batch intervals.

- What is planned to be done until the next scrum meeting?

  - Complete updated benchmarking session and compile results for the next team report.

- What are the hurdles?

  - Ongoing rate-limit fluctuations during test runs create inconsistent performance readings.

# 10/12

Daily Scrum Meeting Minutes:

Attendees: Nitin Chokkalla, Edgar Velarde , Alberto Abrahantes, Sebastian Rodriguez, Jin Carballosa

Start time: <8:00pm>

End time: <11:15pm>

<Velarde>:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Shared the findings from the completed load tests with the team.

  - Presented a short optimization proposal for improving database query performance.

- What is planned to be done until the next scrum meeting?

  - Collaborate with the backend team to begin implementing the proposed query optimizations.

- What are the hurdles?

  - Ensuring the optimization changes do not introduce regressions or breaking changes to existing endpoints.

<Rodriguez>:

- How many hours did I work since the last meeting?

  - 3 hours.

- What was done since the last scrum meeting?

  - Completed the first draft of the documentation for retry/backoff configuration best practices.

- What is planned to be done until the next scrum meeting?

  - Share the documentation draft with the team for feedback.

  - Begin creating code examples to include in the documentation.

- What are the hurdles?

  - Making the documentation clear and easy to understand for all team members, regardless of their familiarity with the topic.

<Chokkalla>:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Began drafting the initial set of automated test scripts for the core API endpoints based on the deployment plan.

- What is planned to be done until the next scrum meeting?

  - Continue developing the test scripts.

  - Start integrating the scripts into the CI pipeline for automated runs.

- What are the hurdles?

  - Configuring the CI environment correctly to handle the new test suite and its dependencies.

<Abrahantes>:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Started the implementation of the high-priority UI stories, focusing on setting up the layout and components for displaying data and handling error states.

- What is planned to be done until the next scrum meeting?

  - Continue building out the UI components.

  - Connect the components to mock data to test various states before full backend integration.

- What are the hurdles?

  - Ensuring the UI components are flexible enough to handle the final data structures from the backend.

<Carballosa>:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Completed the updated benchmarking session for sync performance.

  - Compiled the performance results into a team report.

- What is planned to be done until the next scrum meeting?

  - Analyze the benchmark results to identify performance bottlenecks.

  - Share the report with the team to align on optimization strategies.

- What are the hurdles?

  - Pinpointing the exact root cause of performance bottlenecks from the benchmark data.

# 10/13

Daily Scrum Meeting Minutes:

Attendees: Nitin Chokkalla, Edgar Velarde , Alberto Abrahantes, Sebastian Rodriguez, Jin Carballosa

Start time: <8:00pm>

End time: <11:15pm>

<Velarde>:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Shared the findings from the completed load tests with the team.

  - Presented a short optimization proposal for improving database query performance.

- What is planned to be done until the next scrum meeting?

  - Collaborate with the backend team to begin implementing the proposed query optimizations.

- What are the hurdles?

  - Ensuring the optimization changes do not introduce regressions or breaking changes to existing endpoints.

<Rodriguez>:

- How many hours did I work since the last meeting?

  - 3 hours.

- What was done since the last scrum meeting?

  - Completed the first draft of the documentation for retry/backoff configuration best practices.

- What is planned to be done until the next scrum meeting?

  - Share the documentation draft with the team for feedback.

  - Begin creating code examples to include in the documentation.

- What are the hurdles?

  - Making the documentation clear and easy to understand for all team members, regardless of their familiarity with the topic.

<Chokkalla>:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Began drafting the initial set of automated test scripts for the core API endpoints based on the deployment plan.

- What is planned to be done until the next scrum meeting?

  - Continue developing the test scripts.

  - Monitor and debug the CI pipeline execution

- What are the hurdles?

  - Configuring the CI environment correctly to handle the new test suite and its dependencies.

<Abrahantes>:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Started the implementation of the high-priority UI stories, focusing on setting up the layout and components for displaying data and handling error states.

- What is planned to be done until the next scrum meeting?

  - Continue building out the UI components.

  - Connect the components to mock data to test various states before full backend integration.

- What are the hurdles?

  - Ensuring the UI components are flexible enough to handle the final data structures from the backend.

<Carballosa>:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Continued refining the results to share with team members.

- What is planned to be done until the next scrum meeting?

  - Scheduling meeting to align the performance criteria.

- What are the hurdles?

  - Nothing at this time.

# 10/15

Daily Scrum Meeting Minutes:

Attendees: Nitin Chokkalla, Edgar Velarde , Alberto Abrahantes, Sebastian Rodriguez, Jin Carballosa

Start time: <7:00pm>

End time: <10:15pm>

<Velarde>:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Paired with the backend team and implemented the first set of proposed query optimizations.

- What is planned to be done until the next scrum meeting?

  - Test the performance of the newly optimized queries and compare results against the previous benchmarks.

- What are the hurdles?

  - Ensuring the test environment accurately reflects production load to get meaningful performance data.

<Rodriguez>:

- How many hours did I work since the last meeting?

  - 3 hours.

- What was done since the last scrum meeting?

  - Shared the documentation draft for retry logic and received team feedback.

  - Started creating code examples to include in the documentation.

- What is planned to be done until the next scrum meeting?

  - Incorporate team feedback into the documentation and finalize the code examples.

- What are the hurdles?

  - No hurdles at the moment.

<Chokkalla>:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Made significant progress on the automated test scripts and resolved initial integration issues with the CI pipeline.

- What is planned to be done until the next scrum meeting?

  - Run the full test suite within the CI environment and troubleshoot any integration issues that arise.

- What are the hurdles?

  - Potential for environment-specific failures in the CI pipeline that are not present locally.

<Abrahantes>:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Completed the initial build of the high-priority UI components and successfully connected them to mock data.

- What is planned to be done until the next scrum meeting?

  - Begin replacing the mock data with calls to the live backend endpoints for initial integration testing.

- What are the hurdles?

  - Dependencies on the stability and data format of the backend endpoints.

<Carballosa>:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Worked with the team to refine and finalize the API specifications for key endpoints.

- What is planned to be done until the next scrum meeting?

  - Assist Velarde with testing the new query optimizations to validate and measure performance improvements.

- What are the hurdles?

  - None currently.

# 10/16

Daily Scrum Meeting Minutes:

Attendees: Nitin Chokkalla, Edgar Velarde , Alberto Abrahantes, Sebastian Rodriguez, Jin Carballosa

Start time: <7:00pm>

End time: <10:15pm>

<Velarde>:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Completed performance testing on the newly optimized queries and compiled the results, comparing them against previous benchmarks.

- What is planned to be done until the next scrum meeting?

  - Share the benchmark comparison report with the team and identify any remaining performance bottlenecks for discussion.

- What are the hurdles?

  - The test environment might not perfectly mimic production, so results could have slight variations under real-world load.

<Rodriguez>:

- How many hours did I work since the last meeting?

  - 3 hours.

- What was done since the last scrum meeting?

  - Incorporated all team feedback into the retry logic documentation and finalized the accompanying code examples.

- What is planned to be done until the next scrum meeting?

  - Merge the finalized documentation into the main branch and announce its availability to the team.

- What are the hurdles?

  - No hurdles at the moment; the task is complete.

<Chokkalla>:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Ran the full test suite in the CI environment and successfully debugged several environment-specific failures.

- What is planned to be done until the next scrum meeting?

  - Get the full test suite passing consistently (a "green" build) in the CI pipeline and set it up to run automatically on new commits.

- What are the hurdles?

  - A few intermittent ("flaky") tests are still failing randomly, making it hard to get a consistent green build.

<Abrahantes>:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Began integrating the UI with the live backend endpoints and successfully fetched and displayed data for the assignments view.

- What is planned to be done until the next scrum meeting?

  - Continue the integration for announcements and grades, and start implementing UI error handling for failed API calls.

- What are the hurdles?

  - The backend data format for announcements has a minor inconsistency with the frontend's expectation, requiring coordination to resolve.

<Carballosa>:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Paired with Velarde to validate the test results for the query optimizations and confirmed the performance improvements.

- What is planned to be done until the next scrum meeting?

  - Begin preliminary research on LLM integration (Task 3), specifically looking into different prompt engineering strategies.

- What are the hurdles?

  - Choosing the most effective prompt strategy will require some experimentation.

# 10/17

Daily Scrum Meeting Minutes:

Attendees: Nitin Chokkalla, Edgar Velarde , Alberto Abrahantes, Sebastian Rodriguez, Jin Carballosa

Start time: <7:00pm>

End time: <10:15pm>

<Velarde>:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Completed performance testing on the newly optimized queries and compiled the results, comparing them against previous benchmarks.

- What is planned to be done until the next scrum meeting?

  - Share the benchmark comparison report with the team and identify any remaining performance bottlenecks for discussion.

- What are the hurdles?

  - The test environment might not perfectly mimic production, so results could have slight variations under real-world load.

<Rodriguez>:

- How many hours did I work since the last meeting?

  - 3 hours.

- What was done since the last scrum meeting?

  - Incorporated all team feedback into the retry logic documentation and finalized the accompanying code examples.

- What is planned to be done until the next scrum meeting?

  - Merge the finalized documentation into the main branch and announce its availability to the team.

- What are the hurdles?

  - No hurdles at the moment; the task is complete.

<Chokkalla>:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Ran the full test suite in the CI environment and successfully debugged several environment-specific failures.

- What is planned to be done until the next scrum meeting?

  - Updated the CanvasSync class to include error handling, database interactions, and data fetching methods for courses, assignments, announcements, and grades.

  - Added manger.py file which manages database operations.

- What are the hurdles?

  - A few intermittent ("flaky") tests are still failing randomly, making it hard to get a consistent green build.

<Abrahantes>:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Began integrating the UI with the live backend endpoints and successfully fetched and displayed data for the assignments view.

- What is planned to be done until the next scrum meeting?

  - Continue the integration for announcements and grades, and start implementing UI error handling for failed API calls.

- What are the hurdles?

  - The backend data format for announcements has a minor inconsistency with the frontend's expectation, requiring coordination to resolve.

<Carballosa>:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Paired with Velarde to validate the test results for the query optimizations and confirmed the performance improvements.

- What is planned to be done until the next scrum meeting?

  - Begin preliminary research on LLM integration (Task 3), specifically looking into different prompt engineering strategies.

- What are the hurdles?

  - Choosing the most effective prompt strategy will require some experimentation.

# 10/18

Daily Scrum Meeting Minutes:

Attendees: Nitin Chokkalla, Edgar Velarde , Alberto Abrahantes, Sebastian Rodriguez, Jin Carballosa

Start time: <6:45pm>

End time: <10:00pm>

<Velarde>:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Completed performance testing on the newly optimized queries and compiled the results, comparing them against previous benchmarks.

- What is planned to be done until the next scrum meeting?

  - Share the benchmark comparison report with the team and identify any remaining performance bottlenecks for discussion.

- What are the hurdles?

  - The test environment might not perfectly mimic production, so results could have slight variations under real-world load.

<Rodriguez>:

- How many hours did I work since the last meeting?

  - 3 hours.

- What was done since the last scrum meeting?

  - Incorporated all team feedback into the retry logic documentation and finalized the accompanying code examples.

- What is planned to be done until the next scrum meeting?

  - Merge the finalized documentation into the main branch and announce its availability to the team.

- What are the hurdles?

  - No hurdles at the moment; the task is complete.

<Chokkalla>:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Ran the full test suite in the CI environment and successfully debugged several environment-specific failures.

- What is planned to be done until the next scrum meeting?

  - Updated the CanvasSync class to include error handling, database interactions, and data fetching methods for courses, assignments, announcements, and grades.

  - Added manger.py file which manages database operations.

- What are the hurdles?

  - A few intermittent ("flaky") tests are still failing randomly, making it hard to get a consistent green build.

<Abrahantes>:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Began integrating the UI with the live backend endpoints and successfully fetched and displayed data for the assignments view.

- What is planned to be done until the next scrum meeting?

  - Continue the integration for announcements and grades, and start implementing UI error handling for failed API calls.

- What are the hurdles?

  - The backend data format for announcements has a minor inconsistency with the frontend's expectation, requiring coordination to resolve.

<Carballosa>:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - The optimization needs to be peer-reviewed, a meeting took place to review it.

- What is planned to be done until the next scrum meeting?

  - Continue prompt engineering research

- What are the hurdles?

  - None at this time.

# 10/20

Daily Scrum Meeting Minutes:

Attendees: Nitin Chokkalla, Edgar Velarde , Alberto Abrahantes, Sebastian Rodriguez, Jin Carballosa

Start time: <6:45pm>

End time: <10:00pm>

<Velarde>:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Shared the benchmark comparison report with the team and started a discussion thread to analyze the identified performance bottlenecks.

- What is planned to be done until the next scrum meeting?

  - Collaborate with Carballosa and the backend team to prioritize and begin addressing the most critical bottleneck identified in the report.

- What are the hurdles?

  - The main hurdle is coordinating the fix without impacting the test environment, as it's still not a perfect mirror of production.

<Rodriguez>:

- How many hours did I work since the last meeting?

  - 3 hours.

- What was done since the last scrum meeting?

  - Successfully merged the finalized retry logic documentation into the main branch and sent an announcement to the team with a link.

- What is planned to be done until the next scrum meeting?

  - Pulled the next task from the sprint backlog

- What are the hurdles?

  - No hurdles at the moment; getting up to speed on the new task.

<Chokkalla>:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Completed the updates to the CanvasSync class, adding error handling and data fetching for all specified items (courses, assignments, etc.). The manager.py file has been added and integrated.

- What is planned to be done until the next scrum meeting?

  - Write unit tests for the new CanvasSync methods and deploy the changes to the CI environment to see how they affect the flaky tests.

- What are the hurdles?

  - The intermittent test failures are still present. It's difficult to confirm if my new code is stable or if failures are related to the existing flaky tests.

<Abrahantes>:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Synced with the backend team about the announcement data format; they are working on a fix. In the meantime, I fully integrated the grades view and implemented the UI error handling for failed API calls.

- What is planned to be done until the next scrum meeting?

  - Integrate the announcements view as soon as the backend data format is fixed. While waiting, I will refactor the assignments and grades components to improve state management.

- What are the hurdles?

  - The announcements view integration is still blocked pending the backend fix.

<Carballosa>:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Continued research on prompt engineering, focusing on techniques for reducing output variability. The peer review for the query optimization is complete and approved.

- What is planned to be done until the next scrum meeting?

  - Synthesize the prompt research into a proposal for the team and begin prototyping a new prompt chain.

- What are the hurdles?

  - None at this time.

# 10/21

Daily Scrum Meeting Minutes:

Attendees: Nitin Chokkalla, Edgar Velarde , Alberto Abrahantes, Sebastian Rodriguez, Jin Carballosa

Start time: <6:45pm>

End time: <10:00pm>

<Velarde>:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Collaborated with the team to prioritize the most critical performance bottleneck.

  - Began implementing a fix by adding database indexing to the frequently queried tables.

- What is planned to be done until the next scrum meeting?

  - Deploy the indexing fix to the test environment and re-run the performance benchmarks to measure the improvement.

- What are the hurdles?

  - The fix might require a database migration, which needs to be carefully coordinated with the rest of the team to avoid conflicts.

<Rodriguez>:

- How many hours did I work since the last meeting?

  - 3 hours.

- What was done since the last scrum meeting?

  - Made initial progress on the new task, which involves setting up the basic structure for the Google Calendar integration.

- What is planned to be done until the next scrum meeting?

  - Implement the OAuth2 authentication flow to securely connect to the Google Calendar API.

- What are the hurdles?

  - Navigating the Google API documentation to find the correct scopes and authentication methods can be time-consuming.

<Chokkalla>:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Monitor the CI pipeline results, fix any failing tests and expand unit test coverage for additional CanvasSync methods

- What is planned to be done until the next scrum meeting?

  - Analyze the CI test run results to determine if the new code introduced any regressions and to see if the existing flaky tests are still an issue.

- What are the hurdles?

  - The CI pipeline is still showing intermittent failures, making it difficult to isolate whether the issue is with the new code or the test environment itself.

<Abrahantes>:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Completed the refactoring of the assignments and grades components, improving state management and code readability.

  - Received confirmation that the backend fix for the announcements data format is complete.

- What is planned to be done until the next scrum meeting?

  - Begin integrating the announcements view with the newly fixed backend endpoint.

- What are the hurdles?

  - No more blockers; the main task is to ensure the UI correctly handles the new data structure from the backend.

<Carballosa>:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Synthesized the prompt engineering research into a proposal document and began prototyping a new prompt chain for testing.

- What is planned to be done until the next scrum meeting?

  - Share the proposal with the team for feedback and run initial tests with the prototype prompt to measure its effectiveness.

- What are the hurdles?

  - Getting consistent and high-quality responses from the LLM with the new prompt will require several rounds of iteration and refinement.

# 10/22

Daily Scrum Meeting Minutes:

Attendees: Nitin Chokkalla, Edgar Velarde , Alberto Abrahantes, Sebastian Rodriguez, Jin Carballosa

Start time: <6:45pm>

End time: <10:00pm>

<Velarde>:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Collaborated with the team to prioritize the most critical performance bottleneck.

  - Began implementing a fix by adding database indexing to the frequently queried tables.

- What is planned to be done until the next scrum meeting?

  - Deploy the indexing fix to the test environment and re-run the performance benchmarks to measure the improvement.

- What are the hurdles?

  - The fix might require a database migration, which needs to be carefully coordinated with the rest of the team to avoid conflicts.

<Rodriguez>:

- How many hours did I work since the last meeting?

  - 3 hours.

- What was done since the last scrum meeting?

  - Made initial progress on the new task, which involves setting up the basic structure for the Google Calendar integration.

- What is planned to be done until the next scrum meeting?

  - Implement the OAuth2 authentication flow to securely connect to the Google Calendar API.

- What are the hurdles?

  - Navigating the Google API documentation to find the correct scopes and authentication methods can be time-consuming.

<Chokkalla>:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Monitor the CI pipeline results, fix any failing tests and expand unit test coverage for additional CanvasSync methods

- What is planned to be done until the next scrum meeting?

  - Analyze the CI test run results to determine if the new code introduced any regressions and to see if the existing flaky tests are still an issue.

- What are the hurdles?

  - The CI pipeline is still showing intermittent failures, making it difficult to isolate whether the issue is with the new code or the test environment itself.

<Abrahantes>:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Completed the refactoring of the assignments and grades components, improving state management and code readability.

  - Received confirmation that the backend fix for the announcements data format is complete.

- What is planned to be done until the next scrum meeting?

  - Begin integrating the announcements view with the newly fixed backend endpoint.

- What are the hurdles?

  - No more blockers; the main task is to ensure the UI correctly handles the new data structure from the backend.

<Carballosa>:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Synthesized the prompt engineering research into a proposal document and began prototyping a new prompt chain for testing.

- What is planned to be done until the next scrum meeting?

  - Share the proposal with the team for feedback and run initial tests with the prototype prompt to measure its effectiveness.

- What are the hurdles?

  - Getting consistent and high-quality responses from the LLM with the new prompt will require several rounds of iteration and refinement.

# 10/25

Daily Scrum Meeting Minutes:

Attendees: Nitin Chokkalla, Edgar Velarde , Alberto Abrahantes, Sebastian Rodriguez, Jin Carballosa

Start time: <6:45pm>

End time: <10:00pm>

<Velarde>:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Collaborated with the team to prioritize the most critical performance bottleneck.

  - Began implementing a fix by adding database indexing to the frequently queried tables.

- What is planned to be done until the next scrum meeting?

  - Deploy the indexing fix to the test environment and re-run the performance benchmarks to measure the improvement.

- What are the hurdles?

  - The fix might require a database migration, which needs to be carefully coordinated with the rest of the team to avoid conflicts.

<Rodriguez>:

- How many hours did I work since the last meeting?

  - 3 hours.

- What was done since the last scrum meeting?

  - Made initial progress on the new task, which involves setting up the basic structure for the Google Calendar integration.

- What is planned to be done until the next scrum meeting?

  - Implement the OAuth2 authentication flow to securely connect to the Google Calendar API.

- What are the hurdles?

  - Navigating the Google API documentation to find the correct scopes and authentication methods can be time-consuming.

<Chokkalla>:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Investigating new regressions and reviewing flaky tests for stability fixes.

- What is planned to be done until the next scrum meeting?

  - Analyze the CI test run results to determine if the new code introduced any regressions and to see if the existing flaky tests are still an issue.

- What are the hurdles?

  - The CI pipeline is still showing intermittent failures, making it difficult to isolate whether the issue is with the new code or the test environment itself.

<Abrahantes>:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Completed the refactoring of the assignments and grades components, improving state management and code readability.

  - Received confirmation that the backend fix for the announcements data format is complete.

- What is planned to be done until the next scrum meeting?

  - Begin integrating the announcements view with the newly fixed backend endpoint.

- What are the hurdles?

  - No more blockers; the main task is to ensure the UI correctly handles the new data structure from the backend.

<Carballosa>:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Shared the prompt proposal with the team and incorporated early feedback into the prototype prompt chain.

- What is planned to be done until the next scrum meeting?

  - Run performance tests to evaluate output consistency and optimize temperature and token parameters.

- What are the hurdles?

  - Fine-tuning parameters while keeping responses coherent and aligned with context remains challenging.

# 10/26

Daily Scrum Meeting Minutes:

Attendees: Nitin Chokkalla, Edgar Velarde , Alberto Abrahantes, Sebastian Rodriguez, Jin Carballosa

Start time: <6:45pm>

End time: <10:00pm>

<Velarde>:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Collaborated with the team to prioritize the most critical performance bottleneck.

  - Began implementing a fix by adding database indexing to the frequently queried tables.

- What is planned to be done until the next scrum meeting?

  - Deploy the indexing fix to the test environment and re-run the performance benchmarks to measure the improvement.

- What are the hurdles?

  - The fix might require a database migration, which needs to be carefully coordinated with the rest of the team to avoid conflicts.

<Rodriguez>:

- How many hours did I work since the last meeting?

  - 3 hours.

- What was done since the last scrum meeting?

  - Made initial progress on the new task, which involves setting up the basic structure for the Google Calendar integration.

- What is planned to be done until the next scrum meeting?

  - Implement the OAuth2 authentication flow to securely connect to the Google Calendar API.

- What are the hurdles?

  - Navigating the Google API documentation to find the correct scopes and authentication methods can be time-consuming.

<Chokkalla>:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Investigating new regressions and reviewing flaky tests for stability fixes.

- What is planned to be done until the next scrum meeting?

  - Analyze the CI test run results to determine if the new code introduced any regressions and to see if the existing flaky tests are still an issue.

- What are the hurdles?

  - The CI pipeline is still showing intermittent failures, making it difficult to isolate whether the issue is with the new code or the test environment itself.

<Abrahantes>:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Completed the refactoring of the assignments and grades components, improving state management and code readability.

  - Received confirmation that the backend fix for the announcements data format is complete.

- What is planned to be done until the next scrum meeting?

  - Begin integrating the announcements view with the newly fixed backend endpoint.

- What are the hurdles?

  - No more blockers; the main task is to ensure the UI correctly handles the new data structure from the backend.

<Carballosa>:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Shared the prompt proposal with the team and incorporated early feedback into the prototype prompt chain.

- What is planned to be done until the next scrum meeting?

  - Run performance tests to evaluate output consistency and optimize temperature and token parameters.

- What are the hurdles?

  - Fine-tuning parameters while keeping responses coherent and aligned with context remains challenging.

# 10/27

Daily Scrum Meeting Minutes:

Attendees: Nitin Chokkalla, Edgar Velarde , Alberto Abrahantes, Sebastian Rodriguez, Jin Carballosa

Start time: <6:45pm>

End time: <10:00pm>

<Velarde>:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Deployed the database indexing fix to the test environment.

  - Completed performance benchmarking and noted a 25% improvement in query response times.

- What is planned to be done until the next scrum meeting?

  - Review the benchmark report with the team and determine whether further optimization is needed.

  - Prepare the fix for deployment to the staging environment.

- What are the hurdles?

  - Coordinating with the deployment schedule to avoid overlapping changes during the migration window.

<Rodriguez>:

- How many hours did I work since the last meeting?

  - 3 hours.

- What was done since the last scrum meeting?

  - Completed OAuth2 implementation for Google Calendar integration.

  - Successfully authenticated and retrieved initial event data from a test account.

- What is planned to be done until the next scrum meeting?

  - Implement event creation and update synchronization.

  - Begin internal testing for multi-user authentication scenarios.

- What are the hurdles?

  - Handling token expiration during long sessions still requires a stable refresh mechanism.

<Chokkalla>:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Patched two flaky tests that were intermittently failing in the CI pipeline.

  - Validated regression fixes for stability in the latest test run.

- What is planned to be done until the next scrum meeting?

  - Continue monitoring the CI runs for consistency.

  - Begin automating the flaky test detection process.

- What are the hurdles?

  - Some test dependencies are outdated and may need version updates to ensure reproducibility.

<Abrahantes>:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Completed the integration of the announcements view with the backend.

  - Fixed UI alignment issues and verified that the new data format renders properly.

- What is planned to be done until the next scrum meeting?

  - Conduct user acceptance testing (UAT) for the announcements module.

  - Start planning for deployment to production.

- What are the hurdles?

  - Need confirmation from QA on test case coverage before finalizing UAT.

<Carballosa>:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Ran initial performance tests on the prompt prototype.

  - Collected qualitative and quantitative feedback on output consistency.

- What is planned to be done until the next scrum meeting?

  - Refine the prompt chain to improve coherence across varied contexts.

  - Prepare a short presentation summarizing testing outcomes for team review.

- What are the hurdles?

  - Balancing temperature and token adjustments to optimize both creativity and reliability remains complex.

# 10/28

Daily Scrum Meeting Minutes:

Attendees: Nitin Chokkalla, Edgar Velarde , Alberto Abrahantes, Sebastian Rodriguez, Jin Carballosa

Start time: <6:45pm>

End time: <10:00pm>

<Velarde>:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Deployed the database indexing fix to the test environment.

  - Completed performance benchmarking and noted a 25% improvement in query response times.

- What is planned to be done until the next scrum meeting?

  - Review the benchmark report with the team and determine whether further optimization is needed.

  - Prepare the fix for deployment to the staging environment.

- What are the hurdles?

  - Coordinating with the deployment schedule to avoid overlapping changes during the migration window.

<Rodriguez>:

- How many hours did I work since the last meeting?

  - 3 hours.

- What was done since the last scrum meeting?

  - Completed OAuth2 implementation for Google Calendar integration.

  - Successfully authenticated and retrieved initial event data from a test account.

- What is planned to be done until the next scrum meeting?

  - Implement event creation and update synchronization.

  - Begin internal testing for multi-user authentication scenarios.

- What are the hurdles?

  - Handling token expiration during long sessions still requires a stable refresh mechanism.

<Chokkalla>:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Merged the fixes into the main branch once stability is confirmed.

  - Refactored any remaining unstable test dependencies.

- What is planned to be done until the next scrum meeting?

  - Continue monitoring the CI runs for consistency.

  - Begin automating the flaky test detection process.

- What are the hurdles?

  - Some test dependencies are outdated and may need version updates to ensure reproducibility.

<Abrahantes>:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Completed the integration of the announcements view with the backend.

  - Fixed UI alignment issues and verified that the new data format renders properly.

- What is planned to be done until the next scrum meeting?

  - Conduct user acceptance testing (UAT) for the announcements module.

  - Start planning for deployment to production.

- What are the hurdles?

  - Need confirmation from QA on test case coverage before finalizing UAT.

<Carballosa>:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Ran initial performance tests on the prompt prototype.

  - Collected qualitative and quantitative feedback on output consistency.

- What is planned to be done until the next scrum meeting?

  - Refine the prompt chain to improve coherence across varied contexts.

  - Prepare a short presentation summarizing testing outcomes for team review.

- What are the hurdles?

  - Balancing temperature and token adjustments to optimize both creativity and reliability remains complex.

# 10/29

Daily Scrum Meeting Minutes:

Attendees: Nitin Chokkalla, Edgar Velarde , Alberto Abrahantes, Sebastian Rodriguez, Jin Carballosa

Start time: <6:45pm>

End time: <10:00pm>

<Velarde>:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Deployed the database indexing fix to the test environment.

  - Completed performance benchmarking and noted a 25% improvement in query response times.

- What is planned to be done until the next scrum meeting?

  - Review the benchmark report with the team and determine whether further optimization is needed.

  - Prepare the fix for deployment to the staging environment.

- What are the hurdles?

  - Coordinating with the deployment schedule to avoid overlapping changes during the migration window.

<Rodriguez>:

- How many hours did I work since the last meeting?

  - 3 hours.

- What was done since the last scrum meeting?

  - Completed OAuth2 implementation for Google Calendar integration.

  - Successfully authenticated and retrieved initial event data from a test account.

- What is planned to be done until the next scrum meeting?

  - Implement event creation and update synchronization.

  - Begin internal testing for multi-user authentication scenarios.

- What are the hurdles?

  - Handling token expiration during long sessions still requires a stable refresh mechanism.

<Chokkalla>:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Merged the fixes into the main branch once stability is confirmed.

  - Refactored any remaining unstable test dependencies.

- What is planned to be done until the next scrum meeting?

  - Continue monitoring the CI runs for consistency.

  - Begin automating the flaky test detection process.

- What are the hurdles?

  - Some test dependencies are outdated and may need version updates to ensure reproducibility.

<Abrahantes>:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Completed the integration of the announcements view with the backend.

  - Fixed UI alignment issues and verified that the new data format renders properly.

- What is planned to be done until the next scrum meeting?

  - Conduct user acceptance testing (UAT) for the announcements module.

  - Start planning for deployment to production.

- What are the hurdles?

  - Need confirmation from QA on test case coverage before finalizing UAT.

<Carballosa>:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Refined prompt chain coherence model and updated context balancing logic.

  - Presented test summary and feedback outcomes to the team.

  - Started integrating backend responses into the wireframe flow.

- What is planned to be done until the next scrum meeting?

  - Continue improving backend-UX synchronization for wireframe feedback.

  - Complete API documentation sections related to prompt testing endpoints.

- What are the hurdles?

  - Some prompt outputs still show variability under similar conditions; optimization ongoing.

# 10/30

Daily Scrum Meeting Minutes:

Attendees: Nitin Chokkalla, Edgar Velarde , Alberto Abrahantes, Sebastian Rodriguez, Jin Carballosa

Start time: <6:45pm>

End time: <10:00pm>

<Velarde>:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Collaborated with the team to assess benchmark outcomes and finalize optimization strategies.

  - Executed and initiated deployment of the database indexing update to the staging environment.

- What is planned to be done until the next scrum meeting?

  - Verify performance metrics in staging and confirm stability with no regressions.

  - Begin drafting production release notes.

- What are the hurdles?

  - Slight inconsistencies in query execution times between test and staging environments.

<Rodriguez>:

- How many hours did I work since the last meeting?

  - 3 hours.

- What was done since the last scrum meeting?

  - Developed the event creation and synchronization feature for Google Calendar integration.

  - Conducted initial tests for multi-user authentication.

- What is planned to be done until the next scrum meeting?

  - Finalize multi-user testing and resolve token refresh reliability issues.

  - Document integration procedures for internal reference.

- What are the hurdles?

  - Occasional token refresh failures occurring with concurrent sessions.

<Chokkalla>:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Monitored CI pipeline and addressed inconsistencies in build results.

  - Began development of the automated flaky test detection tool.

- What is planned to be done until the next scrum meeting?

  - Complete initial prototype of the test detection automation.

  - Validate tool accuracy against historical CI logs.

- What are the hurdles?

  - Inconsistent test environment setups across branches affecting automation reliability.

<Abrahantes>:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Completed user acceptance testing (UAT) for the announcements module incorporating QA feedback.

  - Resolved final UI responsiveness concerns.

- What is planned to be done until the next scrum meeting?

  - Prepare the announcements module for production rollout.

  - Coordinate deployment scheduling with the DevOps team.

- What are the hurdles?

  - Awaiting QA confirmation on post-fix validation results.

<Carballosa>:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Improved backend and front-end synchronization for the wireframe workflow.

  - Finalized API documentation for prompt testing endpoints.

- What is planned to be done until the next scrum meeting?

  - Begin stability testing for the coherence model using the latest updates.

  - Gather insights for discussion in the upcoming sprint planning meeting.

- What are the hurdles?

  - Additional data samples are needed to improve consistency in model performance during repeated tests.

# 11/02

Daily Scrum Meeting Minutes:

Attendees: Nitin Chokkalla, Edgar Velarde , Alberto Abrahantes, Sebastian Rodriguez, Jin Carballosa

Start time: <6:45pm>

End time: <10:00pm>

<Velarde>:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Reviewed benchmark results with the team and finalized optimization recommendations.

  - Prepared and initiated the deployment of the database indexing fix to the staging environment.

- What is planned to be done until the next scrum meeting?

  - Validate staging environment performance and ensure no regression issues.

  - Begin preparing release notes for production deployment.

- What are the hurdles?

  - Minor discrepancies in query timing metrics between test and staging environments.

<Rodriguez>:

- How many hours did I work since the last meeting?

  - 3 hours.

- What was done since the last scrum meeting?

  - Implemented event creation and synchronization for Google Calendar integration.

  - Began initial internal testing for multi-user authentication.

- What is planned to be done until the next scrum meeting?

  - Finalize multi-user testing and address token refresh stability.

  - Start documenting integration steps for internal knowledge base.

- What are the hurdles?

  - Intermittent token refresh failures during concurrent user sessions.

<Chokkalla>:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Analyzed CI pipeline irregularities and implemented the initial framework for an automated flaky test detection system.

  - Optimize detection accuracy by refining thresholds and incorporating historical test data analysis.

- What is planned to be done until the next scrum meeting?

  - Complete initial prototype of the test detection automation.

  - Validate tool accuracy against historical CI logs.

- What are the hurdles?

  - Inconsistent test environment setups across branches affecting automation reliability.

<Abrahantes>:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Completed UAT for the announcements module with QA feedback.

  - Fixed final minor UI responsiveness issues.

- What is planned to be done until the next scrum meeting?

  - Prepare the announcements module for production deployment.

  - Coordinate with DevOps to schedule deployment.

- What are the hurdles?

  - Pending confirmation from QA on post-fix validation checklist.

<Carballosa>:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Enhanced backend-UX synchronization logic for the wireframe flow.

  - Completed API documentation for prompt testing endpoints.

- What is planned to be done until the next scrum meeting?

  - Start stability testing of the coherence model with updated logic.

  - Compile feedback for the next sprint planning session.

- What are the hurdles?

  - Model tuning requires additional data samples to reduce variability under repeated conditions.

# 11/03

Daily Scrum Meeting Minutes:

Attendees: Nitin Chokkalla, Edgar Velarde , Alberto Abrahantes, Sebastian Rodriguez, Jin Carballosa

Start time: <6:45pm>

End time: <10:00pm>

<Velarde>:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Validated the staging environment performance for the database indexing fix.

  - Began development of the /grades and /submissions FastAPI endpoints, setting up routing and base schemas.

- What is planned to be done until the next scrum meeting?

  - Complete core logic for the /grades endpoint and begin testing with dummy Canvas course data.

  - Finalize draft release notes for production deployment of the indexing fix.

- What are the hurdles?

  - Slight mismatch between expected and returned data formats during endpoint testing.

<Rodriguez>:

- How many hours did I work since the last meeting?

  - 3 hours.

- What was done since the last scrum meeting?

  - Multi-user authentication testing and documented the token refresh workflow.

  - Initiated end-to-end test setup for dummy Canvas course integration.

- What is planned to be done until the next scrum meeting?

  - Execute initial end-to-end tests for Canvas integration and log test results.

  - Start verifying UI behavior for wireframe-backend alignment.

- What are the hurdles?

  - Delays in simulated Canvas API responses slowing down testing.

<Chokkalla>:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Developed prototype automation for flaky test detection using CI log analysis.

  - Paired with Edgar to integrate endpoint build testing into the CI pipeline.

- What is planned to be done until the next scrum meeting?

  - Refine detection thresholds and expand test cases to capture edge conditions.

  - Assist with backend integration testing for the /grades endpoint.

- What are the hurdles?

  - Fluctuating network latency affecting test consistency during CI runs.

<Abrahantes>:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Refactored frontend state management for data views to improve render efficiency.

  - Collaborated with Sebastian to design user-preferences API structure and UI mapping.

- What is planned to be done until the next scrum meeting?

  - Implement user-preferences API read/write logic in the frontend.

  - Contribute to API documentation updates for wireframe alignment.

- What are the hurdles?

  - Pending design confirmation on default preference states from UX team.

<Carballosa>:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Completed backend-UX integration for wireframe synchronization flow.

  - Updated API documentation for the new endpoints and shared draft for review.

- What is planned to be done until the next scrum meeting?

  - Begin stability testing of the coherence model with the updated logic.

  - Continue documenting prompt engineering chain and integration feedback.

- What are the hurdles?

  - Model tuning still constrained by limited data sample size, affecting consistency in repeated tests.

# 11/04

Daily Scrum Meeting Minutes:

Attendees: Nitin Chokkalla, Edgar Velarde , Alberto Abrahantes, Sebastian Rodriguez, Jin Carballosa

Start time: <6:45pm>

End time: <10:00pm>

<Velarde>:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Worked on the core logic for the /grades endpoint but was blocked by the data format mismatch.

  - Finalized the draft release notes for the production deployment of the database indexing fix.

- What is planned to be done until the next scrum meeting?

  - Collaborate with the team to resolve the /grades endpoint data format mismatch.

  - Begin development of the /submissions endpoint structure.

- What are the hurdles?

  - Still blocked by the slight mismatch between expected and returned data formats for the /grades endpoint.

<Rodriguez>:

- How many hours did I work since the last meeting?

  - 3 hours.

- What was done since the last scrum meeting?

  - Attempted to assist with the backend integration testing for the /grades endpoint but was also blocked by the data format mismatch.

  - Monitored CI runs to gather more data on the fluctuating network latency.

- What is planned to be done until the next scrum meeting?

  - Begin implementing the backend logic for the /user-preferences API endpoint.

- What are the hurdles?

  - Fluctuating network latency is still affecting test consistency in the CI runs.

<Chokkalla>:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Investigated the flaky tests in the CI environment and identified several potential outdated dependencies. What is planned to be done until the next scrum meeting?

  - Create a test branch to update the outdated dependencies and validate if it stabilizes the CI environment.

- What are the hurdles?

  - Updating dependencies carries a risk of introducing new breaking changes that will need to be addressed.

<Abrahantes>:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Was blocked on the user-preferences UI implementation pending design confirmation.

  - Instead, I contributed to the API documentation updates related to the wireframe alignment.

- What is planned to be done until the next scrum meeting?

  - Follow up with the UX team for the design confirmation on default preference states.

- What are the hurdles?

  - Still blocked by the pending design confirmation before the user-preferences UI can be completed.

<Carballosa>:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Began initial research for prototyping the new prompt engineering chain.

  - Reviewed the performance bottleneck investigation with Velarde.

- What is planned to be done until the next scrum meeting?

  - Continue prototyping the prompt chain and start testing different context retrieval strategies.

- What are the hurdles?

  - The LLM's responses are inconsistent, making it difficult to find a reliable prompt structure.

# 11/05

Daily Scrum Meeting Minutes:

Attendees: Nitin Chokkalla, Edgar Velarde , Alberto Abrahantes, Sebastian Rodriguez, Jin Carballosa

Start time: <6:45pm>

End time: <10:00pm>

<Velarde>:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Resolve the data format mismatch blocking the /grades endpoint.

  - Prepare and submit the finalized release notes for stakeholder review.

- What is planned to be done until the next scrum meeting?

  - Collaborate with the team to resolve the /grades endpoint data format mismatch.

  - Begin development of the /submissions endpoint structure.

- What are the hurdles?

  - Still blocked by the slight mismatch between expected and returned data formats for the /grades endpoint.

<Rodriguez>:

- How many hours did I work since the last meeting?

  - 3 hours.

- What was done since the last scrum meeting?

  - Coordinate with the backend team to resolve the data format mismatch blocking /grades integration tests.

  - Analyze collected CI metrics to identify patterns in network latency fluctuations.

- What is planned to be done until the next scrum meeting?

  - Begin implementing the backend logic for the /user-preferences API endpoint.

- What are the hurdles?

  - Fluctuating network latency is still affecting test consistency in the CI runs.

<Chokkalla>:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Will set up a test branch to update outdated dependencies and evaluate their impact on flaky test stability in CI.

- What are the hurdles?

  - Updating dependencies carries a risk of introducing new breaking changes that will need to be addressed.

<Abrahantes>:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Follow up with the design team to finalize the user-preferences UI specifications.

  - Continue refining API documentation to ensure consistency with the confirmed wireframes.

- What is planned to be done until the next scrum meeting?

  - Follow up with the UX team for the design confirmation on default preference states.

- What are the hurdles?

  - Still blocked by the pending design confirmation before the user-preferences UI can be completed.

<Carballosa>:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Draft the initial prototype design for the prompt engineering chain based on research findings.

  - Implement suggested optimizations from the bottleneck review to validate performance improvements.

- What is planned to be done until the next scrum meeting?

  - Continue prototyping the prompt chain and start testing different context retrieval strategies.

- What are the hurdles?

  - The LLM's responses are inconsistent, making it difficult to find a reliable prompt structure.

# 11/06

Daily Scrum Meeting Minutes:

Attendees: Nitin Chokkalla, Edgar Velarde , Alberto Abrahantes, Sebastian Rodriguez, Jin Carballosa

Start time: <6:45pm>

End time: <10:00pm>

<Velarde>:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Collaborated with the backend team and successfully resolved the data format mismatch for the /grades endpoint.

  - Began scaffolding the /submissions endpoint structure.

- What is planned to be done until the next scrum meeting?

  - Implement the core data retrieval logic for the /submissions endpoint.

  - Begin writing unit tests for the /grades endpoint.

- What are the hurdles?

  - The /submissions endpoint may have its own unique data format challenges that will need to be investigated.

<Rodriguez>:

- How many hours did I work since the last meeting?

  - 3 hours.

- What was done since the last scrum meeting?

  - Began implementing the backend logic for the /user-preferences API endpoint, setting up the Pydantic models and initial routes.

- What is planned to be done until the next scrum meeting?

  - Complete the read/write (GET/POST) logic for the /user-preferences endpoint and conduct initial manual testing.

- What are the hurdles?

  - Still monitoring the CI network latency, but no direct blockers for the current task.

<Chokkalla>:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Created the test branch and successfully updated the outdated dependencies.

- What is planned to be done until the next scrum meeting?

  - Run the full test suite on the new branch to analyze if the flaky tests are resolved and if the updates introduced any new regressions.

- What are the hurdles?

  - The dependency updates might have introduced new, subtle bugs that will need to be identified and fixed.

<Abrahantes>:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Followed up with the UX team and successfully received the design confirmation and default states for the user-preferences UI.

- What is planned to be done until the next scrum meeting?

  - Begin implementing the user-preferences UI on the frontend, connecting it to the /user-preferences endpoint.

- What are the hurdles?

  - No longer blocked; the main task is now implementation and coordinating with Rodriguez as the backend endpoint is built.

<Carballosa>:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Continued prototyping the prompt chain and ran initial tests on different context retrieval strategies.

- What is planned to be done until the next scrum meeting?

  - Analyze the test results from the retrieval strategies and select the most effective one to refine.

- What are the hurdles?

  - The LLM's responses are still inconsistent, making it difficult to find a reliable prompt structure.

# 11/07

Daily Scrum Meeting Minutes:

Attendees: Nitin Chokkalla, Edgar Velarde , Alberto Abrahantes, Sebastian Rodriguez, Jin Carballosa

Start time: <6:45pm>

End time: <10:00pm>

<Velarde>:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Complete the implementation and integration of the /submissions endpoint with the database.

  - Plan to write and run unit tests to ensure data integrity

- What is planned to be done until the next scrum meeting?

  - Implement the core data retrieval logic for the /submissions endpoint.

  - Begin writing unit tests for the /grades endpoint.

- What are the hurdles?

  - The /submissions endpoint may have its own unique data format challenges that will need to be investigated.

<Rodriguez>:

- How many hours did I work since the last meeting?

  - 3 hours.

- What was done since the last scrum meeting?

  - Connect the /user-preferences endpoint to the database layer and handle CRUD operations.

  - Plan to add validation tests and ensure proper error handling before integration testing.

- What is planned to be done until the next scrum meeting?

  - Complete the read/write (GET/POST) logic for the /user-preferences endpoint and conduct initial manual testing.

- What are the hurdles?

  - Still monitoring the CI network latency, but no direct blockers for the current task.

<Chokkalla>:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Run the full CI pipeline to validate stability after dependency updates.

  - Plan to merge the test branch into the main branch and monitor for regressions.

- What is planned to be done until the next scrum meeting?

  - Run the full test suite on the new branch to analyze if the flaky tests are resolved and if the updates introduced any new regressions.

- What are the hurdles?

  - The dependency updates might have introduced new, subtle bugs that will need to be identified and fixed.

<Abrahantes>:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Begin implementing the confirmed UI components based on the finalized designs.

  - Coordinate with the frontend team to ensure alignment with existing styling and interaction patterns.

- What is planned to be done until the next scrum meeting?

  - Begin implementing the user-preferences UI on the frontend, connecting it to the /user-preferences endpoint.

- What are the hurdles?

  - No longer blocked; the main task is now implementation and coordinating with Rodriguez as the backend endpoint is built.

<Carballosa>:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Analyze test results to identify the most efficient retrieval strategy.

  - Plan to refine the prompt chain logic and document the performance outcomes

- What is planned to be done until the next scrum meeting?

  - Analyze the test results from the retrieval strategies and select the most effective one to refine.

- What are the hurdles?

  - The LLM's responses are still inconsistent, making it difficult to find a reliable prompt structure.

# 11/08

Daily Scrum Meeting Minutes:

Attendees: Nitin Chokkalla, Edgar Velarde , Alberto Abrahantes, Sebastian Rodriguez, Jin Carballosa

Start time: <5:45pm>

End time: <9:00pm>

<Velarde>:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Wrote and ran the initial set of unit tests for the /submissions endpoint, confirming data integrity.

  - Began writing the unit tests for the /grades endpoint.

- What is planned to be done until the next scrum meeting?

  - Complete the unit tests for the /grades endpoint.

  - Begin integration testing for both the /grades and /submissions endpoints using dummy Canvas data.

- What are the hurdles?

  - Preparing accurate dummy data that covers all edge cases for integration testing is time-consuming.

<Rodriguez>:

- How many hours did I work since the last meeting?

  - 3 hours.

- What was done since the last scrum meeting?

  - Added validation tests for the /user-preferences endpoint and confirmed proper error handling for invalid inputs.

  - The endpoint is now ready for frontend integration.

- What is planned to be done until the next scrum meeting?

  - Assist Abrahantes with the frontend integration of the /user-preferences endpoint by providing support and handling any immediate backend adjustments.

- What are the hurdles?

  - The CI network latency is still a concern and may complicate the integration testing.

<Chokkalla>:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - After the CI pipeline passed, the test branch with the dependency updates was successfully merged into the main branch.

- What is planned to be done until the next scrum meeting?

  - Closely monitor the CI/CD pipeline on the main branch for any new regressions or flaky tests that might appear post-merge.

- What are the hurdles?

  - The merge was large, so there is a risk of subtle, new bugs appearing that were not caught in the isolated branch tests.

<Abrahantes>:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Continued implementation of the user-preferences UI components.

  - Held an initial sync with Rodriguez to confirm the API contract for the /user-preferences endpoint.

- What is planned to be done until the next scrum meeting?

  - Begin connecting the new UI components to the live /user-preferences endpoint for initial integration testing.

- What are the hurdles?

  - Ensuring the frontend state management (e.g., saving, updating, and loading preferences) works correctly with the live API.

<Carballosa>:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Refined the prompt chain logic based on the most efficient retrieval strategy.

  - Documented the performance outcomes and the final prompt structure.

- What is planned to be done until the next scrum meeting?

  - Begin integrating the newly refined prompt chain into the main /api/ask logic.

- What are the hurdles?

  - The LLM's responses, while improved, still show some inconsistency, which will require adding more robust error handling in the integration logic.

# 11/10

Daily Scrum Meeting Minutes:

Attendees: Nitin Chokkalla, Edgar Velarde , Alberto Abrahantes, Sebastian Rodriguez, Jin Carballosa

Start time: <5:45pm>

End time: <9:00pm>

<Velarde>:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Wrote and ran the initial set of unit tests for the /submissions endpoint, confirming data integrity.

  - Began writing the unit tests for the /grades endpoint.

- What is planned to be done until the next scrum meeting?

  - Complete the unit tests for the /grades endpoint.

  - Begin integration testing for both the /grades and /submissions endpoints using dummy Canvas data.

- What are the hurdles?

  - Preparing accurate dummy data that covers all edge cases for integration testing is time-consuming.

<Rodriguez>:

- How many hours did I work since the last meeting?

  - 3 hours.

- What was done since the last scrum meeting?

  - Added validation tests for the /user-preferences endpoint and confirmed proper error handling for invalid inputs.

  - The endpoint is now ready for frontend integration.

- What is planned to be done until the next scrum meeting?

  - Assist Abrahantes with the frontend integration of the /user-preferences endpoint by providing support and handling any immediate backend adjustments.

- What are the hurdles?

  - The CI network latency is still a concern and may complicate the integration testing.

<Chokkalla>:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - After the CI pipeline passed, the test branch with the dependency updates was successfully merged into the main branch.

- What is planned to be done until the next scrum meeting?

  - Closely monitor the CI/CD pipeline on the main branch for any new regressions or flaky tests that might appear post-merge.

- What are the hurdles?

  - The merge was large, so there is a risk of subtle, new bugs appearing that were not caught in the isolated branch tests.

<Abrahantes>:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Continued implementation of the user-preferences UI components.

  - Held an initial sync with Rodriguez to confirm the API contract for the /user-preferences endpoint.

- What is planned to be done until the next scrum meeting?

  - Begin connecting the new UI components to the live /user-preferences endpoint for initial integration testing.

- What are the hurdles?

  - Ensuring the frontend state management (e.g., saving, updating, and loading preferences) works correctly with the live API.

<Carballosa>:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Refined documentation

  - Reviewed and cleaned redundant response examples.

- What is planned to be done until the next scrum meeting?

  - Complete API documentation walkthrough for internal review.

- What are the hurdles?

  - None at the time

# 11/11

Daily Scrum Meeting Minutes:

Attendees: Nitin Chokkalla, Edgar Velarde , Alberto Abrahantes, Sebastian Rodriguez, Jin Carballosa

Start time: <5:45pm>

End time: <9:00pm>

<Velarde>:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Complete the remaining unit tests for the /grades endpoint to ensure full coverage.

  - Validate both positive and negative test cases to confirm accurate grade handling and error responses.

- What is planned to be done until the next scrum meeting?

  - Complete the unit tests for the /grades endpoint.

  - Begin integration testing for both the /grades and /submissions endpoints using dummy Canvas data.

- What are the hurdles?

  - Preparing accurate dummy data that covers all edge cases for integration testing is time-consuming.

<Rodriguez>:

- How many hours did I work since the last meeting?

  - 3 hours.

- What was done since the last scrum meeting?

  - Coordinate with the frontend team to begin integration testing of the /user-preferences endpoint.

  - Monitor API responses during integration to ensure consistent behavior across user scenarios.

- What is planned to be done until the next scrum meeting?

  - Assist Abrahantes with the frontend integration of the /user-preferences endpoint by providing support and handling any immediate backend adjustments.

- What are the hurdles?

  - The CI network latency is still a concern and may complicate the integration testing.

<Chokkalla>:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Verify that the main branch builds and deploys correctly after the merge.

  - Monitor for any post-merge issues or regressions in dependent modules.

- What is planned to be done until the next scrum meeting?

  - Closely monitor the CI/CD pipeline on the main branch for any new regressions or flaky tests that might appear post-merge.

- What are the hurdles?

  - The merge was large, so there is a risk of subtle, new bugs appearing that were not caught in the isolated branch tests.

<Abrahantes>:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Finalize the remaining UI components and ensure they align with the confirmed API contract.

  - Begin end-to-end testing once the frontend integration with the /user-preferences endpoint is complete.

- What is planned to be done until the next scrum meeting?

  - Begin connecting the new UI components to the live /user-preferences endpoint for initial integration testing.

- What are the hurdles?

  - Ensuring the frontend state management (e.g., saving, updating, and loading preferences) works correctly with the live API.

<Carballosa>:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Standardize the remaining API documentation for consistency across endpoints.

  - Submit the updated documentation for peer review before publishing.

- What is planned to be done until the next scrum meeting?

  - Complete API documentation walkthrough for internal review.

- What are the hurdles?

  - None at the time

# 11/12

Daily Scrum Meeting Minutes:

Attendees: Nitin Chokkalla, Edgar Velarde , Alberto Abrahantes, Sebastian Rodriguez, Jin Carballosa

Start time: <5:45pm>

End time: <9:00pm>

<Velarde>:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Completed the remaining unit tests for the /grades endpoint to ensure full coverage.

  - Validated both positive and negative test cases to confirm accurate grade handling and proper error responses.

- What is planned to be done until the next scrum meeting?

  - Complete the unit tests for the /grades endpoint.

  - Begin integration testing for both the /grades and /submissions endpoints using dummy Canvas data.

- What are the hurdles?

  - Preparing accurate dummy data that covers all edge cases for integration testing is time-consuming.

<Rodriguez>:

- How many hours did I work since the last meeting?

  - 3 hours.

- What was done since the last scrum meeting?

  - Coordinated with the frontend team to begin integration testing of the /user-preferences endpoint.

  - Monitored API responses during integration to ensure consistent behavior across different user scenarios.

- What is planned to be done until the next scrum meeting?

  - Assist Abrahantes with the frontend integration of the /user-preferences endpoint by providing support and handling any immediate backend adjustments.

- What are the hurdles?

  - The CI network latency is still a concern and may complicate the integration testing.

<Chokkalla>:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Verified that the main branch builds and deploys correctly after the merge.

  - Monitored for any post-merge issues or regressions in dependent modules.

- What is planned to be done until the next scrum meeting?

  - Closely monitor the CI/CD pipeline on the main branch for any new regressions or flaky tests that might appear post-merge.

- What are the hurdles?

  - The merge was large, so there is a risk of subtle, new bugs appearing that were not caught in the isolated branch tests.

<Abrahantes>:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Finalized the remaining UI components and ensured they align with the confirmed API contract.

  - Began end-to-end testing once the frontend integration with the /user-preferences endpoint was completed

- What is planned to be done until the next scrum meeting?

  - Begin connecting the new UI components to the live /user-preferences endpoint for initial integration testing.

- What are the hurdles?

  - Ensuring the frontend state management (e.g., saving, updating, and loading preferences) works correctly with the live API.

<Carballosa>:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Standardized the remaining API documentation for consistency across endpoints.

  - Submitted the updated documentation for peer review before publishing.

- What is planned to be done until the next scrum meeting?

  - Complete the API documentation walkthrough for internal review.

- What are the hurdles?

  - None at the time

# 11/15

Daily Scrum Meeting Minutes:

Attendees: Nitin Chokkalla, Edgar Velarde , Alberto Abrahantes, Sebastian Rodriguez, Jin Carballosa

Start time: <6:45pm>

End time: <10:30pm>

<Velarde>:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Began integration testing for the /grades and /submissions endpoints.

  - Created the initial set of dummy Canvas data to facilitate these tests.

- What is planned to be done until the next scrum meeting?

  - Continue integration testing and expand the dummy data set to cover more edge cases and potential errors.

- What are the hurdles?

  - Creating accurate and comprehensive dummy data for all scenarios continues to be time-consuming.

<Rodriguez>:

- How many hours did I work since the last meeting?

  - 3 hours.

- What was done since the last scrum meeting?

  - Paired with Abrahantes to support the frontend integration of the /user-preferences endpoint.

  - Made several real-time adjustments to the API backend based on integration test feedback.

- What is planned to be done until the next scrum meeting?

  - Finalize any remaining backend tweaks for the /user-preferences endpoint.

  - Begin implementing the OAuth2 flow for the Google Calendar integration.

- What are the hurdles?

  - The CI network latency is still making integration tests unreliable.

<Chokkalla>:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Continued monitoring the main branch CI pipeline.

  - Identified a minor regression related to the database session that was introduced during the large merge.

- What is planned to be done until the next scrum meeting?

  - Develop a fix for the identified regression, merge it, and confirm the pipeline is stable.

- What are the hurdles?

  - The regression needs to be fixed before the new endpoints (/grades, /submissions) can be safely merged to main.

<Abrahantes>:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Successfully connected the user-preferences UI to the live backend endpoint.

  - Implemented the core logic for saving and loading preferences (state management).

- What is planned to be done until the next scrum meeting?

  - Refine the state management to include error handling (e.g., display a message if preferences fail to save).

  - Polish the final UI for the preferences page.

- What are the hurdles?

  - Ensuring the frontend state correctly handles all possible API error responses.

<Carballosa>:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Completed the internal API documentation walkthrough and gathered feedback from the team.

- What is planned to be done until the next scrum meeting?

  - Incorporate all feedback into the API documentation and publish the final version for the team to use.

- What are the hurdles?

  - None at the time.

# 11/16

Daily Scrum Meeting Minutes:

Attendees: Nitin Chokkalla, Edgar Velarde , Alberto Abrahantes, Sebastian Rodriguez, Jin Carballosa

Start time: <6:45pm>

End time: <10:30pm>

<Velarde>:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Continued integration testing and expanded the dummy data set to cover more edge cases and potential errors.

- What is planned to be done until the next scrum meeting?

  - Finalize the dummy data set and complete the integration test scripts for the /grades and /submissions endpoints.

- What are the hurdles?

  - Still a time-consuming process to create comprehensive dummy data for every possible scenario.

<Rodriguez>:

- How many hours did I work since the last meeting?

  - 3 hours.

- What was done since the last scrum meeting?

  - Finalized the remaining backend tweaks for the /user-preferences endpoint.

  - Began implementing the OAuth2 flow for the Google Calendar integration, setting up the Google Cloud project and initial auth script.

- What is planned to be done until the next scrum meeting?

  - Continue building the OAuth2 flow to successfully retrieve a refresh token.

  - Begin creating the database model to securely store the user's token.

- What are the hurdles?

  - The CI network latency is still a concern for future integration tests.

<Chokkalla>:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Developed and tested a fix for the database session regression.

  - Merged the fix into the main branch and confirmed the CI pipeline is stable.

- What is planned to be done until the next scrum meeting?

  - Assist Velarde with merging the new /grades and /submissions endpoints into the main branch now that the pipeline is stable.

- What are the hurdles?

  - No hurdles at the moment; the regression is fixed.

<Abrahantes>:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Refined the frontend state management to include error handling for the preferences page.

  - Polished the final UI for the preferences page.

- What is planned to be done until the next scrum meeting?

  - Mark the /user-preferences feature as complete and move on to the next task from the backlog.

- What are the hurdles?

  - Ensuring the frontend state correctly handles all possible API error responses.

<Carballosa>:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Incorporated all team feedback into the API documentation.

  - Published the final version of the documentation and shared it with the team.

- What is planned to be done until the next scrum meeting?

  - Begin work on integrating the refined prompt chain from the prototype into the main /api/ask endpoint.

- What are the hurdles?

  - None at the time.

# 11/17

Daily Scrum Meeting Minutes:

Attendees: Nitin Chokkalla, Edgar Velarde , Alberto Abrahantes, Sebastian Rodriguez, Jin Carballosa

Start time: <5:30pm>

End time: <9:15pm>

<Velarde>:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Finalized the dummy data set and completed the integration test scripts for the /grades and /submissions endpoints.

  - Ran the tests and confirmed they pass locally.

- What is planned to be done until the next scrum meeting?

  - Work with Chokkalla to merge the new /grades and /submissions endpoints into the main branch.

  - Run the integration tests in the CI environment post-merge.

- What are the hurdles?

  - The CI environment may have different configurations that cause the new tests to fail.

<Rodriguez>:

- How many hours did I work since the last meeting?

  - 3 hours.

- What was done since the last scrum meeting?

  - Successfully built and tested the OAuth2 flow script, and can now retrieve a refresh token.

  - Created the database model (schema) to store the user's Google Calendar token.

- What is planned to be done until the next scrum meeting?

  - Implement the server-side API endpoint that uses the OAuth script to get a token and securely save the refresh token to the database, linking it to a user.

- What are the hurdles?

  - Ensuring the token is stored securely (encrypted) in the database.

<Chokkalla>:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Paired with Velarde to review the merge request for the new endpoints.

  - Approved the merge and assisted in merging it into the main branch.

- What is planned to be done until the next scrum meeting?

  - Closely monitor the CI pipeline for the main branch to ensure the new merge (with /grades and /submissions) does not cause any regressions.

- What are the hurdles?

  - This is a large new feature, so there is a high risk of new, unforeseen bugs or test failures in the CI environment.

<Abrahantes>:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Confirmed the /user-preferences feature is complete and fully tested.

  - Pulled the next task from the backlog: designing the UI for the Google Calendar integration.

- What is planned to be done until the next scrum meeting?

  - Design and implement the frontend UI components for the "Settings" page, including a "Connect Google Calendar" button.

- What are the hurdles?

  - Will need to coordinate with Rodriguez to know what API endpoint to call when the user clicks the "Connect" button.

<Carballosa>:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Began integrating the refined prompt chain from the prototype into the main /api/ask endpoint on a feature branch.

- What is planned to be done until the next scrum meeting?

  - Continue the integration and begin testing the /api/ask endpoint with the new prompt logic, using the now-merged /grades and /submissions data.

- What are the hurdles?

  - Ensuring the new prompt logic correctly handles all the data formats from Velarde's new endpoints.

# 11/20

Daily Scrum Meeting Minutes:

Attendees: Nitin Chokkalla, Edgar Velarde , Alberto Abrahantes, Sebastian Rodriguez, Jin Carballosa

Start time: <5:30pm>

End time: <9:15pm>

<Velarde>:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Set up the staging environment for the full End-to-End (E2E) testing cycle.

  - Defined the core "Happy Path" user flows that need to be validated first.

- What is planned to be done until the next scrum meeting?

  - Execute the first pass of E2E tests focusing on the data sync and query workflows.

  - Log any critical bugs found during this initial pass.

- What are the hurdles?

  - Need to ensure the database is reset to a clean state between test runs to prevent data pollution.

<Rodriguez>:

- How many hours did I work since the last meeting?

  - 3 hours.

- What was done since the last scrum meeting?

  - Analyzed existing logs to identify the most common failure points in the Google Calendar sync.

  - Began implementing specific exception handling for token expiration and API quotas.

- What is planned to be done until the next scrum meeting?

  - Write unit tests to verify that the system gracefully handles revoked credentials.

  - Simulate network timeouts to test the retry logic.

- What are the hurdles?

  - Simulating specific Google API error codes locally to verify the new error handling is difficult.

<Chokkalla>:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Drafted the initial docker-compose.prod.yml file for the production deployment.

  - Configured the Nginx reverse proxy settings for the production container.

- What is planned to be done until the next scrum meeting?

  - Test the production container build locally to ensure all services spin up correctly.

  - Refine the environment variable injection for secrets management.

- What are the hurdles?

  - Reducing the final image size of the production container to optimize deployment speed.

<Abrahantes>:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Created the outline for the final user documentation and project README.

  - Wrote the "Getting Started" and "Installation" sections for the documentation.

- What is planned to be done until the next scrum meeting?

  - Document the "User Preferences" and "Google Calendar Integration" workflows with screenshots.

- What are the hurdles?

  - Waiting for the final E2E test run to confirm the exact wording of some error messages for the troubleshooting section.

<Carballosa>:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Profiled the /api/ask endpoint to establish a performance baseline for the RAG system.

  - Identified that the context retrieval step is currently the biggest bottleneck.

- What is planned to be done until the next scrum meeting?

  - Experiment with reducing the context window size sent to the LLM to improve response speed without sacrificing accuracy.

- What are the hurdles?

  - Latency varies significantly based on the complexity of the user's question, making it hard to get consistent metrics.