# Tab 1

Sprint Backlog Grooming Meeting Minutes:

Attendees: Nitin Chokkalla, Edgar Velarde , Alberto Abrahantes, Sebastian Rodriguez, Jin Carballosa

Start time: <8:30 PM>

End time: <9:30 PM>

The following user stories were created/discussed/refined/prioritized.

- As a backend developer, I want to set up a Python Flask/FastAPI server so that we have a foundation for our backend service.

- As a backend developer, I want to write a script to connect to the Canvas API and fetch assignments and announcements so that we can ingest data from Canvas.

- As a backend developer, I want to set up a database schema (PostgreSQL/SQLite) and store the fetched Canvas data so that we can persist information and avoid repeated API calls.

- As a backend developer, I want to create a basic API endpoint (e.g., /data) to view the stored Canvas data so that clients can access it.

The team members indicated their willingness to work on the following user stories.

- <Nitin Chokkalla>

  - Set up Python Flask/FastAPI server and basic project structure.

- <Edgar Velarde>

  - Develop the Canvas API connection script for assignments and announcements.

- <Alberto Abrahantes>

  - Design and implement the database schema for Canvas data.

- <Sebastian Rodriguez>

  - Implement data storage logic and create the basic API endpoint to retrieve stored data.

- <Jin Carballosa>

  - Assist with database setup and initial data population, and document API endpoint usage.

# Sprint Backlog Grooming Meeting Minutes:

Sprint Backlog Grooming Meeting Minutes:

Attendees: Nitin Chokkalla, Edgar Velarde , Alberto Abrahantes, Sebastian Rodriguez, Jin Carballosa

Start time: <8:30 PM>

End time: <9:30 PM>

The following user stories were created/discussed/refined/prioritized.

- Implementing Canvas API data sync into backend database (10 pts)

- Building initial FastAPI endpoints (/assignments, /announcements) (5 pts)

- Finalizing and aligning wireframes with backend integration (5 pts)

The team members indicated their willingness to work on the following user stories.

- <Edgar Velarde>

- Implementing Canvas API data sync into backend database (10 pts)

- Building initial FastAPI endpoints (/assignments, /announcements) (5 pts)

- <Jin Carballosa>

- Implementing Canvas API data sync into backend database (10 pts)

- Finalizing and aligning wireframes with backend integration (5 pts)

- <Nitin Chokkalla>

- Building initial FastAPI endpoints (/assignments, /announcements) (5 pts)

- Implementing Canvas API data sync into backend database (10 pts)

- <Sebastian Rodriguez>

- Building initial FastAPI endpoints (/assignments, /announcements) (5 pts)

- Finalizing and aligning wireframes with backend integration (5 pts)

- <Alberto Abrahantes>

- Finalizing and aligning wireframes with backend integration (5 pts)

- Implementing Canvas API data sync into backend database (10 pts)

# 10/06

Sprint Backlog Grooming Meeting Minutes:

Attendees: Nitin Chokkalla, Edgar Velarde , Alberto Abrahantes, Sebastian Rodriguez, Jin Carballosa

Start time: <8:30 PM>

End time: <9:30 PM>

The following user stories were created/discussed/refined/prioritized.

- Optimizing Canvas API sync scheduling and rate-limit handling (8 pts)2

- Implementing CI/CD pipeline for automated testing and deployment (8 pts)

- Refining UI error-handling flow with live backend data (5 pts)

- Preparing system performance and benchmarking documentation (5 pts)

- Finalizing database query optimization for large-scale syncs (8 pts)

The team members indicated their willingness to work on the following user stories.

- <Edgar Velarde>

- Preparing system performance and benchmarking documentation (5 pts)

- Finalizing database query optimization for large-scale syncs (8 pts)

- <Jin Carballosa>

- Optimizing Canvas API sync scheduling and rate-limit handling (8 pts)

- Finalizing database query optimization for large-scale syncs (8 pts)

- <Nitin Chokkalla>

- Implementing CI/CD pipeline for automated testing and deployment (8 pts)

- Preparing system performance and benchmarking documentation

- <Sebastian Rodriguez>

- Implementing CI/CD pipeline for automated testing and deployment (8 pts)

- Optimizing Canvas API sync scheduling and rate-limit handling

- <Alberto Abrahantes>

- Refining UI error-handling flow with live backend data (5 pts)

- Preparing system performance and benchmarking documentation (5 pts)

# 10/20

Sprint Backlog Grooming Meeting Minutes:

Attendees: Nitin Chokkalla, Edgar Velarde , Alberto Abrahantes, Sebastian Rodriguez, Jin Carballosa

Start time: <8:30 PM>

End time: <9:30 PM>

The following user stories were created/discussed/refined/prioritized.

- Investigate and resolve critical performance bottlenecks in data sync (8 pts)

- Stabilize CI environment: Identify and fix flaky end-to-end tests (8 pts)

- Refactor frontend state management for core data views (5 pts)

- Prototype and test new prompt engineering chain (5 pts)

- Develop database persistence logic for Canvas course and assignment data (8 pts)

- Implement user-preferences API endpoint (read/write) (5 pts)

- Build /grades and /submissions FastAPI endpoints (5 pts)

- Complete wireframe integration with backend and UX feedback (5 pts)

- Finalizing and aligning wireframes with backend integration (5 pts)

- Create API documentation (3 pts)

- Conduct end-to-end testing with dummy Canvas course (2 pts)

The team members indicated their willingness to work on the following user stories.

- <Edgar Velarde>

- Investigate and resolve critical performance bottlenecks in data sync (8 pts)

- Develop database persistence logic for Canvas course and assignment data (8 pts)

- Build /grades and /submissions FastAPI endpoints (5 pts)

- Conduct end-to-end testing with dummy Canvas course (2 pts)

- <Jin Carballosa>

- Investigate and resolve critical performance bottlenecks in data sync (8 pts)

- Prototype and test new prompt engineering chain (5 pts)

- Complete wireframe integration with backend and UX feedback (5 pts)

- Create API documentation (3 pts)

- <Nitin Chokkalla>

- Stabilize CI environment: Identify and fix flaky end-to-end tests (8 pts)

- Develop database persistence logic for Canvas course and assignment data (8 pts)

- Build /grades and /submissions FastAPI endpoints (5 pts)

- Assist with wireframe-backend integration testing (2 pts)

- <Sebastian Rodriguez>

- Stabilize CI environment: Identify and fix flaky end-to-end tests (8 pts)

- Implement user-preferences API endpoint (read/write) (5 pts)

- Finalizing and aligning wireframes with backend integration (5 pts)

- Conduct end-to-end testing with dummy Canvas course (2 pts)

- <Alberto Abrahantes>

- Refactor frontend state management for core data views (5 pts)

- Implement user-preferences API endpoint (read/write) (5 pts)

- Create API documentation (3 pts)

- Support final alignment of wireframes with backend integration (2 pts)

# 11/03

Sprint Backlog Grooming Meeting Minutes:

Attendees: Nitin Chokkalla, Edgar Velarde , Alberto Abrahantes, Sebastian Rodriguez, Jin Carballosa

Start time: <8:30 PM>

End time: <9:30 PM>

The following user stories were created/discussed/refined/prioritized.

- Integrate final prompt chain with RAG retrieval logic (8 pts)

- Implement Google Calendar sync for assignment due dates (8 pts)

- Build and test the main /api/ask endpoint (8 pts)

- Finalize CI stabilization and resolve all flaky tests (5 pts)

- Create Dockerfile and docker-compose for production/staging (5 pts)

- Integrate /user-preferences endpoint into frontend settings page (5 pts)

- Implement structured logging across all backend services (3 pts)

- Write integration tests for RAG and /api/ask (5 pts)

- Refactor frontend error handling for Google Calendar sync (3 pts)

- Create API documentation for /api/ask and /user-preferences (3 pts)

The team members indicated their willingness to work on the following user stories.

<Edgar Velarde>

- Build and test the main /api/ask endpoint (8 pts)

- Write integration tests for RAG and /api/ask (5 pts)

- Implement structured logging across all backend services (3 pts)

<Jin Carballosa>

- Integrate final prompt chain with RAG retrieval logic (8 pts)

- Build and test the main /api/ask endpoint (8 pts)

- Create API documentation for /api/ask and /user-preferences (3 pts)

<Nitin Chokkalla>

- Finalize CI stabilization and resolve all flaky tests (5 pts)

- Create Dockerfile and docker-compose for production/staging (5 pts)

- Implement structured logging across all backend services (3 pts)

<Sebastian Rodriguez>

- Implement Google Calendar sync for assignment due dates (8 pts)

- Integrate /user-preferences endpoint into frontend settings page (5 pts)

- Refactor frontend error handling for Google Calendar sync (3 pts)

<Alberto Abrahantes>

- Integrate /user-preferences endpoint into frontend settings page (5 pts)

- Refactor frontend error handling for Google Calendar sync (3 pts)

# 11/17

Sprint Backlog Grooming Meeting Minutes:

Attendees: Nitin Chokkalla, Edgar Velarde , Alberto Abrahantes, Sebastian Rodriguez, Jin Carballosa Start time: <8:30 PM> End time: <9:30 PM>

The following user stories were created/discussed/refined/prioritized.

- Integrate final prompt chain with RAG retrieval logic (8 pts)

- Implement Google Calendar sync for assignment due dates (8 pts)

- Build and test the main /api/ask endpoint (8 pts)

- Finalize CI stabilization and resolve all flaky tests (5 pts)

- Create Dockerfile and docker-compose for production/staging (5 pts)

- Integrate /user-preferences endpoint into frontend settings page (5 pts)

- Implement structured logging across all backend services (3 pts)

- Write integration tests for RAG and /api/ask (5 pts)

- Refactor frontend error handling for Google Calendar sync (3 pts)

- Create API documentation for /api/ask and /user-preferences (3 pts)

The team members indicated their willingness to work on the following user stories.

<Edgar Velarde>

- Build and test the main /api/ask endpoint (8 pts)

- Write integration tests for RAG and /api/ask (5 pts)

- Implement structured logging across all backend services (3 pts)

<Jin Carballosa>

- Integrate final prompt chain with RAG retrieval logic (8 pts)

- Build and test the main /api/ask endpoint (8 pts)

- Create API documentation for /api/ask and /user-preferences (3 pts)

<Nitin Chokkalla>

- Finalize CI stabilization and resolve all flaky tests (5 pts)

- Create Dockerfile and docker-compose for production/staging (5 pts)

- Implement structured logging across all backend services (3 pts)

<Sebastian Rodriguez>

- Implement Google Calendar sync for assignment due dates (8 pts)

- Integrate /user-preferences endpoint into frontend settings page (5 pts)

- Refactor frontend error handling for Google Calendar sync (3 pts)

<Alberto Abrahantes>

- Integrate /user-preferences endpoint into frontend settings page (5 pts)

- Refactor frontend error handling for Google Calendar sync (3 pts)