# Tab 1

Sprint Review Meeting Minutes

Attendees: Nitin Chokkalla, Edgar Velarde, Alberto Abrahantes, Sebastian Rodriguez, Jin Carballosa

Start time: 8:00pm

End time: 10:15pm

After the show-and-tell presentation, the following user stories were accepted by the product owners:

- User Story #1 – Backend Framework Research & Setup

 Research into Python frameworks (Flask vs FastAPI) was completed. The team gained understanding of the advantages of each, laying the groundwork for implementation of the backend server.

- User Story #2 – Canvas API Documentation Review

 Initial exploration of Canvas LMS documentation was completed, clarifying steps for API key setup, authentication, and endpoints for assignments/announcements.

- User Story #3 – Wireframe Development

 Wireframe refinements and near-final layouts for client-side testing (chat interface) were produced, preparing for the next sprint.

The following user stories were not completed and have been moved back to the product backlog. They will be reassigned to a future sprint during Sprint Planning:

- User Story #4 – Canvas API Data Sync Implementation

 Although documentation was reviewed, actual API call implementation and data ingestion jobs (cron jobs for periodic sync) were not started.

  - Mingle Update: Marked as “Deferred”; add a note that implementation is blocked pending deeper testing with Canvas API keys.

- User Story #5 – GitHub Project Code Initialization

 A GitHub repo was started, but no working backend code was committed.

  - Mingle Update: Set story status to “In Progress”; add notes about framework decision dependency (Flask vs FastAPI).

- User Story #6 – Database Schema Setup

 Database schema design and setup were not finalized in this sprint.

  - Mingle Update: Move to backlog; add dependency note that schema will depend on API data structures.

# 09/28

Sprint Review Meeting Minutes

Attendees: Nitin Chokkalla, Edgar Velarde, Alberto Abrahantes, Sebastian Rodriguez, Jin Carballosa

Start time: 9:15 pm

End time: 10:30pm

After the show-and-tell presentation, the following user stories were accepted by the product owners:

- User Story #7 – Assignment & Announcement Endpoints

Endpoints for fetching assignments and announcements were implemented using Flask, tested against Canvas API responses, and validated with initial regression tests.

- User Story #8 – Automated Test Suite (Initial Coverage)

Unit tests were created for assignments and announcements, covering schema validation and endpoint availability. Tests were run successfully in local environments.

- User Story #9 – UI Error Handling Flow

The UI prototype now displays backend errors (timeouts, schema mismatches) in a user-friendly way. The interface was demonstrated with real backend payloads.

The following user stories were not completed and have been moved back to the product backlog. They will be reassigned to a future sprint during Sprint Planning:

- User Story #10 – Sync Batching & Pagination

Batching logic was started but pagination handling remains incomplete.

  - Mingle Update: Marked as “In Progress”; dependency noted on testing full dataset payloads from Canvas.

- User Story #11 – Continuous Integration Setup

CI pipeline setup for automated regression testing was partially configured but not finalized.

  - Mingle Update: Marked as “Deferred”; add note that local environment inconsistencies must be resolved before CI tests can run consistently.

- User Story #12 – Database Schema Finalization

Schema design progressed but changes from API payload adjustments prevented finalization.

  - Mingle Update: Returned to backlog; dependency flagged on stable Canvas sync logic.

# 10/26

Sprint Review Meeting Minutes

Attendees: Nitin Chokkalla, Edgar Velarde, Alberto Abrahantes, Sebastian Rodriguez, Jin Carballosa

Start time: 9:15 pm

End time: 10:30pm

After the show-and-tell presentation, the following user stories were accepted by the product owners:

- User Story #13 – Assignment & Announcement Endpoints

Endpoints for fetching assignments and announcements were implemented using Flask, tested against Canvas API responses, and validated with initial regression tests.

- User Story #8 – Automated Test Suite (Initial Coverage)

Unit tests were created for assignments and announcements, covering schema validation and endpoint availability. Tests were run successfully in local environments.

- User Story #9 – UI Error Handling Flow

The UI prototype now displays backend errors (timeouts, schema mismatches) in a user-friendly way. The interface was demonstrated with real backend payloads.

The following user stories were not completed and have been moved back to the product backlog. They will be reassigned to a future sprint during Sprint Planning:

- User Story #10 – Sync Batching & Pagination

Batching logic was started but pagination handling remains incomplete.

  - Mingle Update: Marked as “In Progress”; dependency noted on testing full dataset payloads from Canvas.

- User Story #11 – Continuous Integration Setup

CI pipeline setup for automated regression testing was partially configured but not finalized.

  - Mingle Update: Marked as “Deferred”; add note that local environment inconsistencies must be resolved before CI tests can run consistently.

- User Story #12 – Database Schema Finalization

Schema design progressed but changes from API payload adjustments prevented finalization.

  - Mingle Update: Returned to backlog; dependency flagged on stable Canvas sync logic.

# Tab 4

Sprint Review Meeting Minutes

Attendees: Nitin Chokkalla, Edgar Velarde, Alberto Abrahantes, Sebastian Rodriguez, Jin Carballosa

Start time: 9:15 pm

End time: 10:30pm

After the show-and-tell presentation, the following user stories were accepted by the product owners:

- User Story #10 – Sync Batching & Pagination

Implemented batch processing and pagination for large Canvas data sets, improving sync reliability and performance.

- User Story #11 – Continuous Integration Setup

CI pipeline fully operational with automated build, test, and deployment workflows now running on main branch merges.

- User Story #12 – Database Schema Finalization

Finalized schema for core entities and relationships, enabling consistent data flow between backend services and the Canvas API.

The following user stories were not completed and have been moved back to the product backlog. They will be reassigned to a future sprint during Sprint Planning:

- User Story #13 – Error Logging & Monitoring Dashboard:
 Initial dashboard setup was delayed due to missing API keys and pending integration with the CI alerting system.

- User Story #14 – Frontend Preference Sync Enhancements:
 Incomplete due to inconsistencies in preference update propagation between client state and the backend API.

- User Story #15 – Automated Regression Testing Suite:
 Test framework partially implemented; final integration with new CI pipeline still pending verification.

# Tab 5

Sprint Review Meeting Minutes

Attendees: Nitin Chokkalla, Edgar Velarde, Alberto Abrahantes, Sebastian Rodriguez, Jin Carballosa

Start time: 9:15 pm

End time: 10:30pm

After the show-and-tell presentation, the following user stories were accepted by the product owners:

- User Story #13 – Error Logging & Monitoring Dashboard:
 Initial dashboard setup was delayed due to missing API keys and pending integration with the CI alerting system.

- User Story #14 – Frontend Preference Sync Enhancements:
 Incomplete due to inconsistencies in preference update propagation between client state and the backend API.

- User Story #15 – Automated Regression Testing Suite:
 Test framework partially implemented; final integration with new CI pipeline still pending verification.