Sprint Planning Meeting Minutes:

Sprint 1

Project: SHE<Codes/> - Inspiring Young Women and Queer Youth in STEM

Attendees: Gabriel Suarez, Bruna Gentil, Alessandra Ortega, Rajiv Chevannes, Farjana Rahin

Start time: 6:00 PM

End time: 7:00 PM

During this first meeting, the attendees met each other and learned about the project idea. They discussed the team’s schedule and how to organize themselves for the sprints.

Project Description

SHE<Codes/> is a narrative coding game designed to inspire young women and queer youth to explore careers in computer science and STEM. Instead of traditional tutorials, the game introduces programming concepts through interactive stories with historical pioneers such as Ada Lovelace, Grace Hopper, Alan Turing, and Katherine Johnson.

Players solve drag-and-drop Python coding puzzles (Scratch-like interface), engage in mentor interactions that highlight real-world contributions, and unlock achievements that celebrate STEM history. The goal is to make coding feel empowering, inclusive, and creative while applying software engineering fundamentals and computer science theory to build a working software solution.

After discussion, the velocity of the team was estimated to be: 12-14 story points.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

- User Story 1: Game Design Recommendation. (1 point)

- User Story 2: Technology Recommendation. (1 point)

- User Story 3: Lesson Plan Level 1. (2 points)

- User Story 4: Lesson Plan Level 2. (2 points)

- User Story 5: Wireframe Level 1. (3 points)

- User Story 6: Wireframe Level 2. (3 points)

- User Story 7: Market Research. (2 points)

The team members indicated their willingness to work on the following user stories.

- Alessandra Ortega

  - User Story 7: Market Research.

  - User Story 1: Game Design Recommendation.

  - User Story 2: Technology Recommendation.

- Rajiv Chevannes

  - User Story 3: Lesson Plan Level 1.

  - User Story 1: Game Design Recommendation.

  - User Story 2: Technology Recommendation.

- Farjana Rahin

  - User Story 5: Wireframe Level 1.

  - User Story 1: Game Design Recommendation.

  - User Story 2: Technology Recommendation.

- Gabriel Suarez

  - User Story 6: Wireframe Level 2.

  - User Story 1: Game Design Recommendation.

  - User Story 2: Technology Recommendation.

- Bruna Gentil

  - User Story 4: Lesson Plan Level 2.

  - User Story 1: Game Design Recommendation.

  - User Story 2: Technology Recommendation.