# Sprint Backlog Grooming Meeting Minutes – 09/22/2025

Attendees: Ernesto Blanco, Carlos, Luis, Chris, Miguel

Start time: 7:00 PM

End time: 8:30 PM

Discussion Notes:

Reviewed the foundational user stories created in the previous grooming session and confirmed alignment with the system’s overall objectives.

Discussed potential integrations for OCR validation with IRS and DMV APIs as future stories (not yet refined).

Confirmed Carlos’s flowchart workflow remains the basis for upcoming technical tasks.

Outlined the need to break fraud‑detection heuristics into granular backlog items for future sessions.

Agreed to prioritize OCR extraction, secure storage, and accuracy validation as top items for Sprint 2 backlog preparation.

User Stories:

User Story #1: As a loan officer, I want the system to extract text from a sample loan document so that I can begin validating OCR accuracy.

User Story #2: As a developer, I want to store borrower documents securely in Google Cloud so that data privacy is ensured.

User Story #3: As a team member, I want a checklist to validate OCR outputs against ground‑truth labels so that we can measure baseline accuracy.

User Story #4: As a fraud analyst, I want the system to flag duplicate SSNs in uploaded loan files so that potential fraud cases can be identified early.

Next Steps:

Break down the OCR validation checklist into subtasks with clear acceptance criteria.

Draft backlog items for fraud‑detection rules for the next grooming session.

Prepare a prioritized list of API integration stories (IRS, DMV) for Sprint 3 consideration.