# Loan Validation Project

## Backlog Grooming Meeting Minutes – October 6, 2025

### Attendees:

Ernesto Blanco

Carlos

Luis

Chris

Miguel

### 1. Meeting Objective

To review and refine the current sprint backlog items, evaluate progress on OCR validation and fraud detection heuristics, and plan adjustments for upcoming sprint stories based on the latest integration feedback.

### 2. Discussion Summary

a. OCR & Data Pipeline Updates

Ernesto confirmed continued validation of OCR outputs on the expanded dataset; identified minor inconsistencies in form-field alignment.

Carlos confirmed stable performance of the MCP (Master Control Process) API integration with IRS and DMV modules.

Luis is optimizing data storage efficiency within the secure S3-like environment.

Chris is refining the orchestration logging and expanding unit tests for error handling.

Miguel suggested adding a preprocessing step for address normalization before fraud heuristics are applied.

b. Fraud Detection Heuristics

Ernesto proposed an additional rule: cross-verify employer EIN with reported business address through IRS data.

Team reviewed the performance of the “mismatched tax ID vs address” rule—producing strong precision but moderate recall.

Plan to integrate probabilistic thresholds for multi-rule evaluation (Trust Index 2.0 draft).

c. Documentation & QA

Ernesto updated the QA checklist to include validation of DMV-IRS data consistency logs.

Carlos proposed a new documentation flow diagram for the Fraud Rule Engine lifecycle.

All agreed to finalize the architecture flow updates before the mid-sprint review.

### 3. Action Items

| Task | Owner |  |
| --- | --- | --- |
| Continue OCR dataset validation and record new anomalies | Ernesto |  |
| Implement EIN-Address fraud rule and log accuracy metrics | Ernesto & Miguel |  |
| Refactor DMV API response handler for better error recovery | Carlos |  |
| Add address normalization step to pre-processing pipeline | Luis |  |
| Update technical architecture diagram with latest rule flow | Chris |  |

### 4. Next Steps

• Conduct internal review of updated OCR validation results.

• Test new fraud rule against full validation dataset.

• Prepare preliminary Trust Index evaluation metrics for Sprint 5 Planning.