# Loan Validation Project

## Backlog Grooming Meeting Minutes – October 20, 2025

### Attendees:

Ernesto Blanco

Carlos

Luis

Chris

Miguel

### 1. Meeting Objective

To review recent progress on the fraud-detection module, finalize backlog items for the upcoming sprint, and align on next steps regarding data sharing, OCR re-training, and the integration of external validation APIs.

### 2. Discussion Summary

a. Data Sharing & Integration

Ernesto confirmed communication with PM Karthikeyan Saravanan to set up a meeting for secure loan data sharing.

Carlos outlined the data pipeline adjustments required once access is granted.

Luis will prepare a test sandbox for new datasets prior to production upload.

Chris proposed encrypting temporary OCR cache directories to maintain compliance with PII policies.

b. OCR Model Enhancements

Ernesto suggested re-training the OCR engine using recently validated documents to improve field recognition accuracy.

Miguel proposed adding confidence scoring per field to help flag uncertain extractions.

Carlos will review integration options for AWS Textract fallback when confidence < 0.75.

Luis emphasized maintaining performance efficiency while adding these validation layers.

c. Fraud Rule Expansion

Ernesto presented a new rule idea: comparing declared employment duration with IRS 1099/W-2 frequency.

Team agreed to pilot the new rule in the next sprint.

Chris to document the new logic and update the Fraud Rule Engine diagram.

Miguel will assist in evaluating precision/recall metrics after integration.

d. Documentation & QA

Ernesto updated the QA checklist with new data-sharing validation points.

Carlos confirmed the README and architecture flowchart will include the encryption flow.

Luis to verify all new modules are logged within the audit framework.