# Loan Validation Project – Sprint 6 Backlog Grooming Meeting Minutes

Date: 11/17/2025

Location: Online

Sprint: Sprint 6

## Attendees:

- Ernesto

- Carlos

- Luis

- Chris

## 1. Meeting Purpose

To review, refine, and reprioritize the product backlog for the Loan Validation Dashboard, ensuring that the remaining work for Sprint 6 and Sprint 7 aligns with the goal of completing the project by early December 2025.

## 2. Agenda

- Review current backlog and in-progress items

- Clarify requirements for frontend dashboard features

- Refine cross-validation and fraud-detection stories

- Identify technical debt / cleanup tasks

- Confirm priorities and sprint allocation (Sprint 6 vs Sprint 7)

## 3. Discussion Summary

### 3.1 Frontend Dashboard & UX

- Dashboard landing page will show: total applications processed, risk distribution, recent applications.

- Need for application list with search and filters.

- Application detail page will include document preview + validation results.

- Focus on simple and intuitive UI for loan officers.

### 3.2 Validation Rules & Fraud Heuristics

- Income mismatch between stated salary and paystubs.

- Address mismatch across documents and mock IRS/DMV data.

- Missing critical documents (ID, paystubs).

- Frontend displays field name, compared documents, explanation, and risk level.

### 3.3 Backend / API Integration

- Expose clean JSON for application summaries, documents, and validation results.

- Mock data acceptable for demo as long as frontend behavior is identical.

### 3.4 Technical Debt / Cleanup

- Standardize component structure and naming.

- Add loading and error states.

- Remove unused components and placeholder data.

### 3.5 Demo & Timeline Alignment

- Sprint 6: core dashboard views, list/detail flows, backend wiring.

- Sprint 7: UX polish, expanded validation rules, demo stabilization.

## 5. Action Items

- Ernesto: Finalize list of core validation flags to show on the frontend (Due: 11/19/2025)

- Carlos: Implement application list view with filters (LV-102) (Due: 11/21/2025)

- Luis: Build application detail layout (LV-103) (Due: 11/21/2025)

- Chris: Implement loading/error states (LV-108) (Due: 11/22/2025)

## 6. Next Steps

Next grooming session planned for 11/21/2025 to finalize Sprint 7 scope and remaining deliverables.