# Sprint 7 – Backlog Grooming Meeting Minutes

Date: December 1, 2025

Location: Online (Zoom/Teams)

## Attendees

Ernesto – Frontend

Carlos – Fraud Detection / Models

Luis – OCR & Data Processing

Chris – Backend / API

Miguel – QA & Testing

## 1. Meeting Purpose

The purpose of today’s Backlog Grooming session was to review the remaining tasks for Sprint 7, confirm priorities, and ensure alignment as we work toward finishing the frontend details before merging with the backend.

## 2. Discussion Summary

### A. Frontend Completion

Polishing the applicant dashboard layout (scroll position, spacing, alignment).

Finalizing the Fraud & Consistency card (structure, placeholders, UI styling).

Ensuring each component is structured to receive backend data cleanly.

Verifying navigation behavior between applicant profiles and document views.

### B. Preparation for Frontend–Backend Merge

Identified all frontend components that will interact with backend services.

Confirmed required fields for fraud detection results, consistency checks, and applicant metadata.

Discussed removing mock data once backend endpoints are ready.

Reviewed merge strategy to ensure smooth integration with minimal conflicts.

### C. Technical Debt & Cleanup

Clean up unused imports, components, or state variables.

Consolidate configuration (API base URL, environment variables).

Ensure naming conventions match backend field names for easy integration.

## 3. Decisions Made

Team will focus on finishing frontend details first.

Frontend will be merged into the main capstone repo once stable.

Backend endpoints will be integrated after merge using agreed response structures.

Carlos and Luis will provide sample JSON outputs for fraud/consistency mapping.

## 4. Action Items

### Ernesto (Frontend)

Fix initial scroll issue on applicant dashboard.

Finalize Fraud & Consistency card layout and placeholders.

Prepare components to receive API data.

### Chris (Backend)

Finalize API contract for fraud/consistency and applicant details endpoints.

Provide sample JSON responses for frontend testing.

### Carlos (Fraud Detection)

Confirm fraud detection model output fields.

Share JSON examples representing typical and edge-case applicants.

### Luis (OCR / Data)

Validate extracted OCR fields align with frontend requirements.

Provide consistency-check examples (flags, mismatched fields).

### Miguel (QA)

Create a test checklist for the applicant dashboard and Fraud & Consistency card.