Daily Standup Minutes

Project: Loan Validation

Date: 9/10/2025

Duration: 1 hour

Attendees: Ernesto, Carlos, Luis, Christoph

# Agenda

- Review sprint progress and remaining tasks

- Address outstanding blockers

- Finalize preparation for mid-sprint demo

# Team Member Updates

Luis:

- Completed the updated OCR accuracy report and shared results with the team.

- Began tuning Document AI parameters to reduce word error rate based on new findings.

- Added detailed evaluation metrics to the demo deck.

Carlos:

- Integrated DMV API stub into the agentic pipeline after receiving documentation.

- Improved logging for event-driven orchestration to capture validation flow end-to-end.

- Drafted user guide for setting up external API connectors.

Ernesto:

- Performed a comprehensive QA pass on OCR outputs using the expanded dataset.

- Implemented an additional fraud-detection rule for mismatched tax ID and address records.

- Updated project README with refined fraud-detection descriptions.

Christoph:

- Finalized orchestration flow presentation and distributed draft slides to the team.

- Coordinated with Luis to align data-flow visuals with updated OCR accuracy metrics.

- Began compiling a checklist for tomorrow’s internal mid-sprint demo rehearsal.

# Blockers

- Luis: Requires additional computing resources for extended Document AI tuning.

- Carlos: Monitoring DMV API for occasional timeout errors during heavy loads.

- Ernesto: Waiting on final demo slide feedback from Christoph to confirm content order.

# Next Steps

- Luis: Complete parameter tuning and rerun OCR validation for final accuracy numbers.

- Carlos: Investigate DMV API timeout behavior and apply retry logic.

- Ernesto: Incorporate Christoph’s feedback into fraud-detection documentation for the demo.

- Christoph: Lead internal rehearsal for mid-sprint demo and finalize slide sequencing.

- All: Conduct full demo rehearsal and lock in deliverables by end of day tomorrow.

●