Daily Standup Meeting Minutes

Project: Loan Validation

Date: 9/12/2025

Duration: 1 hour

Attendees: Ernesto, Carlos, Luis, Christoph

Agenda

Review progress on Sprint 1 tasks

Identify blockers and dependencies

on next steps and align deliverables

Team Member Updates

Luis:

Continuing work on incorporating diverse borrower document samples into the dataset.

Re-running OCR tests with expanded dataset to strengthen robustness.

Carlos:

Ongoing stress-testing of IRS API integration under load.

Continuing to expand fraud detection stubs within the agentic pipeline.

Ernesto:

Still validating OCR outputs against the expanded dataset.

Continuing to refine fraud-detection heuristics, including tax ID vs. address mismatch checks.

Updating README and QA checklist alongside documentation alignment with architecture.

Christoph:

Continuing work on finalizing the technical architecture flowchart.

Ensuring orchestration and data flow points are clearly represented for the mid-sprint demo.

Blockers

Luis: Needs additional borrower document variations for improved OCR robustness.

Carlos: IRS API integration requires more validation under high load scenarios.

Ernesto: Awaiting Christoph’s finalized architecture diagram to align validation logic accurately.

Christoph: Refining flowchart details to ensure clarity in integration points.

Next Steps

Luis: Continue dataset expansion and OCR re-testing.

Carlos: Proceed with stress-testing IRS API and refining fraud detection stubs.

Ernesto: Keep validating OCR results, refining heuristics, and updating documentation.

Christoph: Continue refinement of architecture flowchart and prepare for mid-sprint demo.

All: Maintain focus on preparing consolidated materials for the mid-sprint demo.