# Daily Standup Meeting Minutes

Project: Loan Validation

Date: 9/16/2025

Duration: 2 hours

Attendees: Ernesto, Carlos, Luis, Christoph, Michael

## Agenda

Review progress on Sprint 1 tasks

Identify blockers and dependencies

Sync on next steps and align deliverables

## Team Member Updates

Luis:
Continuing work on incorporating additional borrower document samples into the dataset.
Still running OCR tests with expanded dataset to strengthen robustness.

Carlos:
Continuing stress-testing IRS API integration under load.
Still refining fraud detection stubs within the agentic pipeline.

Ernesto:
Continuing validation of OCR outputs against the expanded dataset.
Still refining fraud-detection heuristics, including tax ID vs. address mismatch checks.
Ongoing updates to README and QA checklist in line with architecture.

Christoph:
Continuing refinement of the technical architecture flowchart.
Still ensuring orchestration and data flow points are clearly represented for the mid-sprint demo.

## Blockers

Luis: Still requires more diverse borrower document variations for OCR robustness.

Carlos: IRS API integration still requires validation under heavy load scenarios.

Ernesto: Awaiting Christoph’s finalized architecture diagram to align validation logic accurately.

Christoph: Flowchart refinements ongoing to clarify integration points.

## Next Steps

Luis: Continue expanding dataset and re-running OCR tests.

Carlos: Keep stress-testing IRS API and refining fraud detection stubs.

Ernesto: Continue validating OCR results, refining heuristics, and updating documentation.

Christoph: Continue refining architecture flowchart and preparing for mid-sprint demo.

All: Stay aligned and continue preparing materials for the mid-sprint demo.

Michael:
Assisting Luis with dataset preparation and labeling borrower documents.
Working with Carlos to document setup steps for MCP server and pipeline integration.
Coordinating with Ernesto to review QA checklist items during OCR validation.

Michael: Currently ramping up on project environment and tools, awaiting additional guidance on integration tasks.

Michael: Support dataset labeling, assist with MCP server documentation, and help validate QA checklist during OCR testing.