Daily Standup Meeting Minutes

Project: Loan Validation

Date: 9/17/2025

Duration: 1 hour

Attendees: Ernesto, Carlos, Luis, Christoph, Michael

# Agenda

- Review progress since yesterday’s standup

- Check blockers and dependencies

- Confirm tasks leading toward mid-sprint demo

# Team Member Updates

Luis

- Finished adding the latest set of borrower documents to the dataset.

- Re-ran OCR tests and began summarizing accuracy results for the upcoming demo.

Carlos

- Completed a round of IRS API load tests without major issues.

- Started drafting a short guide on how to connect new external data sources.

Ernesto

- Continued refining fraud-detection checks and updated the QA checklist.

- Began organizing demo slides and notes for Friday’s mid-sprint presentation.

Christoph

- Finalized the technical architecture flowchart and shared it with the team.

- Helped review the demo outline to ensure the data-flow steps match the diagram.

Michael

- Assisted Luis with double-checking the labeling of new borrower documents.

- Reviewed Carlos’s draft of the setup guide and added notes for clarity.

# Blockers

● None critical today; team will monitor IRS API stability during another round of testing.

# Next Steps

- Luis: Prepare a concise accuracy summary for inclusion in demo slides.

- Carlos: Add final edits to the external data connection guide.

- Ernesto: Finalize fraud-detection notes and coordinate slide content with Christoph.

- Christoph: Provide final visual assets for the demo presentation.

- Michael: Continue supporting dataset checks and guide documentation.