Daily Standup Meeting Minutes

Project: Loan Validation

Date: 9/18/2025

Duration: 1 hour

Attendees: Ernesto, Carlos, Luis, Christoph, Michael

Agenda

- Review progress since yesterday

- Identify blockers and new tasks

- Plan work needed to meet Tuesday’s new research deadline

Team Member Updates

Luis

- Wrapped up OCR accuracy summary for the demo slides.

- Began gathering links to potential public data sources related to identification documents.

Carlos

- Completed edits to the external data connection guide.

- Started a list of possible government ID and paystub APIs to evaluate.

Ernesto

- Polished fraud-detection notes and worked with Christoph on slide visuals.

- Set up a new shared Google Doc to capture all API and dataset findings for the Tuesday deadline.

Christoph

- Finalized the architecture visuals for the demo.

- Researched free storage options and confirmed that a dedicated Google Drive account will meet team needs.

Michael

- Continued dataset labeling checks.

- Helped Ernesto format the shared Google Doc for easy team input and organization.

New Tasks Due by Tuesday

- Research: Find free government ID & paystub APIs.

- Datasets: Locate examples of both real and fake government IDs and paystubs for testing.

- Documentation: Record all findings in the shared Google Doc.

- Storage: Create and configure a Google Drive account for free storage and team access.

Blockers

- None at this time; all team members have access to the shared Google Doc and know the Tuesday expectations.

Next Steps

- All Members: Contribute API and dataset research results to the shared Google Doc daily.

- Luis & Michael: Take the lead on locating sample datasets (real and fake).

- Carlos & Christoph: Focus on identifying free APIs and verifying any usage limits.

- Ernesto: Oversee creation of the new Google Drive account and ensure document links are organized.

- Team will review progress in the next standup to stay on track for the Tuesday deadline.