# Daily Standup Meeting Minutes

Project: Loan Validation

Date: 09/23/2025

Duration: 1 hour

Attendees: Ernesto, Carlos, Luis, Christoph, Michael, Miguel

## Agenda

- Review progress on dataset/API research tasks due today

- Confirm blockers and dependencies

- Align next steps leading toward end-of-sprint deliverables

## Team Member Updates

### Luis

- Expanded dataset with multiple new borrower document samples (IDs and paystubs).

- Re-ran OCR tests on the expanded dataset; results show gradual accuracy improvements.

- Drafted updated OCR accuracy section for the shared doc.

### Carlos

- Finalized the shortlist of government ID/paystub APIs with usage notes and rate-limit details.

- Completed connector setup documentation for MCP integration with IRS and DMV stubs.

- Coordinated with Christoph to ensure pipeline connectors align with architecture flow.

### Ernesto

- Finished QA validation pass on Luis’s updated dataset; flagged minor OCR mismatches for review.

- Updated fraud-detection heuristics document with new examples from test runs.

- Circulated a short progress summary highlighting dataset/API progress.

### Christoph

- Integrated updated OCR results into the technical architecture visuals.

- Added annotations showing where new API stubs connect in the orchestration flow.

- Provided final assets for today’s research checkpoint.

### Michael

- Completed dataset labeling reviews for the new samples.

- Assisted Carlos in refining connector documentation for clarity.

- Helped Ernesto format QA checklist updates.

### Miguel

- Gathered and summarized several real/fake ID and paystub sample datasets.

- Added quality ratings and notes to the shared doc for each dataset.

- Coordinated with Luis to ensure datasets are ready for OCR validation.

## Blockers

- Minor API access restrictions remain for some free sources (e.g., rate limits).

- Monitoring DMV API stub for occasional latency.

## Next Steps

- Luis & Miguel: Continue validating new datasets through OCR and document quality notes.

- Carlos & Christoph: Monitor stability of chosen APIs during extended testing; refine connector documentation.

- Ernesto & Michael: Finalize QA checklist updates and fraud-detection documentation for mid-sprint consolidation.

- All: Prepare materials for end-of-week internal review of Sprint 1 deliverables.