Daily Standup Meeting Minutes

Project: Embedded Programming Copilot Agent

Date: 09/24/2025

Sprint: 2 — Daily Standup 8

Duration: 3 hours

Attendees: Ernesto, Carlos, Luis, Christoph, Miguel

# Agenda

- Track progress on MVP Phase 1 components (Library Ingestion, Log Analyzer, Auto-patch flow)

- Identify blockers in IDE integration and dataset preparation

- Align tasks for end-of-week checkpoint

# Team Member Updates

## Luis

- Completed parsing of initial C header files for register map extraction.

- Began testing ingestion pipeline with linker scripts; identified inconsistencies in symbol resolution.

## Carlos

- Advanced log analyzer by adding rules for missing header errors and linker misconfigurations.

- Drafted preliminary parser for GCC compiler logs; tested with sample project builds.

## Ernesto

- Validated Luis’s register map extraction results against vendor documentation.

- Updated QA checklist to include parsing accuracy checks for headers and linker symbols.

## Christoph

- Extended architecture diagram to show how ingestion connects with the programming agent.

- Outlined API hooks for passing parsed symbols and log errors into the reasoning layer.

## Michael

- Assisted Carlos with building test cases for compiler errors (missing includes, HAL mismatches).

- Began documenting developer workflow steps for the log analyzer module.

## Miguel

- Researched vendor doc formats (PDFs vs HTML) to prepare for bulk ingestion in the next sprint.

- Compiled a shortlist of open-source HAL libraries that can be used for testing ingestion.

# Blockers

- Luis: Linker script variations across vendors causing parsing errors.

- Carlos: Log analyzer still misses multi-line error messages (stack traces).

- Team: Need sample debug logs from real dev boards for higher-fidelity testing.

# Next Steps

- Luis: Fix parsing logic for linker scripts and rerun ingestion tests.

- Carlos & Michael: Expand log analyzer to handle multi-line errors and validate against real logs.

- Ernesto: Cross-check ingestion outputs with QA checklist and refine acceptance criteria.

- Christoph: Finalize ingestion-to-agent integration diagram.

- Miguel: Continue vendor doc research and prep ingestion test data.

- All: Prepare progress recap for Sprint 2 end-of-week checkpoint.