Daily Standup Meeting Minutes

Project: Loan Validation Project

Date: 09/25/2025

Sprint: 2 — Daily Standup 9

Duration: 1 hour

Attendees: Ernesto, Carlos, Luis, Chris, Miguel

# Agenda

- Track progress on MVP Phase 1 components (Library Ingestion, Log Analyzer, Auto-patch flow)

- Identify blockers and dependencies

- Align tasks for sprint progress and upcoming demos

# Team Member Updates

Luis

- Improved linker script parser; tested across two vendor formats, but edge cases remain.

Carlos

- Enhanced log analyzer to handle multi-line errors; validated against GCC and Clang logs.

Ernesto

- Ran QA checks on ingestion pipeline; flagged false positives in register naming.

Chris

- Updated architecture diagram to reflect log analyzer integration.

Miguel

- Gathered three vendor PDFs (Silicon Labs, STM32, NXP) for ingestion benchmarking.

Blockers

- Log analyzer needs better support for nested error messages.

# Next Steps

- Luis: Fix parser edge cases.

- Carlos: Expand taxonomy.

- Miguel: Prepare docs in uniform format.