# Daily Standup Meeting Minutes

Project: Loan Validation Project

Date: 09/26/2025

Sprint: 2 — Daily Standup 10

Duration: 1 hour

Attendees: Ernesto, Carlos, Luis, Chris, Miguel

## Agenda

- Track progress on MVP Phase 1 components (Library Ingestion, Log Analyzer, Auto-patch flow)

- Identify blockers and dependencies

- Align tasks for sprint progress and upcoming demos

## Team Member Updates

### Luis

- Completed first ingestion pipeline prototype (headers + linker).

### Carlos

- Extended log analyzer to suggest likely fixes for missing includes.

### Ernesto

- Tested ingestion outputs against vendor docs; accuracy ~80%.

### Chris

- Began drafting API design for code suggestion module.

### Miguel

- Indexed vendor doc PDFs into draft knowledge base.

## Blockers

- Need additional test logs from actual boards (still missing).

## Next Steps

- Prepare demo of ingestion + log analyzer prototypes for Sprint 2 review.