Daily Standup Meeting Minutes

Project: Loan Validation Project

Date: 09/29/2025

Sprint: 3 — Daily Standup 1

Duration: 1 hour

Attendees: Ernesto, Carlos, Luis, Chris, Miguel

# Agenda

- Track progress on MVP Phase 1 components (Library Ingestion, Log Analyzer, Auto-patch flow)

- Identify blockers and dependencies

- Align tasks for sprint progress and upcoming demos

# Team Member Updates

Luis

- Integrated vendor doc PDFs into ingestion, now parses both headers and PDF extracts.

Carlos

- Connected log analyzer outputs into shared QA dashboard.

Ernesto

- Created validation scripts for comparing analyzer suggestions vs actual fixes.

Chris

- Presented revised architecture to include QA + dashboard.

Miguel

- Collected open-source HAL libraries (Arduino, STM32Cube).

Blockers

- Log analyzer sometimes proposes incorrect fixes (over-patching).

# Next Steps

- Refine auto-patch approval design.