Daily Standup Meeting Minutes

Project: Loan Validation Project

Date: 10/01/2025

Sprint: 3 — Daily Standup 3

Duration: 1 hour

Attendees: Ernesto, Carlos, Luis, Chris, Miguel

# Agenda

- Track progress on MVP Phase 1 components (Library Ingestion, Log Analyzer, Auto-patch flow)

- Identify blockers and dependencies

- Align tasks for sprint progress and upcoming demos

# Team Member Updates

Luis

- Completed ingestion of all vendor PDFs (3 vendors).

Carlos

- Linked analyzer to suggest specific headers when missing includes.

Ernesto

- Validated analyzer on 20 sample logs, 60% correct fix suggestions.

Chris

- Began API endpoints for Programming Agent.

Miguel

- Worked on formatting NXP HAL library for ingestion.