Daily Standup Meeting Minutes

Project: Loan Validation Project

Date: 10/06/2025

Sprint: 3 — Daily Standup 6

Duration: 1 hour

Attendees: Ernesto, Carlos, Luis, Chris, Miguel

# Agenda

- Track progress on MVP Phase 1 components (Library Ingestion, Log Analyzer, Auto-patch flow)

- Identify blockers and dependencies

- Align tasks for sprint progress and upcoming demos

# Team Member Updates

Luis

- Extended ingestion pipeline to cross-reference register maps with APIs.

Carlos

- Analyzer suggests fixes + auto-patch option (simulated only).

Ernesto

- Ran QA; patch suggestions 70% correct.

Chris

- Integrated patch flow into architecture diagram.

Miguel

- Indexed Arduino HAL for ingestion tests.