# Daily Standup Meeting Minutes

Project: Loan Validation Project

Date: 10/08/2025

Sprint: 3 — Daily Standup 8

Duration: 1 hour

Attendees: Ernesto, Carlos, Luis, Chris, Miguel

## Agenda

- Track progress on MVP Phase 1 components (Library Ingestion, Log Analyzer, Auto-patch flow)

- Identify blockers and dependencies

- Align tasks for sprint progress and upcoming demos

## Team Member Updates

### Luis

- Fixed ingestion for nested registers.

### Carlos

- Analyzer can now detect linker script errors with symbol resolution.

### Ernesto

- Validated with 40 test logs; improved to 75% accuracy.

### Chris

- Finalized patch flow diagram for demo.

### Miguel

- Added more HAL mismatches into QA tests.