# Daily Standup Meeting Minutes

Project: Loan Validation Project

Date: 10/13/2025

Sprint: 4 — Daily Standup 1

Duration: 1 hour

Attendees: Ernesto, Carlos, Luis, Chris, Miguel

## Agenda

- Track progress on MVP Phase 1 components (Library Ingestion, Log Analyzer, Auto-patch flow)

- Identify blockers and dependencies

- Align tasks for sprint progress and upcoming demos

## Team Member Updates

### Luis

- Began testing ingestion pipeline with larger vendor doc sets (Silicon Labs + STM32 combined).

- Identified duplicate register entries across docs; implementing deduplication logic.

### Carlos

- Started integrating analyzer outputs with patch approval UI logic.

- Added confidence threshold (≥0.7) before suggesting auto-patch.

### Ernesto

- Ran QA on patch suggestions; 3/10 misclassified due to missing context.

- Drafted guidelines for when human approval must override auto-suggested patches.

### Chris

- Extended system diagram to include feedback loop between analyzer, programming agent, and patch module.

- Drafted workflow for “approve → apply → recompile” cycle.

### Miguel

- Collected 15 sample HAL projects (Arduino/STM32Cube) for testing patch workflows.

- Began indexing error logs from those projects.

## Blockers

- Deduplication of register entries delaying ingestion consistency.

## Next Steps

- Luis to finish deduplication.

- Carlos + Chris to finalize approval logic.

- Ernesto to expand QA test set.