# Daily Standup Meeting Minutes

Project: Loan Validation Project

Date: 10/14/2025

Sprint: 4 — Daily Standup 2

Duration: 1 hour

Attendees: Ernesto, Carlos, Luis, Chris, Miguel

## Agenda

- Track progress on MVP Phase 1 components (Library Ingestion, Log Analyzer, Auto-patch flow)

- Identify blockers and dependencies

- Align tasks for sprint progress and upcoming demos

## Team Member Updates

### Luis

- Completed deduplication logic for overlapping registers across docs.

- Pipeline now outputs a clean symbol map for Programming Agent.

### Carlos

- Implemented patch suggestion preview: shows diff before applying fix.

- Working on rollback mechanism in case a patch worsens errors.

### Ernesto

- QA found preview patches reduced false positives by ~15%.

- Preparing structured test plan for rollback scenarios.

### Chris

- Updated architecture to visualize rollback + versioning in patch approval.

- Coordinating with Ernesto on QA checkpoints.

### Miguel

- Organized HAL sample logs into categories (headers, linker, HAL mismatches).

- Added 25 new logs to shared QA dataset.

## Blockers

- Rollback logic incomplete; risk of corrupted builds.

## Next Steps

- Carlos to finish rollback.

- Ernesto to refine QA.

- Miguel to keep expanding logs.