# Daily Standup Meeting Minutes

Project: Loan Validation Project

Date: 10/16/2025

Sprint: 4 — Daily Standup 4

Duration: 1 hour

Attendees: Ernesto, Carlos, Luis, Chris, Miguel

## Agenda

- Track progress on MVP Phase 1 components (Library Ingestion, Log Analyzer, Auto-patch flow)

- Identify blockers and dependencies

- Align tasks for sprint progress and upcoming demos

## Team Member Updates

### Luis

- Implemented normalization layer for register/function naming (USART ↔ UART).

- Parser accuracy improved to ~90% across STM32 + EFM32 docs.

### Carlos

- Integrated analyzer with Programming Agent to propose header includes + GPIO init code.

- Early tests show 70% correct suggestions, mostly accurate for UART setups.

### Ernesto

- Validated Programming Agent suggestions with HAL libraries.

- Detected redundant headers; proposed redundancy filter rules for QA.

### Chris

- Updated architecture to show Programming Agent integration.

- Added QA feedback loop for suggestion refinement.

### Miguel

- Supplied 15 HAL-based projects for USART + GPIO configs.

- Helping Ernesto with redundancy case documentation.

## Blockers

- Redundant header suggestions reduce usability.

## Next Steps

- Ernesto + Chris to refine redundancy filter.

- Luis to benchmark parser runtime.

- Carlos to tune suggestion accuracy.