# Daily Standup Meeting Minutes

Project: Loan Validation Project

Date: 10/17/2025

Sprint: 4 — Daily Standup 5

Duration: 1 hour

Attendees: Ernesto, Carlos, Luis, Chris, Miguel

## Agenda

- Track progress on MVP Phase 1 components (Library Ingestion, Log Analyzer, Auto-patch flow)

- Identify blockers and dependencies

- Align tasks for sprint progress and upcoming demos

## Team Member Updates

### Luis

- Benchmarked parser on large vendor doc set; average runtime: 4.5s/file.

- Started optimizing memory usage for larger PDF docs.

### Carlos

- Enhanced analyzer to detect missing HAL function calls (e.g., HAL_UART_Init).

- Paired analyzer with ingestion to suggest register + HAL initialization together.

### Ernesto

- QA results: Programming Agent suggestions ~78% correct.

- False positives due to vendor variations not yet normalized.

### Chris

- Presented updated patch approval UX mockups (confidence score + preview + rollback).

- Working with Carlos to align analyzer output with UI.

### Miguel

- Added 20 STM32Cube projects into QA dataset.

- Tagged logs by error type for analyzer testing.

## Blockers

- Vendor-specific variations still causing false positives.

## Next Steps

- Luis to refine normalization logic.

- Ernesto to expand test coverage.

- Carlos to finish UI integration.