# Daily Standup Meeting Minutes

Project: Loan Validation Project

Date: 10/20/2025

Sprint: 4 — Daily Standup 6

Duration: 1 hour

Attendees: Ernesto, Carlos, Luis, Chris, Miguel

## Agenda

- Track progress on MVP Phase 1 components (Library Ingestion, Log Analyzer, Auto-patch flow)

- Identify blockers and dependencies

- Align tasks for sprint progress and upcoming demos

## Team Member Updates

### Luis

- Extended ingestion parser to validate API usage against register setup.

- Confirmed consistency for 200+ API calls in STM32 docs.

### Carlos

- Linked analyzer errors with specific ingestion outputs.

- Now suggests targeted patches based on cross-referenced register + API data.

### Ernesto

- QA success rate up to 82% on new patch suggestions.

- Started writing regression tests to catch analyzer regressions.

### Chris

- Drafted interaction model for dashboard UX.

- Planned patch approval workflow with multi-step feedback.

### Miguel

- Indexed 30 Arduino HAL logs for parser validation.

- Worked with Ernesto to classify failures in regression testing.

## Blockers

- Regression tests still reveal gaps in analyzer coverage.

## Next Steps

- Luis to improve API/register validation rules.

- Ernesto to expand regression test cases.

- Chris to finalize dashboard flow diagrams.