# Daily Standup Meeting Minutes

Project: Loan Validation Project

Date: 10/21/2025

Sprint: 4 — Daily Standup 7

Duration: 1 hour

Attendees: Ernesto, Carlos, Luis, Chris, Miguel

## Agenda

- Track progress on MVP Phase 1 components (Library Ingestion, Log Analyzer, Auto-patch flow)

- Identify blockers and dependencies

- Align tasks for sprint progress and upcoming demos

## Team Member Updates

### Luis

- Fixed parser issues in complex linker scripts with nested regions.

- Accuracy improved in QA from 75% to 88%.

### Carlos

- Analyzer extended to detect sequencing errors (e.g., init before clock enable).

- Patch suggestions now flagged with sequence validations.

### Ernesto

- QA detected fewer false negatives in sequencing detection.

- Refined test coverage with 10 new sequencing logs.

### Chris

- Expanded patch approval workflow to highlight sequence-sensitive patches.

- Mocked sequence diagrams for demo.

### Miguel

- Added 12 logs with deliberate sequencing errors.

- Assisted QA with sequence case documentation.

## Blockers

- Analyzer sequence detection not yet validated on large datasets.

## Next Steps

- Carlos to refine sequencing rules.

- Ernesto to expand QA.

- Chris to improve demo visuals.