# Daily Standup Meeting Minutes

Project: Loan Validation Project

Date: 10/22/2025

Sprint: 4 — Daily Standup 8

Duration: 1 hour

Attendees: Ernesto, Carlos, Luis, Chris, Miguel

## Agenda

- Track progress on MVP Phase 1 components (Library Ingestion, Log Analyzer, Auto-patch flow)

- Identify blockers and dependencies

- Align tasks for sprint progress and upcoming demos

## Team Member Updates

### Luis

- Parser optimized; runtime reduced from 4.5s/file to 3.2s/file on average.

- Memory footprint cut by 20% with streaming PDF parsing.

### Carlos

- Analyzer integrated with rollback logs for complete audit trail.

- Improved patch success rate tracking to 85% in tests.

### Ernesto

- QA validated analyzer + rollback integration.

- Documented 3 failure cases where rollback logs weren’t stored.

### Chris

- Created audit view in dashboard mockup.

- Linked QA logs to approval workflow.

### Miguel

- Gathered 18 more error logs from STM32Cube projects.

- Expanded test pool for rollback validation.

## Blockers

- Rollback log storage inconsistent in 3/20 cases.

## Next Steps

- Carlos to fix rollback logging.

- Ernesto to retest integration.

- Chris to refine dashboard mockups.